###### GOVERNMENT OF INDIA

### OUTCOME BUDGET

2012-2013

MINISTRY OF COMMUNICATIONS AND INFORMATION TECHNOLOGY

#### (Department of Telecommunications)

INDEX

| S. No. | Details of Chapters | Page No. |
| --- | --- | --- |
| 1. | Executive Summary | 1-2 |
| 2. | Chapter I: Introduction | 3-16 |
| 3. | Chapter II: Outcome Budget (2012-13) | 17-61 |
| 4. | Chapter III: Reform Measures and Policy initiatives | 62-67 |
| 5. | Chapter IV: Review of Performance | 68-131 |
| 6 | Chapter V: Financial Review/Outlay | 132-135 |
| 7. | Chapter VI: Review of Performance of Statutory and Autonomous Bodies | 136-149 |

Executive Summary

A system of performance budgeting by Ministries handling development programmes was introduced to assess the performance against the set out goals/objectives. However, it was felt that the document is not able to establish a clear one-to-one relationship between the Financial Budget and the Performance Budget and inadequate target setting in physical terms of the ensuing year. Therefore, in addition to the performance budgeting, the outcome budgeting was introduced. It was thought that there is a need to track not just the intermediate physical ‘outputs’ that are more readily measurable but the “outcomes” which are the end objectives.  Thus, the Outcome Budget has become an integral part of the budgeting process since 2005-06.

As per the latest guidelines issued by Ministry of Finance vide letter F.No.10(2)/Pers/E-Cord/OB/2011 dated 16th December, 2011, OUTCOME BUDGET 2012-13 will broadly indicate the physical dimensions of the financial budgets as also the actual physical performance in 2010-11, performance for the first nine months of the year (2011-12) and the targeted performance during 2012-13.  In pursuance to the instructions issued by Ministry of Finance, Outcome Budget 2012-13 has been prepared for the Department of Telecommunications.

Today, India's 936.12 million (including 903.73 million of wireless telephony) strong telephone network is the second largest wireless network in the world. India is also the fastest growing telecom market in the world with an average addition of about 10 million connections every month during 2011-12 in the network; the mass market growth in India is led by the mobile segment. This rapid growth in the telecom network has resulted in an overall teledensity of 77.57% at the end of January 2012. This has surpassed the targeted teledensity of 15 % by 2010 as per New Telecom Policy (NTP) 99. The target of 500 million connections by December 2010 has already been achieved by September 2009. This growth in the telecom sector is attributable not only to the proactive and positive policy initiatives of the Government but also to the entrepreneurial spirit of the various telecom service providers both in public and private sector.

The plan of telecom expansion by the Government is mainly carried out through its PSU's. The Internal and Extra Budgetary Resources (IEBR) of the PSU's fund the development and expansion activities.  The gross budgetary support in the Budget Estimate 2012-13 is towards the outlays of WPC, WMO, TEC, TRAI, TDSAT, C-DOT and five departmental projects.

The Universal Service Support Policy of the Government is executed through the Universal Service Obligation Fund (USOF).  The resources for meeting the same are generated through a Universal Service Levy which is 5% of the Adjusted Gross Revenue (AGR) earned by all the operators except pure value added service providers like internet service provider, voice mail etc. The outlays for USOF forms part of the non-plan expenditure of the Department.

The Plan as well as Non-Plan expenditure is monitored on a monthly basis vis-à-vis the allocation as well as the targeted milestones of the project. Corrective actions are taken wherever required depending upon the utilization of the funds as well as the achievement of the targeted milestones. The monthly accounts of the Department are also available on the Department's website, www.dot.gov.in.

The Rural Telephony objectives which are achieved through USOF are available for public scrutiny as the monthly progress under USOF is made available on the Department's website, www.dot.gov.in. Similarly, the information regarding the progress of covering the uncovered 62302 villages under the flagship "Bharat Nirman" programme is available on the website.

This document intends to highlight the specific objectives of projects/schemes, their outcomes and the development activities of the Department of Telecom and its PSUs.  The document is divided into six chapters.  Chapter I gives a brief introduction on the role and functions of the Department, the vision statement of the Department and its organizational set up including the PSUs under its administrative control.  Chapter II is primarily in a tabular format and its main objective is to illustrate one-to-one correspondence between Financial Budget 2012-13 and the physical targets for 2012-13.  Chapter III gives a snapshot view of the reform measures undertaken by the Department and various policy initiatives that have helped in fuelling the phenomenal growth in the sector with particular focus on the initiatives undertaken during past 2-3 years.  Chapter IV is the review of the past performance during the year 2010-11, 2011-12 (up to December 2011) and includes a bird's eye view of the status of telecom sector as a whole.  Chapter V broadly examines the overall trend in expenditure vis-à-vis Budget Estimates/Revised Estimates.  The position regarding utilization certificates and unspent balances has also been indicated.  Chapter VI presents a review of the statutory & autonomous bodies under the Department.

CHAPTER I

I.	Introduction

1.1	In pursuance of objectives of the New Telecom Policy announced in April, 1999, the Government of India by Notification No.1/22/1/99 Ca (i) dated 15.10.1999, had bifurcated the Department of Telecommunications into two Departments viz. the Department of Telecommunications for policy and licensing functions and Department of Telecom Services for all service providing functions.  The Department of Telecom Services was further bifurcated vide Government of India Extra-ordinary Gazette Notification dated 19.7.2000 into two Departments, viz. the Department of Telecom Services and the Department of Telecom Operations for all matters relating to operations of telephones, wireless, data, facsimile and other forms of telecommunication.  Subsequently, the Government of India has transferred the business of providing telecom services in the country from the Department of Telecom Services (DTS) and the Department of Telecom Operations (DTO) to a newly formed Company viz. Bharat Sanchar Nigam Limited, with effect from 1st October, 2000.

1.1.1	The Department of Telecommunication which forms part of the Ministry of Communications and Information Technology now remains responsible for policy formulation, licensing, wireless spectrum management, universal service obligation and the administration of various Acts pertaining to telecommunication.

1.1.2	An independent Regulator was set up by the Telecom Regulatory Authority of India Act 1997.  The said Act was amended by TRAI (Amendment) Act 2000 to set up a Telecom Dispute Settlement & Appellate Tribunal (TDSAT).

Statutory Regulatory Body

i)	Telecom Regulatory Authority of India [TRAI]

Statutory Tribunal

i)	Telecom Disputes Settlement and Appellate Tribunal [TDSAT]

Autonomous body

i)	Centre for Development of Telematics [C-DOT]

Attached/Subordinate Offices

i) 	Wireless Planning Coordination (WPC) & Wireless Monitoring Organization (WMO)

ii) 	Telecom Engineering Centre (TEC)

iii)	Administrator, Universal Service Fund (USF)

iv)       Controller of Communication Account Offices (CCA's)

v)	Telecom Enforcement, Resources and Monitoring cells previously known as Vigilance and Technical Monitoring (VTM's) cells.

Public Sector Undertakings

- Bharat Sanchar Nigam Limited, New Delhi – Govt. holding 100%

- Mahanagar Telephone Nigam Limited, Delhi – Govt. holding 56.25%.

- ITI Limited, Bangalore – Govt. holding 92.87%

- Telecommunications Consultants India Limited, New Delhi – Govt. holding 100%

II.	Role and Functions

1.2   Following are some of the functions assigned to the DoT under Government of India (Allocation of Business), Rules, 1961:

i)	Policy, Licensing and Coordination matters relating to Telegraphs, Telephones, Wireless, Data, Facsimile and Telematics Services and other like forms of communications.

ii)	International cooperation in matters connected with telecommunications, including matter relating to all international bodies dealing with telecommunications such as International Telecommunication Union (ITU), its Radio Regulation Board (RRB), Radio Communication Sector (ITU-R), Telecommunication Standardization Sector (ITU-T), Development Sector (ITU-D), International Telecommunication Satellite Organization (INTELSAT), International Mobile Satellite organization (INMARSAT), Asia Pacific Telecommunication (APT).

iii)	Promotion of Standardization, Research and Development in Telecommunications.

iv)	Promotion of private investment in Telecommunications.

v)	Procurement of stores, and equipment required by the Department of Telecommunications.

vi)	Telecom Commission

vii)	Telecom Regulatory Authority of India

viii)	Telecom Disputes Settlement and Appellate Tribunal.

ix)	Administration of laws with respect to any of the matters specified in this list, namely:

- The Indian Telegraph Act 1885 (13 of 1885)

- The Indian Wireless Telegraphy Act, 1933 (17 of 1933); and

- The Telecom Regulatory Authority of India Act, 1997 (24 of 1997).

x)	Indian Telephone Industries Limited.

xi)	Post disinvestment matters relating to M/s Hindustan Teleprinters Limited

xii)	Bharat Sanchar Nigam Limited.

xiii)	Mahanagar Telephone Nigam Limited.

xiv)	All matters relating to Centre for Development of Telematics (C-DOT)

xv)		Residual work relating to the erstwhile Department of Telecom Services and Department  of Telecom Operations, including matters relating to

- Cadre Control functions of Group 'A' services and other categories of personnel till their absorption in Bharat Sanchar Nigam Limited;

- Administration and Payment of terminal benefits.

xvi)	Execution of works, purchase and acquisition of land debitable to the capital Budget pertaining to telecommunications.

III.	Vision Statement of the Department

1.3	To develop a strong and vibrant technology neutral telecom sector with enhanced participation of private sector that can:

- Propel India into the forefront among the global economic superpowers with high quality and cost-effective telecom infrastructure and services support.

- Ensure that the India’s rural masses have easy access to the info-highways leading to education, knowledge, commerce and health, thereby bridging the digital divide.

- Provide opportunities for private investment both in services sector and manufacturing sectors leading to creation of employment, particularly in rural areas.

- Keep India technically advanced; initiate R&D in cutting-edge telecommunication technologies.

IV.	Organizational set up

1.4	Department of Telecommunication

With a view to promoting quick decision making and development in all aspects of telecommunications including technology, production services and financing etc., the Government of India established a Telecom Commission with necessary executive, administrative and financial powers to deal with various aspects of telecommunications, modeled on the lines of Atomic Energy Commission/Space Commission.  Telecom Commission, which consists of a Chairman and four full time and four part-time Members, functions under the Ministry of Communications and Information Technology. Till 30.9.2000, the Commission directly oversaw the operations and the developmental activities of the Department of Telecom Services. After the formation of BSNL, it remains responsible for policy matters, licensing, spectrum management and co-ordination.

1.4.1	Wireless Planning and Co-ordination (WPC) Wing

1.4.1.1	 Introduction

The WPC wing in the Department of Telecommunications deals with the policy of spectrum management, wireless licensing, frequency assignments, international coordination for spectrum management and administration of Indian Telegraph Act, 1885, for radio communication systems and Indian Wireless Act, 1933 (IWTA)

1.4.1.2	Functions

The Wireless Planning and Co-ordination (WPC) Wing of the Ministry of Communications & IT is responsible for:

i) 	Radio Frequency (RF) Spectrum Management for terrestrial and satellite operations and Orbit-Frequency coordination in respect of Satellite Systems keeping in view ITU’s Radio Regulations.

ii)	Assignment of radio frequencies for various radio services in India and all the related actions for national and international coordination.

iii)	Licensing of all wireless stations of various categories.

iv)	Coordination in all matters as national nodal agency, relating to  International Telecommunication Union (ITU) including preparations for participation in their meetings and conferences after coordinating and harmonizing the views at national level with various wireless users from Govt. Departments/Organization and others.

v)	Conduct of examinations for award of Certificate of Proficiency (COP) for Radio Officers/Pilots/Wireless Operators on board ships and aircrafts and for award of Amateur Stations Operators Certificates (ASOC).

vi)	Site clearance of wireless installations and effecting inter-departmental coordination through the apex body namely the Standing Advisory Committee on Radio Frequency Allocations (SACFA).

vii)	Direction and Control of Wireless Monitoring Organization, the field organization.

V.	Attached/Field Offices of DoT

1.4.2	Controller of Communication Accounts

The Offices of Controller of Communication Accounts (CCAs) came into existence on 1.10.2000, following the Corporatization of the erstwhile operational arms of the DoT. These were created with a view to ensure smooth and efficient performance of major functions of the Department of Telecom at the field level. They have played a crucial role in ensuring smooth management of retirement and other terminal benefits of lakh of employees of DoT, BSNL and MTNL.

1.4.2.1	Functions being performed by CCA Offices

The 26 CCA offices spread across the length and breadth of the country are performing following important functions:

- Disbursement of Pension:  CCA offices are responsible for the settlement of pensionary and terminal benefits i.e. issue of pension payment orders, authorization of payment of commuted value of pension, gratuities, recovery of pension contribution, etc.

- GPF, loans and advances:  The CCAs are responsible for maintenance of GPF accounts and recovery/ accounting of long term advances taken by employees.

- License Fee collection:  Majority of the licensees are under revenue share regime of license fee. License Fee is based on fixed percentage of Gross Revenue/Adjusted Gross Revenue. The CCAs assess and collect license fee from the telecom service providers in the circle. The preliminary scrutiny of license fee related documents as per license agreement is also performed by them. CCA offices deal with license fee related work of approximately 1200 licensees under UASL/Basic/CMTS/NLD and other services.

- Maintenance of Financial Bank Guarantees: The CCAs have been entrusted with the work of maintenance, renewal, revision and invocation of Financial Bank Guarantees submitted by the licensees.

- Verification of Deductions: As per the license agreement, licensees claim deductions to calculate license fee payment. The CCAs are verifying the deductions on a quarterly basis (on account of pass through charges, roaming service charges, sales tax , service tax)claimed by the licensees . The deductions claimed vary from 23% to 91% of the Gross Revenue under different categories of licenses.

- Spectrum Charges:  The CCAs are responsible for collection and monitoring of Spectrum Revenue from Telecom service providers in respect of approx. 300 licensees relating to GSM/CDMA/UASL etc.

- Universal Service Obligation:  The CCA offices are responsible for the verification of USO subsidy claims of the eligible service providers and release of payments.  They are also responsible for physical inspection of facilities and monitoring the progress of Rural Telephony which has a direct bearing on subsidy disbursed.

- Legal Matters: The CCAs also handle court cases at field level where the Government of India is a party in matters of licence fees, spectrum fees, pension, absorption issues and other legal issues in which the Department of Telecom, Government of India is made a respondent etc.

- Pension Adalats: The CCAs also hold Pension Adalats and liaison with State Departments and other ministries on various issues.

1.4.3	Telecom Enforcement, Resources and Monitoring cells (TERM):

1.4.3.1  With the increasing number of telephone operators in the country the Government felt the   need of presence of Telegraph Authority in the circles. The TERM cells are functioning as the field offices of the DoT. These cells perform the vigilance and monitoring functions.

1.4.3.2	Vigilance Functions:

- To Carry out inspection of premises of service providers(illegal) in order to curb illegal / clandestine activities

- Inspection of premises of the licensed service provider

- Control over clandestine / illegal operation of telecom networks by vested interest having no license

- To file FIR against the culprits, pursue the cases; issue notices indicating violation of conditions of various Acts in force from time to time.

- Analysis of call/subscription/traffic data of various licensees.

- Technical arrangement for the lawful interception / monitoring of all communications passing through the licensee’s network.

- To ascertain that the licensee is providing the services within permitted area.

1.4.3.3	Monitoring Functions:

- Coordination and monitoring of various network operators.

- To check the compliance to the roll-out obligation as per license condition

- Checking of the compliance by the licensee in respect of the license conditions and any directions issued by the licensor in public interest.

- To ensure optimum call completion ratio of inter operator calls.

- Matters related to national security.

- Disaster Management: Taking over of network in the events of natural calamities or the other emergency situations.

- Grievance redressal of subscribers in respect of deficiency by various operators.

- Perform such other functions as may be entrusted to it from time to time by the DOT in overall interest of the country and consumers

1.4.4	Telecommunication Engineering Centre (TEC)

1.4.4.1   Telecommunications Engineering Centre (TEC), is a Technical wing of the Department of Telecommunications (DoT), Ministry of Communications and Information Technology, Government of India. In addition to providing technical support to DoT, TEC also publishes documents detailing the technical requirement for all telecom equipments to be used in various telecom networks in India.  It also tests and certifies telecom product and networks for conformance to the aforesaid requirements as well as for interoperability.  Its major activities and responsibilities are:

- Formulation of technical requirements, viz., Generic, Interface, and Service Requirements, for all telecom equipments, interfaces, and services to ensure seamless interworking of different networks of various telecom service providers in India.

- Formulation of Fundamental National Telecom Plans, viz., Numbering Plan, Spectrum Management Plan, Transmission Plan, Switching Plan, Synchronization Plan, and provide technical support to service providers in implementing them.

- Formulation of standards to limit harmful electromagnetic interference to ensure proper functioning of equipment, as well as to ensure safety for human beings.

- Formulation of norms to ensure optimal utilization of scarce resources, like radio spectrum

- Testing and certification of equipment, interfaces, and networks for conformance and interoperability

- Testing and certification of equipment, to promote indigenization and manufacturing take-off in India by active co-operation with C-DOT, to develop telecom technologies aimed specifically for rural areas.

- Monitoring of the network for compliance to the laid-down norms and standards

- Interaction with other forums, stakeholders and associations, and international telecommunication standards organizations, for standardization and for protecting the interests of India

- Functioning as Designating Authority (DA) for India, for designation of domestic and recognition of foreign Conformance Assessment Bodies (CAB) and Certification Bodies (CB) for testing and certification of telecom products for the use in the countries having Mutual Recognition Agreement (MRA).

1.4.4.2    TEC has the following technical Core Divisions which handle various activities in standardization of technical requirements of telecom products and networks related to the technology streams

- Fixed Line Access

- Information Technology

- Mobile Communication

- Network Terminals with Customer Premise Equipment

- Radio

- Services and Applications

- Spectrum

- Switching

- Transmission

In addition, Technical Divisions handle various other activities.

- Conformity Assessment Bodies (CAB) and Training

- Next Generation Network (NGN) Test-bed

- Next Generation Network (NGN) Coordination

- Testing and Certification (T&C) with the help of following Regional Centres

(i) 	Regional TEC, Delhi for Northern Zone

(ii) 	Regional TEC, Kolkata for Eastern Zone

(iii) 	Regional TEC, Mumbai for Western Zone

(iv) 	Regional TEC, Bangalore for Southern Zone

1.4.4.3	TEC publishes a number of technical documents. To ensure compliance to Conformance, Interoperability, EMI/EMC, Security, Safety, Health issues in telecom equipment, the following documents are published.

- Generic Requirements (GR)

- Interface Requirement (IR)

- Service Requirement (SR)

- Standards Document (SD)

1.4.5   Wireless Monitoring Organization (WMO)

The Wireless Monitoring Organization (WMO) is field organization of the WPC Wing of the DoT, Ministry of Communications & IT.

The WMO has a network of 22 Monitoring Stations spread all over the country to monitor (technical and operational parameters of) all wireless transmissions, both Government and Non-government agencies.  These stations resolve cases of harmful interference as well as collect data on vacancy/occupancy of Radio Frequency Spectrum, identify and to locate unauthorized wireless transmissions. To ensure mutual compatibility and efficient working of various services like microwave, LOS links, Radar, Cellular Radio Telephones etc., Mobile monitoring is also carried out.

An International Satellite Monitoring Earth Station is functioning at Jalna (Maharashtra) with its primary objective to protect Indian Satellite Systems from the interference caused by the transmissions of the foreign satellite systems by monitoring/checking of various technical parameters.

1.4.6 	Administrator, Universal Service Obligation Fund (USOF)

The Universal Service Obligation Fund aims to provide telecommunication services to people residing in rural and remote areas of the country at affordable price. The Universal Service Support Policy (USSP) announced by the Government on the basis of the recommendations of the TRAI came into effect from 1.4.2002.   The scope of the Universal Service Obligation (USO) includes public access through VPTs, RCPs, as well as provision of rural household telephones (RDELs) in the identified net high cost rural/remote areas. For implementation of the Universal Service Support Policy, the Government has appointed an Administrator, Universal Service Fund w.e.f. 1.6.2002.  The office of the Administrator, USF is an attached office of the DOT.

The main functions of the Administrator, USF are as follows:

- Implementation of the guidelines laid down by Government for providing Universal Service Support;

- Enter into Agreement with the Universal Service Providers for the purposes of implementation of Universal Service Obligation.

- Suggesting such changes in policy as may be deemed necessary for implementation of Universal Service Support;

- Forecasting the requirement of Universal Service Funds for each financial year and obtaining approval of Government through Department of Telecom; and

- Ensuring that the prescribed Universal Service Levy is credited to the appropriate Universal Service Fund on a regular basis.

As envisaged in NTP-99, the resources for the implementation of the USSP are being raised through a Universal Service Levy (USL) which has been fixed at 5% of the Adjusted Gross Revenue (AGR) earned by all the operators as part of the licence fee, except for pure Value Added Service Providers, Voice Mail, e-mail and Internet Service Providers, etc.

VI.	Regulatory Authority/Appellate Tribunal

1.4.7   Telecom Regulatory Authority of India (TRAI)

The Telecom Regulatory Authority of India (TRAI) was established under the Telecom Regulatory Authority of India Act, 1997 enacted on 28th March 1997. The TRAI (Amendment) Act, 2000 led to reconstitution of the Authority. It consists of one Chairperson, two full- time members and two part-time members. TRAI has endeavoured to encourage greater competition in telecom sector together with better quality and affordable prices, in order to meet the objectives of NTP’99. Vide  Notification of the Government dated 9th January 2004, broadcasting and cable services have also been included in the definition of ‘telecommunication service’ under the TRAI Act, and thus, broadcasting and cable services have also come under the purview of TRAI.

## 1.4.7.1 Functions of TRAI

1.4.7.1.1 Under Section 11(1) (a) of the TRAI Act, the TRAI is to make recommendations either Suo Moto or on a request from the Licensor on the following matters:

- Need and timing for introduction of new service providers;

- Terms and conditions of licence to service providers;

- Revocation of licence for non-compliance of the terms and conditions of licence;

- Measures to facilitate competition and promote efficiency in the operation of telecommunication services;

- Technological improvements in the services provided by the service providers;

- Type of equipment to be used by the service providers after inspection of the equipment used in the network;

- Measures for the developments of telecommunication technology;

- Efficient management of the available spectrum.

1.4.7.1.2   Under Section 11(1) (b) of the TRAI Act, TRAI’s regulatory functions are:

- Ensure compliance of the terms and conditions of licence,

- Fix the terms and conditions of inter-connectivity between the service providers,

- Ensure technical compatibility and effective interconnection between different service providers,

- Regulate arrangement amongst service providers of sharing their revenue derived from providing telecommunications services,

- Lay down the standards of quality of service to be provided by the service providers and ensure the quality of service and conduct periodical survey of such service provided by the service providers so as to protect the interest of the consumers,

- Lay down and ensure the time period for providing local and long distance circuits of telecommunication between different service providers.

- Maintain register of interconnection agreements and all such other matters as may be provided in the regulations,

- Ensure effective compliance of universal service obligations.

1.4.7.1.3    Under Section 11(1) (c) & (d) of the TRAI Act, TRAI’s other functions are:

- Levy fee and other charges at such rates and in respect of such services as may be determined by regulations,

- Perform such other functions including administrative and financial functions as may be entrusted to it by the Central Government or as may be necessary to carry out the provisions of the TRAI Act,

As per Section 11(2) of the TRAI Act, the function of the Authority is to notify from time to time in the Official Gazette the rates at which the telecommunication services within India and outside India shall be provided under the TRAI Act including the rates at which messages shall be transmitted to any country outside India.

In addition to the above, in exercise of the powers conferred by clause (d) of sub-section (1) of section 11 of the TRAI Act, the Central Government has entrusted additional functions to TRAI in respect of broadcasting and cable services which mandates TRAI to make recommendations regarding the terms and conditions on which the “Addressable systems” shall be provided to the customers.

1.4.8       Telecom Disputes Settlement & Appellate Tribunal (TDSAT)

Telecom Disputes Settlement & Appellate Tribunal (TDSAT) was established in the year 2000 by Government of India after amending the Telecom Regulatory Authority of India Act, 1997. The Tribunal consists of a Chairperson, and two members. The TDSAT adjudicates disputes between licensor and licensee, between two or more service providers, between a service provider and a group of consumers and hear and dispose of appeals against any decision or order of the Telecom Regulatory Authority of India. The Tribunal has original as well as appellate jurisdiction. As per Section 16 (1) of the Act, the Appellate Tribunal is not bound by the procedure laid down by the Code of Civil Procedure but is guided by the Principals of Natural Justice and subject to the other provisions of the Act, the Appellate Tribunal has powers to regulate its own procedure.

In exercise of the powers conferred by the proviso to clause (k) of sub-section (1) of Section 2 of the Telecom Regulatory Authority of India Act, 1997 (24 of 1997), the Central Government by Notification No. 44(E) dated 9.1.2004 notified the “broadcasting services” and “cable services” to be “telecommunication service”.

TDSAT has also developed its own Website and all the important judgments and other activities of this Tribunal are available on the Website www.tdsat.nic.in.

VII.	Autonomous Body

1.4.9	Centre for Development of Telematics (C-DOT)

The Centre for Development of Telematics (C-DOT) was set up by the Government of India on August 25, 1984 as an autonomous scientific society under the Societies Registration Act, 1860, with its registered office in New Delhi.  Its activities focus on research and development in the areas of Telematics technology, products and services.  The organization is funded mainly by way of grants-in-aid from the Government.

1.4.9.1	   Key Objectives

  - Development of total telecom solutions, technologies and application for the fixed line, mobile and packet based converged network & services with particular emphasis on rural and remote areas.

  - Development of local manufacturing capabilities for C-DOT products by using indigenous ancillary industries for components.

  - Research in the frontiers of Information Technology and Telematics, taking into account the futuristic trends.

  - Research and development in the telecom security arena of telecom equipment as well as services.

VIII.	Public Sector Undertakings

1.4.10    Bharat Sanchar Nigam Limited (BSNL)

1.4.10.1 In pursuance of New Telecom Policy 1999, the Govt. of India corporatized the service providing functions of Department of Telecommunications (DOT) and transferred and business of providing telecom services in the country to the newly formed company viz Bharat Sanchar Nigam Ltd w.e.f. 1st October 2000. The Company has been incorporated as a Company with limited liability by shares under the Companies Act 1956, with its registered and Corporate Office in New Delhi.

1.4.10.2 BSNL is a Public Sector Undertaking with an authorized share capital of Rs.10, 000 crore and paid up capital of Rs.5,000 crore. It is one of the largest technology-oriented Public Sector Undertaking (PSU) in the country with a mandate of providing all types of telecom services.

1.4.10.3 BSNL has the largest telecom network in the country. It operates the telecom services in all the telecom circles of the country except Delhi and Mumbai where another PSU viz MTNL is operating.

1.4.10.4 The objective of BSNL is to provide world-class telecom services ranging from plain telephone service to all types of value added services at affordable prices.

1.4.11	Mahanagar Telephone Nigam Limited (MTNL)

1.4.11.1 Mahanagar Telephone Nigam Limited (MTNL) was incorporated on Feb.28, 1986 under the Companies Act as a wholly owned Govt. Company and on April, 01 1986, assumed responsibility for the control, management, operation of the telecommunications Networks in Delhi & Mumbai.  MTNL is the principal provider of fixed-line telecommunication service in these two Metropolitan Cities of Delhi and Mumbai and the jurisdiction of Company comprises the city of Delhi and the areas falling under the Mumbai Municipal Corporation, New Mumbai Municipal Corporation and Thane Municipal Corporation.

1.4.11.2 The vision of MTNL is to be a leading integrated player in telecom, diversifying into related businesses in order to expand significantly, keeping customer delight as the aim.  The key objectives of the company are:

- To expand the existing customer base and services

- To provide services to the customers based on the latest technology

- To achieve the highest levels of customers’ satisfaction.

- To support R&D projects

- To improve productivity by training and redeployment of man power

- To provide better corporate governance.

1.4.11.3. MTNL under a license issued on February 2001 is also providing GSM based cellular services in both the metropolitan cities of Delhi (including the cities of Gurgaon, Faridabad, Ghaziabad and Noida) and Mumbai (including Kalyan as well).

1.4.11.4 A Joint Venture Company named United Telecom Ltd. (UTL) has been set up by MTNL, VSNL and TCIL along with Nepal Venture Pvt. Ltd. (NVPL) to provide CDMA based basic services in Nepal. UTL also has licence to operate NLD & ILD services.

1.4.11.5 In the international arena, a wholly owned subsidiary under the name of Mahanagar Telephone Mauritius Ltd. (MTML) has been providing services in Mauritius. It has already rolled out CDMA based fixed and mobile services as well as internet & ILD services.

1.4.11.6 MTNL has also formed a Joint Venture with Software Technology Parks of India (STPI) under Department of Information Technology, Ministry of Communication and Information Technology, New Delhi, with authorized capital of ` 50 crores.

1.4.11.7 Millennium Telecom Limited (MTL), a joint venture company of MTNL & BSNL, is planning to lay its own submarine cable system from both east & west of the country to far South-East Asia & Middle East with an ultimate aim for onward connectivity to Europe and North America.

1.4.11.8 MTNL launched Broadband service based on the state of the art ADSL2+ technology.

1.4.12	ITI Limited

1.4.12.1 ITI Limited was established in July 1948 as a Departmental Undertaking of the Government of India and was converted into a Company in January 1950. It is the first Public Sector Undertaking to be set up by the Government of India.   The Authorized and Paid up Share Capital of the Company is ` 700 Crores and ` 588 Crore respectively as on 31-03-2005.  The Registered and Corporate Office of the Company is situated at Bangalore.   The Company has grown into country's largest telecom company with state-of-the-art manufacturing facilities spread across six manufacturing units located at Bangalore, Naini, Rae Bareli, Srinagar, Palakkad and Mankapur.  In addition Network Systems unit with headquarters at Bangalore provides value-added services like Radio Paging, VSAT, etc. and there are 10 Regional Offices.  It offers a complete range of telecom products covering the whole spectrum of Switching, Transmission, and Access and Subscriber Premises equipment. In tune with the technology trend, it has embarked on the manufacture of GSM and CDMA infrastructure equipment.

1.4.12.2 The strength of ITI lies in the strategic area of communications for Defence and the same has been epitomized by the prestigious ASCON project.  By deploying its vast telecom expertise and infrastructure, the Company is consolidating its diversification into IT and IT–enabled services, acquiring keen competitive edge in the convergence market.

1.4.12.3 Major Customers of ITI products are BSNL and MTNL.  ITI is also supplying Telecom Products to Railways, Defence and Corporate Sectors.  ITI is also making all out efforts to become a key player in the global market and continue its exports efforts in Afghanistan, Africa and SAARC countries.

1.4.13     Telecommunications Consultants India Limited (TCIL)

1.4.13.1	On 10th March 1978, Telecommunications Consultants India Ltd. (TCIL) was incorporated as a wholly owned Government of India Company.  The Company was set up with the objective of extending the wide ranging telecom expertise available with DoT to friendly developing countries.  On August 1st, 1978, the Company commenced its business.  The Company has since then been engaged in adopting world class communication and IT technologies for catering to the local needs of countries mainly in the developing world. The Company is establishing itself in the changed Telecom & IT Scenario and has diversified into Information & Technology and Civil construction sector.

1.4.13.2	The vision of TCIL is “To excel in providing solutions in ICT, Power and Civil Infrastructure Sectors globally by anticipating opportunity in technology”.

1.4.13.3 TCIL works towards the following objectives:

- To provide world-class technology and Indian expertise globally in all fields of telecommunications and information technology

- To sustain, expand and excel in its operations in Overseas/Indian Markets by developing proper marketing strategies.

- To acquire State-of-the-Art technology on a continuous basis and maintain leadership.

- To diversify into Cyber Parks, Cyber Cities, Intelligent Buildings, Highways and Roads and other Civil Works.

- Entering areas of cost-effective network technologies for building new Telecom & IT networks and upgrading legacy networks.

- Focusing on Broadband Multimedia Convergent Service Networks.

- Entering into new areas of IT as system integrator in Telecom billing, Customer Care, Value added services, e-Governance networks and the like.

- Aggressively promoting O & M contracts abroad in the IT and Telecom fields by utilizing TCIL’s expert technical manpower.

- Developing Telecom & IT training infrastructure in countries abroad.

- Aggressively participating in SWAN Projects in various states.

1.4.13.4 Core Competence

1.4.13.4.1 Company is undertaking projects in all the fields of Telecommunications and IT in India and abroad. The core competence of the Company is in Network projects, Software Support, Switching and Transmission Systems, Cellular Services, Rural Telecommunications, Optical Fibre based backbone network, and CDMA based basic service networks, Billing, Mediation and Customer Care systems for different Telecom services. The company is also diversifying into other business areas such as Optical Fibre on ground wire for power utilities, e-governance for State Governments in India and abroad, communication system for Airport Terminals & Light Houses, construction of intelligent buildings, cyber parks, roads etc.

1.4.13.4.2 Company has also entered into Basic and other licensed Services in India/ abroad through the JV route.  TCIL already has operations of cellular services through a JV in Rajasthan.  and operation of WLL (Wireless in Local Loop) system based basic services in Nepal, through a JV with MTNL, VSNL and a Nepalese partner.  The company is currently working on contracts secured in Sudan, Saudi Arabia, Mauritius, Kuwait, Oman, Ethiopia and UAE etc.  TCIL is also working on Pan-Africa e-Medicine and e-Education for 53 African countries.

CHAPTER – II

Outcome Budget 2012-13

The Outcome Budget 2012-13 has been prepared for the schemes/programmes under Plan as well as Non-Plan.  The major component of the Non-Plan funds is on account of the funds provided for the Universal Service Obligation Fund. The Outcome Budget 2012-13 prepared for the Department of Telecommunication includes the following:

2.1	Rural Telephony

(Universal Service Obligation Fund)

Telecom development in rural areas assumes special significance as more than 70% of India's population lives in villages. There is a strong two-way co-relation between telecom development and overall economic development of a region. Telecom services are important drivers for development, delivery of public services such as education, health etc. and integration of rural areas with the rest of the country. Recognizing this, Government had announced the Universal Service Support Policy on 27th March 2002 under which a separate fund for providing access to telegraph services to people in the rural and remote areas was set up. The resources for implementation of USO are raised through a Universal Service Levy (USL) which has presently been fixed at 5% of the Adjusted Gross Revenue (AGR) of all telecom service providers except the pure value added service providers like Voice Mail, email service providers etc. The activities being undertaken by Department of Telecom under USO are geared towards augmenting the infrastructure and increasing telecom coverage in the rural and remote areas.

Initially the thrust of the activities under taken by USO Fund was on providing public access to rural and remote areas which included operation & maintenance expenses  towards Village Public Telephones  (VPTs), support for provision of new VPTs in uncovered villages and for Rural Community Phones (RCPs). Subsequently the individual telephones (RDELs) were also provided subsidy support from USO Fund. To broaden the scope of USOF and to include mobile services, broadband, general infrastructure and pilot projects for induction of new technological developments in its ambit, Indian Telegraph Rules were amended on 17-11-2006 to enable support for providing various telecom services in the rural and remote areas of the country. With the amendment to Indian Telegraph Rules & Act in 2006, USOF has been enabled to launch a number of new schemes for rural telecommunications.

A. Public Access

- Village Public Telephones

As on 31.12.2011, about 57,98,888 villages i.e. 97.69% of the inhabited revenue villages, as per Census 2001, have been covered with Village Public Telephones (VPTs).  VPTs are being provided in remaining inhabited revenue villages under ongoing USOF schemes given at (i) and (ii) below:

(i)	VPTs under Bharat Nirman

Agreements were signed with M/s BSNL in November 2004 to provide subsidy support for provision of VPTs in 62302 (revised from 66822) no. of uncovered villages as per census 1991 in the country excluding those villages having population less than 100, those lying in deep forests and those affected with insurgency. The provision of VPTs in these villages has been included as one of activities under Bharat Nirman Programme. As on 31.12.2011, 62046 i.e. 99.59% VPTs have been provided under this scheme.

(ii)	Newly Identified VPTs

Reconciliation of the VPTs working in the inhabited villages as per Census 2001 was carried out taking into account the existing VPT and those provided under Bharat Nirman. All the remaining 62443 inhabited villages as on 01.10.2007 as per Census 2001 irrespective of criteria of population, remoteness, accessibility and law & order situations have been included for provision of VPTs with subsidy support from USO Fund under this scheme. Agreements in this regard were signed with BSNL on 27.02.2009. As per the terms and conditions of the agreement the VPTs installed between the periods 01.10.2007 to 26.02.2009 are also eligible for subsidy support. As on 31.12.2011, 52086 VPTs out of the 62443 i.e. 83.41% VPTs have been provided under this scheme.

(iii)	Replacement of MARR based VPTs (MARR-A & MARR-B)

Agreements were signed with M/s BSNL in the year 2003 & 2004 for replacement of 1,85,121 (revised) number of VPTs with reliable technologies, which were earlier working on Multi Access Radio Relay (MARR) technology and installed before 01.04.2002. These included 47075 MARR VPTs already replaced before 30.06.2003 (MARR-B) and 138046 MARR VPTs to be replaced from 01.07.2003 onwards (MARR-A). A total number of 1,84,775 MARR VPTs (99.81%) have been replaced as on 31.12.2011.

(iv)	Provision of Rural Community Phones (RCPs)

Agreements were signed on 30.09.2004 for providing 40,694 Rural Community Phones (RCPs) [BSNL: 21,958, RIL: 18,736] in villages with population more than 2000 and not having PCO facility. All of these 40694 RCPs have been provided.

B. 	Individual Access

A MoU has been signed with BSNL on 12.03.2009 wherein subsidy support of Rs. 2000 Crore per annum is being provided to BSNL for a period of three years with effect from 18.07.2008 for operational sustainability of their Rural Wire lines installed prior to 01.04.2002 in lieu of ADC having been phased out.

C. Shared Infrastructure Support (Towers & Mobile Services) – Phase I

A scheme has been launched by USO Fund to provide subsidy support for setting up and managing 7353 number of infrastructure sites/ towers (revised from 7863 as on 31-12-2011) in 500 districts spread over 27 states for provision of mobile services in the specified rural and remote areas, where there was no existing fixed wireless or mobile coverage. Villages or cluster of villages having population of 2000 or more and not having mobile coverage were taken into consideration for installation of towers under this scheme. The number of towers was subject to change based on actual field survey and coverage achieved thereof as per the terms and conditions of the Agreements. The agreements effective from 01.06.2007 were signed with the successful bidders in May 2007. As on 31.12.2011, 7296 towers i.e. about 99.22% have been set up under this scheme. The infrastructure so created is being shared by three service providers for provision of mobile services. As on 31.12.2011, 15686 BTSs (Base Transceiver Stations) have been commissioned by Service Providers and mobile services are being provided.

D. Wireline Broadband Connectivity in Rural and Remote Areas

The Indian Telegraph Rules have been amended, and stream IV has been added under the title “Provision of broadband connectivity to villages in a phased manner” to bring provisioning of broadband connectivity to the rural areas under the purview of the Universal Service Obligation Fund (USOF).

For providing broadband connectivity to rural & remote areas, USOF has signed an Agreement with BSNL on January 20, 2009 under the Rural Wireline Broadband Scheme to provide wire-line broadband connectivity to rural & remote areas by leveraging the existing rural exchanges infrastructure and copper wire-line network. The speed of each of the broadband connections shall be at least 512 kbps always on.

Under this scheme, BSNL will provide 8,88,832 wire-line Broadband connections to individual users and Government Institutions over a period of 5-years, i.e., by 2014.

The subsidy disbursement is for broadband connections, Customer Premises Equipment (CPE), and Computer/Computing devices. As of December 2011, a total of 3,38,617 broadband connections have been provided and 6729 Kiosks have been set up in rural and remote areas.

- Rural Public Service Terminals   (RPST) Scheme

A Memorandum of Understanding (MoU) has been signed with BSNL for subsidy support from USO fund for Provision of Broadband enabled Rural Public Service Terminals (RPSTs) to eligible women’s SHGs on pilot basis in the states of HP & Rajasthan. BSNL shall provide an RPST to one eligible SHG from each of its eligible rural wire-line exchanges under the MoU on agreed terms and conditions with subsidy support from USO Fund. The RPST shall be capable of providing value-added services (VAS)  as under:

- Banking services such as cash withdrawals and remittances whereby the RPST   franchisee acts as a banking

- Facilitation of Government disbursements/transactions (NREGA, Pension, PDS etc.)

- Railway, airline and bus ticketing, mobile top-ups, utility bill payments, etc. which will generate additional revenue for the SHG

- Retailing airtime (PCO services)

- Retailing of life, general and micro insurance services such as crop, cattle, health and home insurance.

At present 150 RPSTs (100 in Rajasthan and 50 in HP have been provided under this scheme.

E. Pilot Projects

Solar Mobile Charging Facilities

TERI project for Solar Mobile Charging Stations in 5000 villages: Support is being provided for mobile charging stations in 5000 villages through TERI project of Lighting a Billion Lives (LaBL). The Agreement to this effect has been signed in April 2010. The solar mobile charging stations in these 5000 villages are to be provided in a phased manner over a period of two years from the date of signing of the Agreement. Mobile charging stations have been established in 322 villages so far

F. Optical Fibre Network Augmentation, Creation and Management of Intra-District SDHQ-DHQ OFC Network in service area of Assam:

The State of Assam has been taken up first for implementation. BSNL has been declared the successful bidder at a subsidy quote of ` 98.89 Crore, and subsequently, an Agreement has been signed with them on 12.02.2010 in this regard. This Scheme is envisaged to be rolled out in a phased manner during the current Five Year Plan (2007-2012).

This OFC Scheme would connect 354 total locations in Assam in total 27 Districts within 18 months from the date of signing of the Agreement. The Agreement shall be valid for a period of seven years from the effective date.

At least 70% of the subsidized bandwidth capacity, created under the scheme, shall be shared with the licensed service providers in the area of Assam at a rate not more than 26.22 % of the current TRAI ceiling tariffs. As of December 2011, about 174 nodes have been installed so far (Out of 354). The target for 2011-12 and 2012-13 has been fixed as 124 & 138 nodes respectively.

G.	New/ Forthcoming Schemes

National Optical Fibre Network (NOFN)

The optical fibre presently has predominantly reached state capitals, districts and blocks and there is plan to connect all the 2,50,000 Gram Panchayats in the country through optical fibre utilizing existing fibers of PSUs viz. BSNL, RailTel and Power Grid and laying incremental fiber wherever necessary. Size of the incremental network is approx. 0.5 million km. Dark fibre network thus created will be lit by appropriate technology thus creating sufficient bandwidth at GPs level. This will be called National Optical Fibre Network (NOFN). Thus prevailing connectivity gap between GPs and Blocks/Districts will be filled. Non-discriminatory access to the network will be provided to all the telecom service providers.  Further the broadband connectivity to 2.5 lakh GPs for various applications like e-health, e-education and e-governance etc. will be provided by NOFN as closed user group. The network is proposed to be completed in 2 years’ time. The project will be funded by Universal Service Obligation Fund (USOF). The project will be executed by a Special Purpose Vehicle (SPV) which is a company incorporated as “Bharat Broadband Network Limited” under Indian Companies Act 1956 for which an amount of ` 60 crore has been allocated in BE 2012-13. This would initially be fully owned by Central Government, with equity participation from Government and interested Central Public Sector Units (CPSUs) (BSNL, Railtel, Powergrid, GAILTEL, etc.). The project has been approved by the Cabinet. The network proposed, under the scheme, is to be completed in 2 years’ time.

Optical Fibre Network Augmentation, Creation and Management of Intra-District SDHQ-DHQ OFC Network in NE-I Circle (comprising states of Meghalaya, Mizoram & Tripura)

The States of Meghalaya, Mizoram & Tripura have been taken up for OFC augmentation in this scheme. As per the outcome of the tender for implementation of this scheme, M/s RailTel Corporation of India Limited has been declared the successful bidder at their subsidy quote of ` 89.50 Crore.

This OFC Scheme would connect 188 locations in 19 Districts within 24 months from the date of signing of the Agreement. The Agreement shall be valid for a period of eight years from the effective date.

At least 70% of the subsidized bandwidth capacity, created under the scheme, shall be shared with the licensed service providers in the area at a rate not more than 12% of the current TRAI ceiling tariffs. Network roll out is yet to start.

Optical Fibre Network Augmentation, Creation and Management of Intra-District SDHQ-DHQ OFC Network in NE-II Circle (comprising states of Arunachal Pradesh, Manipur & Nagaland)

The States of Arunachal Pradesh, Manipur & Nagaland have been taken up for OFC augmentation in this scheme. M/s RailTel Corporation of India Limited has been declared the successful bidder at their subsidy quote of ` 298.50 Crore.

This OFC Scheme would connect 407 locations in total 30 Districts within 30 months from the date of signing of the Agreement. The Agreement shall be valid for a period of eight years from the effective date.

At least 70% of the subsidized bandwidth capacity, created under the scheme, shall be shared with the licensed service providers in the area at a rate not more than 27% of the current TRAI ceiling tariffs.  Network roll out is yet to start.

Rural Wireless Broadband Scheme

USOF is working on a scheme for providing financial assistance by way of subsidy for building up the wireless broadband infrastructure such as Base Stations by utilizing the existing infrastructure available with the Telecom service providers. This scheme envisages to provide broadband coverage to about 5 lakh villages at a speed of 512 kbps in all states of India.  The scheme is under planning stage.

Satellite Broadband connectivity for Rural & Remote Areas

Satellite Broadband Connectivity is envisaged for those rural & remote villages where terrestrial connectivity, i.e. wireline / wireless network, is not feasible. The USOF has identified about 5000 such villages, which do not have any terrestrial connectivity. The scheme was envisaged to be executed through BSNL. However, the scheme could not be taken up for implementation due to some technical issues raised by BSNL.

Now, USOF has issued a pre-consultation paper on this subject for inviting comments/suggestions of the stakeholders and the same are being processed for finalization of the revised scheme in this regard

Scheme for Mobile Communication Services in Uncovered Villages

USOF is in the process of finalizing a scheme to extend financial support for provisioning of mobile communication services in all left out uncovered rural & remote areas (about 37184 villages) of the country. The scheme also envisages provision of mobile services in Left Wing Extremist (LWE)/ Naxal affected areas of the country. The scheme envisages use of renewable energy resources (solar/wind/hybrid etc.) for powering of these sites, wherever feasible.

BE 2012-13

In view of the above mentioned ongoing and new activities, an amount of ` 3000 Crores has been allocated in the Budget Estimate (BE) 2012-13 out of which an amount of ` 2546.73 crore has been allocated for creation of National Optical Fiber Network (NOFN) for Broadband connectivity to 2.50 lakh Village Panchayats of the country which has been approved by the Cabinet.    It is expected that in the financial year 2012-13, USOF activities would progress considerably and bring about a resultant positive impact on rural connectivity, teledensity and socio-economic progress.

2.2	Telecom Engineering Centre (TEC)

Telecom Engineering Centre, as a part of DoT, Government of India, has its headquarters at New Delhi.  The TEC is responsible for the standardization and development of generic requirement, interface requirements for Telecom Equipment services and products.  It is also responsible for new telecom technology study, trials, evolution and induction in the network.  A sum of ` 15.00 crore has been provided under the plan 2012-13 for the setting up of NGN Lab for testing and certification of transport equipment under NGN test bed and Outcome Budget has been prepared for the same.

2.3	Wireless Planning & Coordination (WPC)

The approved plan outlay of Wireless Planning and Coordination Wing for the year 2012-13 is ` 7.00 crore.  WPC, as part of the Telecom Sector Reform Technical Assistance Project, has implemented National Radio Spectrum Management and Monitoring System (NRSMMS).  This project strives to improve the utilization of Radio Frequency Spectrum, which is a scarce national resource and essential for modern telecommunication services.  Under this project, spectrum management and monitoring functions have been automated with a view to making spectrum management process more transparent, effective and efficient. The Outcome Budget of WPC relates to the residual payments and the AMC being undertaken under this project.

2.4	 Wireless Monitoring Organization (WMO)

The approved Plan Outlay for Wireless Monitoring Organization is ` 58.00 crore for the year 2012-13 and the Outcome Budget relates to the outlay.  The funds would be utilized mainly for the establishment of 6 additional Wireless Monitoring Stations (WMSs) at Bhubaneshwar, Dehradun, Lucknow, Patna, Raipur & Vijayawada, augmentation of training facilities, upgradation of Microwave Monitoring Terminals, procurement of SHF monitoring facilities and civil works.

2.5	Centre for Development of Telematics (C-DOT)

Centre for Development of Telematics (C-DOT) is the Telecom Research and Development Centre of the Government of India.  It is an autonomous scientific society which develops total telecom solution technologies and applications for the fixed line, mobile and packet based converged network and services.  C-DOT's current focus is on design and development of Communication & Security, Research and Monitoring related to security management for law-enforcement agencies, the development and deployment of next generation networks and cost effective rural wireless solutions.  A plan outlay of ` 290.00 crore has been approved for C-DOT during 2012-13 with ` 250.00 crore as budgetary support and ` 40.00 crore from the internal resources (IEBR) of C-DOT.  The projects to be undertaken by C-DOT during 2012-13, which are part of the Outcome Budget comprise of security related projects, development of technology for rural areas, technologies for the NE Region, broadband technologies and Strategic and Enterprise solutions etc.

2.6	Telecom Regulatory Authority of India (TRAI)

A sum of ` 20.00 crore has been provided under Plan for the telecom regulatory authority.  The quantifiable deliverables/physical outputs related to TRAI are related to the various proposed studies/consultancies to be undertaken by TRAI and on the training to TRAI officials on technical and regulatory issues.  The Outcome Budget for TRAI pertains to the above parameters.

2.7	Telecom Disputes Settlement and Appellate Tribunal (TDSAT)

A sum of ` 1.50 crore has been provided under Plan to TDSAT.  The funds would be utilized for up-gradation of reference library, holding of seminars on telecom disputes and settlement, study tour for familiarization with telecom regulatory environment/training.  The Outcome Budget of TDSAT, therefore, relates to the above facilities.

2.8	Bharat Sanchar Nigam Limited (BSNL)

Bharat Sanchar Nigam Ltd. (BSNL) has an approved Plan Outlay of ` 9504.00 crore from IEBR without GBS for the year 2012-13.  The funds would be utilized for the provision of telecom services, internet & broadband facilities amongst other programmes given in the Outcome Budget.

2.9	Mahanagar Telephone Nigam Limited (MTNL)

The approved plan outlay of MTNL for the year 2012-13 is ` 887.39 crore with no budgetary support.  The resources would be generated by the company through its internal and extra budgetary resources.  The outcome targets as given in the Outcome Budget of MTNL mainly relate to increase in the net switching capacity, IT related services and to support Expansion in New Services Areas abroad and national acquisitions.

2.10 ITI Limited

ITI Limited has been provided a token sum of Rs. 0.01 crore as budgetary support under plan for 2012-13.

2.11 DoT Projects

The total budgetary support of ` 4800.00 crores includes provision for the following projects and the Outcome Budget has been prepared accordingly.

(a)	Setting up of Telecom Testing and Security Certification Centre (TETC):  Advances in computer and communication technology have formed the basis for global economic growth and increase in the standard of living.  With this increased reliance on technology comes the need to make our information systems more secure, trust-worthy, sustainable and available in the face of both intentional attacks and accidental faults.  There is a need for more comprehensive tests in order to assure oneself of secured network.  It is important to create a test bed in an environment in which the Government has adequate control in devising protocols and procedures for testing as well as the flexibility to carry on research. There is also the need for capacity building and training in this highly specialized field. This test bed will test every telecom product for its stated and unstated performances.

TETC has finalized test standards for security testing and even generated test reports. An amount of ` 1.00 crore has been provided in 2012-13.

(b)	Technology Development & Investment Promotion (TDIP):  The Government has to play an important role in promoting investment in the telecom sector including manufacturing and export of telecom equipments and services.  Technology Development & Investment Promotion (TDIP) scheme is a scheme to fund activities related to technology development like R&D and IPR generation and also for promoting manufacturing and export of telecom equipment and services.  For meeting the requirements of funds for various promotional schemes like grant in aid to Telecom Centres of Excellence, national and international participation in exhibitions and to promote export, assistance is provided for following activities:

- Grant-in-aid to seven Telecom Centers of Excellence (TCOE) set up in PPP mode by DOT.

- Promotion and development of manufacturing and export in telecom sector.

- Promotion of telecom sector through conferences and exhibitions in India and abroad.

- Any activity related with technology development and investment promotion.

An amount of ` 1.50 crore has been allotted for this purpose for the year 2012-13.

(c)	OFC based network for Defence Services (DS):  Cabinet Committee on Infrastructure (CCI) in its meeting held on 3rd December 2009 approved the alternate communication network for Defence services for release of spectrum.

The project is meant for building an exclusive dedicated alternate communication network for Defence Services in order for them to vacate the occupied frequency spectrum to be used for the next generation of mobile telephony and telephony has become inadequate due to the increasing demand of mobile services in the country.  The work for Air Force network was started in 2006 and the network for Air Force has been dedicated to the nation by Air Force on 14.09.2010.   The Army and Navy component of the network comprising of 219 and 33 sites respectively throughout the country has been started in 2010-11.   As regards the laying for Army, Navy and the backbone network, BSNL had floated the tender.  While estimated cost of OFC was ` 2000 crore the tender cost came around ` 7500 crores.  The issues of revision of cost for the project are being settled.  The components of these networks are DWDM equipments, IP-MPLS Routers, Carrier Ethernet based Router and Switches, IMS Equipments along with Network Operating Centres (NOC), Data Centres, Network Management Systems (NMS), Security and Synchronization devices along with back up media on Microwave & Satellite for some strategic locations.  The time line for implementation of the project is three years.  An amount of ` 1356.00 crore has been provided in BE 2012-13 for Army and Navy network part of the project.

(e)	Human Resource Management for IP&TAFS

  - Mid Career Training (MCT):  A five stage MCT programme for IP&TAFS officers has been conceived by the National Institute of Communication Finance (NICF) in pursuance of the National Training Policy of the Department of Personnel & Training.  A provision of `5.50 crore has been made in BE 2012-13. The endeavour would be to equip the officers to handle conflicting interests and demands and to interface effectively with policy makers. An intensive exposure to the best practices in the international arena would be provided at every stage.

It is also proposed to introduce Mid-Career Training at suitable intervals for Group “B” and “C” of IP&TAFS from 2012-13 which would help in preparing them for next level competency expected on career progression and would aim at imparting right skill, knowledge and attitude at various stages of their career.

  - Induction and Inservice Course:  In pursuance of the National Training Policy frame work the NICF is imparting (a) Induction Training at the time of entry into service in respect of IP&TAFS officers at the time of their induction through Civil Services Exams; and (b) Inservice training at suitable intervals to all categories of IP&TAFS cadres including Group “B” & “C”.  The inservice training programmes will be specifically designed in consultation with other partner institutions/consultants/experts to meet the requirements of the target groups. An amount of ` 3.74 crore has been provisioned in BE 2012-13 for this purpose.

  - Institutional and Capacity Development Initiatives:  Keeping in view the decision of the Government of India in accordance with 2nd Administrative Reforms Commission and 6th Central Pay Commission to move towards a competency based human resource development/management frame work there is proposal to re-orient/strengthen the human resource management and development processes of IP&TAFS.  A series of projects are proposed to be undertaken for this purpose.  Some of them are (a) Development and piloting new capacity development initiatives in communication sector; (b) Standardization processes, bench marking and quality certification of IP&TAFS officers (c) Setting up of e-learning system etc. An amount of ` 1.75 crore has been allocated for this purpose in BE 2012-13.

(f)    Physical Infrastructure for National Institute for Communication Finance (NICF):     A separate premises and campus with state-of-the-art training and residential facilities for NICF at Ghitorni, New Delhi has been envisaged for the Twelfth Five Year Plan.  Foundation stone for the institute has already been laid by Hon’ble MOC&IT.  Pre-project activities like preparation of DPR, Repair of boundary wall and approach road etc. are going.  It is proposed to start initial construction work in the NICF campus at Ghitorni New Delhi during 2012-13. A provision of   ` 19.00 crore has been made for this purpose during 2012-13.

Annexure-A

UNIVERSAL SERVICE OBLIGATION FUND

OUTCOME BUGDET 2012-13		        				 (` in crore)

| S. No. | Name of Scheme/ Programme | Objective/Outcome | Outlay 2012-13 |  |  |  |  |  | Quantifiable Deliverables/ Physical Outputs | Projected Outcome | Processes/ Timelines |  | Remarks/ Risk factors |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 |  |  |  |  |  | 5 | 6 | 7 |  | 8 |  |
|  |  |  | 4(i) |  | 4(ii) |  | 4(iii) |  |  |  |  |  |  |  |
|  |  |  | Non-Plan Budget |  | Plan Budget |  | Complementary/ Extra Budgetary Resources |  |  |  |  |  |  |  |
| 1 | Replacement of MARR VPTs | Replacement of MARR VPTs with reliable technology and maintenance thereof |  | 55.72 |  |  |  |  |  |  | Feb,2012 |  | Most of the remaining MARR VPTs are to be replaced by DSPTs. ( See Note -1) |  |
| 2 | Provision of RCPs | Installation of Rural Community Phones in villages with population exceeding 2000, without having any PCOs and maintenance thereof |  | 1.40 |  |  |  |  |  |  |  |  | See Note 2 |  |
| 3 | VPTs in Uncovered Villages as per census 1991 | Installation of VPTs in uncovered villages as per Census 1991, excluding villages with population less than 100 or lying in Naxalite areas/forests etc. |  | 10.80 |  |  |  |  |  |  | Feb,2012 |  | Most of the remaining VPTs are to be provided on DSPTs. (See note -3 ) |  |

[Contd.]

Annexure-A

UNIVERSAL SERVICE OBLIGATION FUND

OUTCOME BUGDET 2012-13						 (` in crore)

| S. No. | Name of Scheme/ Programme | Objective/Outcome | Outlay 2012-13 |  |  |  | Quantifiable Deliverables/ Physical Outputs | Projected Outcome | Processes/ Timelines | Remarks/ Risk factors |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 |  |  |  | 5 | 6 | 7 | 8 |
|  |  |  | 4(i) |  | 4(ii) | 4(iii) |  |  |  |  |
|  |  |  | Non-Plan Budget |  | Plan Budget | Complementary/ Extra Budgetary Resources |  |  |  |  |
| 4 | Rural Household DELs installed between 1/04/02 and 31/03/2005 | Maintenance of RDELs installed between 01/04/02 and 31/03/05. |  | 0.07 |  |  |  |  |  | See Note -4 |
| 5 | RDELs installed between 01.04.05 and 31.03.07 and (extended up to 31.3.2010) | Maintenance of RDELs installed between 1/04/07 and 31/03/2010. |  | 2.80 |  |  |  |  |  | See Note -5 |
| 6 | Mobile phase -I | Setting up and managing 7353 infrastructure sites and provision of mobile services in rural and remote areas. |  | 81.21 |  |  |  |  |  | EQA payable for towers already installed (See Note 6) |
| 7 | VPTs in newly identified Uncovered Villages as per Census 2001 | Installation of VPTs in newly identified Uncovered Villages as per Census 2001 |  | 38.84 |  |  |  | 2449 | Aug' 2012 | Most of the remaining VPTs are to be provided on DSPTs. (See note -7) |

[Contd.]                                                                                                                                                                                  Annexure-A

UNIVERSAL SERVICE OBLIGATION FUND

OUTCOME BUGDET 2012-13					              (` in crore)

| S. No. | Name of Scheme/ Programme | Objective/Outcome | Outlay 2012-13 |  |  |  |  | Quantifiable Deliverables/ Physical Outputs | Projected Outcome |  | Processes/ Timelines | Remarks/ Risk factors |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 |  |  |  |  | 5 | 6 |  | 7 | 8 |
|  |  |  | 4(i) |  | 4(ii) | 4(iii) |  |  |  |  |  |  |
|  |  |  | Non-Plan Budget |  | Plan Budget | Complementary/ Extra Budgetary Resources |  |  |  |  |  |  |
| 8 | Solar Mobile Charging Stations | Financial Support for mobile charging stations in 5000 villages through TERI project of Lighting a Billion Lives (LaBL). |  | 0.53 |  |  | 5000 villages |  |  | April 2012 |  | Agreement for solar mobile charging station in 5000 villages in the county has been signed with TERI 29.04.2010 (See note -8) |
| 9 | Wireline Broadband Connectivity in rural and remote areas. | Total 888832 BB connections and 28672 Kiosks |  | 57.35 |  |  | 2.5 Lakh BB connections & 8000 Kiosks |  | 2.5 Lakh BB connections & 8000 Kiosks | Mar. 2013 |  |  |
| 10 | Optical Fibre Cable (OFC) Network in Assam service area. | OFC Network Augmentation between SDHQ/DHQ in Assam. |  | 24.75 |  |  | Complete Assam , 138 OFC Nodes |  | Complete Assam , 138 OFC Nodes | Mar. 2013 |  | OFC laying depends on right of way (RoW) permission from state government. (See Note 10) |

[Contd.]                                                                                                                                                                                  Annexure-A

UNIVERSAL SERVICE OBLIGATION FUND

OUTCOME BUGDET 2012-13

(` in crore)

| S. No. | Name of Scheme/ Programme | Objective/Outcome | Outlay 2012-13 |  |  |  |  | Quantifiable Deliverables/ Physical Outputs | Projected Outcome |  | Processes/ Timelines |  | Remarks/ Risk factors |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 |  |  |  |  | 5 | 6 |  | 7 |  | 8 |
|  |  |  | 4(i) | 4(ii) |  | 4(iii) |  |  |  |  |  |  |  |
|  |  |  | Non-Plan Budget | Plan Budget |  | Complementary/ Extra Budgetary Resources |  |  |  |  |  |  |  |
| 11 | Augmentation ,creation & management of OFC Network in NE-I & NE-II (earlier titled for SSAs other than ASSAM) | OFC Network Augmentation between SDHQ & DHQ in NE-II |  |  | 77.60 |  |  | 50 OFC Nodes | 50 OFC Nodes | Mar. 2012 |  | Scheme yet to be launched |  |
| 12 | Augmentation, creation & management of OFC Network in West Bengal & Sikkim | OFC Network Augmentation between SDHQ & DHQ in WB & Sikkim |  |  | 0.00 |  |  | 100 OFC Nodes | 100 OFC Nodes | Mar. 2012 |  | Scheme yet to be launched |  |
| 13 | Sanchar Shakti | For provision of mobile Value Added Services to rural women’s SHGs for a period of one year |  |  | 2.20 |  |  |  |  |  |  | (See Note 11) |  |
| 14 | Wireless Broadband Connectivity in rural and remote areas | 5.0 Lakh villages |  |  | 100.00 |  |  | 50,000 Villages | 50,000 Villages | Mar. 2013 |  | Scheme yet to be launched |  |

[Contd.]                                                                                                                                                                                  Annexure-A

UNIVERSAL SERVICE OBLIGATION FUND

OUTCOME BUGDET 2012-13

(` in crore)

| S. No. |  | Name of Scheme/ Programme |  | Objective/Outcome |  | Outlay 2012-13 |  |  |  |  |  |  | Quantifiable Deliverables/ Physical Outputs |  | Projected Outcome | Processes/ Timelines |  | Remarks/ Risk factors |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 |  | 2 |  | 3 |  | 4 |  |  |  |  |  |  | 5 |  | 6 | 7 |  | 8 |  |
|  |  |  |  |  |  | 4(i) |  |  | 4(ii) |  | 4(iii) |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  | Non-Plan Budget |  |  | Plan Budget |  | Complementary/ Extra Budgetary Resources |  |  |  |  |  |  |  |  |
| 15 |  | National Optical Fibre Network for broadband connectivity to Panchayats |  | For providing broadband connectivity to 2,50,000 village Gram Panchayats in the country through extending existing optical fibre network. |  |  |  | 2546.73 |  |  |  |  |  |  |  | With in a time frame of two years |  | Cabinet has approved the proposal in its meeting on 25.10.2011 and will be launched shortly. (See Note 12) |  |
| 16 |  | Satellite Rural Broadband Connectivity in rural & remote areas |  | 600 satellite BB Connections |  |  |  | 0.00 |  |  |  |  | 100 BB Connections |  | 100 BB Connections | Mar. 2013 |  | Scheme yet to be launched |  |
| Total |  |  |  |  |  |  | 3000.00 |  |  |  |  |  |  |  |  |  |  |  |  |
| 1. Subsidy claims are received and disbursed in arrears after completion of the quarter in which the facilities are provided and/or remained operational. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2. The financial outlay figures are estimated and subject to actual disbursement in arrears, based on timely submission of claims by USPs and number of facilities actually provided and/or working. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Notes: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1. MARR VPTs: Originally 1,86,872 MARR VPTs were to be replaced and the same was reconciled to 1,82,766 in Aug, 2007 and again to 1,85,121 (47075+138046) by BSNL in October 2008. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2. RCP: Agreements were signed on 30.09.2004 for providing 40,694 Rural Community Phones (RCPs) [BSNL: 21,958, RIL: 18,736] in villages with population more than 2000 and not having PCO facility. Financial outlay has been proposed for maintenance of existing RCPs |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3. VPTs in UNCOVERED VILLAGES: Originally 66822 VPTs were to be provided under the scheme. However, reconciliation has been carried out by BSNL and the number of VPTs to be provided has been reduced by 4520. As per reconciled figures, about 4134 VPTs are now to be provided using DSPTs as per the latest report from BSNL. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4. RDELs installed between 1.4.02 and 31.3.2005 Financial outlay has been proposed for settlement of spill over. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 5. RDELs installed from 1/04/05 to 31/03/07 and (extended up to 31-03-2010) Financial outlay has been proposed for settlement of spill over . |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 6. Mobile Infrastructure-Phase-I: The total number of towers have been reduced from 7363 to 7353 as a result of dropping/addition of towers as on 31.12.2011 . |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 7. VPTs in newly identified Uncovered Villages Agreement was signed on 27.02.2009 for installation of about 62443 VPTs. About 10% to 15% VPTs may have to be provided using DSPT. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 8. SMCF: Agreement has been signed on 29.04.2010 to financial support for installation of solar mobile charging stations through TERI project of Lighting a Billion Lives (LaBL) in 5000 villages in the country. Roll out of the scheme is to be completed with in the current Financial Year , However, remaining solar charging stations, if left any, may be provided in FY 2012-13 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 9. Wireline Broadband Connectivity in rural and remote areas: An Agreement was entered into with M/s BSNL on 20-01-2009 for provision of Broadband connectivity to individual users and Govt. Institutions in rural and remote areas on wireline media. The Target has again been revised from 7363 to 7353. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 10. OFC Assam: Augmentation, creation & management of OFC Network with higher band width to SDHQ/Blocks in Assam. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 11. Sanchar Shakti: To facilitate women’s Self Help Groups (SHGs) access to ICT enabled services. Financial support from USO Fund is envisaged to be provided towards mobile VAS subscriptions for SHGs. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 12. National Optical Fiber Network (NOFN). Plan to connect all the 2,50,000 Gram Panchayats in the country through optical fiber utilizing existing fibers of PSUs viz. BSNL, RailTel and Power Grid and laying incremental fiber wherever necessary and will be completed in a time period of two years. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

Annexure - B

# TELECOMMUNICATION ENGINEERING CENTRE

# Outcome Budget 2012-13

(` in Crore)

| S. No. | Name of Scheme/ Programme | Objective/ Outcome | Outlay 2012-13 |  |  | Quantifiable Deliverables/ Physical Outputs | Projected Outcomes | Processes/ Timelines | Remarks/Risk Factors |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 |  |  | 5 | 6 | 7 | 8 |
|  |  |  | 4(i) | 4(ii) | 4(iii) |  |  |  |  |
|  |  |  | Non-Plan Budget | Plan Budget | Complementary Extra-Budgetary Resources |  |  |  |  |
| A. Core Activities |  |  |  |  |  |  |  |  |  |
| 1 | New Generic Requirements, Interface requirements and Service Requirements | Preparation of new GRs / IRs |  | … |  | 10 |  |  |  |
| 2 | Review of GRs/ IRs | Revision of existing GRs / IRs |  | … |  | 20 |  |  |  |
| 3 | Preparation of Test Schedule/ Test Procedure | Preparation of Test Schedule |  | … |  | 30 |  |  |  |
| 4 | Type Approval |  |  | … |  | No target defined |  |  |  |
| 5 | Interface approvals of customer equipment | Certification to authorise use of equipment in telecom network |  | … |  | No target defined |  |  |  |
| 6 | Certificate of approval |  |  | … |  | No target defined |  |  |  |

# [Contd…]

# TELECOMMUNICATION ENGINEERING CENTRE

# Outcome Budget 2012-13

(` in Crore)

| S. No. | Name of Scheme/ Programme | Objective/ Outcome | Outlay 2012-13 |  |  | Quantifiable Deliverables/ Physical Outputs | Projected Outcomes | Processes/ Timelines | Remarks/Risk Factors |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 |  |  | 5 | 6 | 7 | 8 |
|  |  |  | 4(i) | 4(ii) | 4(iii) |  |  |  |  |
|  |  |  | Non-Plan Budget | Plan Budget | Complementary Extra-Budgetary Resources |  |  |  |  |
| B. Ongoing Project Activities |  |  |  |  |  |  |  |  |  |
| 1 | N.E. Region | Satellite based Broadband network | … | 1.50 | … |  |  |  |  |
| 2 | NGN Labs | To carry out testing and certification of NGN complaint CPEs and terminals |  | 1.80 |  |  |  |  |  |
| 3 | SAR Lab | To carry out testing and certification of Mobile equipment about Specific Absorption Rate (SAR) | … | 0.40 | … |  |  |  |  |
| 4 | Procurement of EMF Measuring Instruments | EMF Testing | … | 5.95 | … |  |  |  |  |
| 5 | Wi-Fi Lab |  | … | 2.97 | … |  |  |  |  |
| 6 | SAR Lab Mumbai | To carry out testing and certification of Mobile equipment about Specific Absorption Rate (SAR) | … | 2.38 | … |  |  |  |  |
|  | Total |  |  | 15.00 |  |  |  |  |  |
| C. | New Project Activities |  |  | 0.00 |  |  |  |  |  |
|  | G. Total (B+C) |  |  | 15.00 |  |  |  |  |  |

Annexure - C

# WIRELESS PLANNING CO-ORDINATION

# Outcome Budget 2012-13

(` in Crore)

| S. No. | Name of Scheme/ Programme | Objective/ Outcome | Outlay 2012-13 |  |  | Quantifiable Deliverables/ Physical Outputs | Projected Outcomes | Processes/ Timelines | Remarks/Risk Factors |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 |  |  | 5 | 6 | 7 | 8 |
|  |  |  | 4(i) | 4(ii) | 4(iii) |  |  |  |  |
|  |  |  | Non-Plan Budget | Plan Budget | Complementary Extra-Budgetary Resources |  |  |  |  |
| 1 | National Radio Spectrum Management and Monitoring System (NRSMMS) | Supervision of maintenance of facilities procured under NRSMMS project. Follow up of Arbitrator. |  | 7.00 |  | 1. Monitoring and maintenance of facilities procured under NRSMMS project to make the system operational. 2. Making of spill over payment, if any due after Arbitrator decision. 3. Up gradation of software for ASMS and NSMS |  |  |  |
|  |  | Total |  | 7.00 |  |  |  |  |  |

Annexure - D

# WIRELESS MONITORING ORGANISATION

# Outcome Budget 2012-13

(` in Crore)

| S. No. | Name of Scheme/ Programme | Objective/ Outcome | Outlay 2012-13 |  |  | Quantifiable Deliverables/ Physical Outputs | Projected Outcomes | Processes/ Timelines | Remarks/ Risk Factors |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 |  |  | 5 | 6 | 7 | 8 |
|  |  |  | 4(i) | 4(ii) | 4(iii) |  |  |  |  |
|  |  |  | Non-Plan Budget | Plan Budget | Complementary Extra-Budgetary Resources |  |  |  |  |
| 1. | Mobile Monitoring, including Direction Finding, facility | Procurement of: - Vehicle-mounted monitoring terminals - Transportable monitoring (including remote monitoring) terminals - Man-pack monitoring terminals - Vehicle-mounted direction finding terminals - Transportable direction finding terminals - Man-pack direction finding terminals - Airborne mobile monitoring terminals - 100 vehicles (mostly small sized, but some big trucks) | N/A | 40.65 | Nil | Procurement of : 1. Six vehicle-mounted mobile and portable monitoring terminals for six new Wireless Monitoring Stations established in 11th FYP. 2. Microwave monitoring facility 3. Transportable/ Man-packed direction finding terminals | 1. To equip new WMSs with monitoring facilities. 2. To augment / enhance monitoring capabilities at existing WMSs. | To be completed in F.Y 2012-13 | (i) Subject to administrative approval & financial concurrence of the competent authority. (ii) Proposed allocation Includes Rs.1.85 crore for Misc. office expenses, Travel, Advt. Salary of the staff etc. |

# [Contd…]

# WIRELESS MONITORING ORGANISATION

# Outcome Budget 2012-13

(`  in Crore)

| S. No. | Name of Scheme/ Programme | Objective/ Outcome | Outlay 2012-13 |  |  | Quantifiable Deliverables/ Physical Outputs | Projected Outcomes | Processes/ Timelines | Remarks/ Risk Factors |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 |  |  | 5 | 6 | 7 | 8 |
|  |  |  | 4(i) | 4(ii) | 4(iii) |  |  |  |  |
|  |  |  | Non-Plan Budget | Plan Budget | Complementary Extra-Budgetary Resources |  |  |  |  |
| 3 | Expansion of Monitoring Facilities |  |  |  |  |  |  |  |  |
| 2. | Fixed Monitoring, including Direction Finding, facility | Procurement of : - Terrestrial fixed monitoring systems - Terrestrial fixed direction finding systems - Satellite monitoring systems | N/A | Nil | Nil | N/A | To address monitoring of transmissions in HF and lower bands as well as satellite emissions | To be taken up in subsequent F.Ys. |  |
| 3 | Type approval, testing, calibration and maintenance facility | To procure hardware & software for Type approval testing | N/A | Nil | Nil | Procurement of hardware & software | To facilitate Type approval, testing , calibration and maintenance of monitoring equipments | To be taken up in subsequent F.Ys. |  |

# [Contd…]

# WIRELESS MONITORING ORGANISATION

# Outcome Budget 2012-13

(`  in Crore)

| S. No. | Name of Scheme/ Programme | Objective/ Outcome | Outlay 2012-13 |  |  | Quantifiable Deliverables/ Physical Outputs | Projected Outcomes | Processes/ Timelines | Remarks/ Risk Factors |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 |  |  | 5 | 6 | 7 | 8 |
|  |  |  | 4(i) | 4(ii) | 4(iii) |  |  |  |  |
|  |  |  | Non-Plan Budget | Plan Budget | Complementary Extra-Budgetary Resources |  |  |  |  |
| 4 | Specialised hardware/ software and auxiliary components | To procure specialised hardware/ software and auxiliary components to enhance monitoring capabilities | N/A | 1.85 | Nil | Procurement of specialised hardware/ software and auxiliary components | To enhance monitoring capabilities of special transmissions | To be completed in F.Y 2012-13 | Subject to administrative approval & financial concurrence of the competent authority. |
| 5 | Training and Development facility | To procure technical hardware and software | N/A | Nil | Nil | Procurement of technical hardware and software | To develop training facilities. | To be taken up in subsequent F.Ys. |  |

# [Contd…]

# WIRELESS MONITORING ORGANISATION

# Outcome Budget 2012-13

(`  in Crore)

| S. No. | Name of Scheme/ Programme | Objective/ Outcome | Outlay 2012-13 |  |  | Quantifiable Deliverables/ Physical Outputs | Projected Outcomes | Processes/ Timelines | Remarks/ Risk Factors |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 |  |  | 5 | 6 | 7 | 8 |
|  |  |  | 4(i) | 4(ii) | 4(iii) |  |  |  |  |
|  |  |  | Non-Plan Budget | Plan Budget | Complementary Extra-Budgetary Resources |  |  |  |  |
| 6 | Manpower requirement | - Manning of Training and Development Centre - Manning of six new WMSs created in 12th Five Year Plan - Manning of microwave monitoring terminals - Manning of Satellite Monitoring facility - Manning of Type approval, testing, calibration and maintenance facility - Manning of Project Implementation Unit | N/A | * | Nil | Creation of Project Implementation Unit. | To facilitate speedy implementation of Plan schemes under 12th FYP. Creation of posts under various 12th FYP schemes. | To be implemented in F.Y 2012-13 | *Salary component to be met from Budgetary allocation under S.No.1 above |
|  | Total (A) Technical Schemes |  | N/A | 42.50 | Nil |  |  |  |  |

# [Contd…]

# WIRELESS MONITORING ORGANISATION

# Outcome Budget 2012-13

(`  in Crore)

| S. No. | Name of Scheme/ Programme | Objective/ Outcome | Outlay 2012-13 |  |  | Quantifiable Deliverables/ Physical Outputs | Projected Outcomes | Processes/ Timelines | Remarks/ Risk Factors |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 |  |  | 5 | 6 | 7 | 8 |
|  |  |  | 4(i) | 4(ii) | 4(iii) |  |  |  |  |
|  |  |  | Non-Plan Budget | Plan Budget | Complementary Extra-Budgetary Resources |  |  |  |  |
| 8 | Civil Schemes Civil Works Total (B) | Miscellaneous Civil works such as procurement of land, construction of office buildings, staff quarters & ancillaries. | N/A | 15.50 | Nil | Procurement of land & civil construction works | Housing of Monitoring establishments in their own buildings and staff quarters. | Procurement of land & execution of ongoing/ sanctioned civil construction works within 12th FYP | Subject to (i) availability of land with State Governments /BSNL, & (ii) administrative approval & financial concurrence of the competent authority. |
|  | G. Total (A) + (B) |  | N/A | 58.00 | Nil |  |  |  |  |

Annexure - E

# CENTRE FOR DEVELOPMENT OF TELEMATICS

# Outcome Budget 2012-13

(`  in Crore)

| S. No. | Name of Scheme/ Programme | Objective/ Outcome |  |  | Outlay 2012-13 |  |  |  | Quantifiable Deliverables/ Physical Outputs | Projected Outcomes | Processes/ Timelines | Remarks/ Risk Factors |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 |  |  | 4 |  |  |  | 5 | 6 | 7 | 8 |  |
|  |  |  |  |  | 4(i) |  | 4(ii) | 4(iii) |  |  |  |  |  |
|  |  |  |  |  | Non-Plan Budget |  | Plan Budget | Complementary Extra-Budgetary Resources |  |  |  |  |  |
| 1 | COMMUNICATION SECURITY & RESEARCH MONITORING (CMS) |  | Research & Development for security management for Law Enforcement Agencies. |  |  | 69.00 |  |  | Centralized Monitoring System (CMS) - Implementation & Roll-out in the field. |  | Progressive CMS implementation & pan India roll-out |  | Major aspects of CMS have already been developed . In 2012-13, the focus will be to complete the remaining Research & development activities and carry out Roll-out activities for CMS solutions . |
| 2 | BROAD BAND TECHNOLOGIES |  | Design, Development of a high capacity (terabit) router technology , technology trials etc. |  |  | 20.00 |  |  | Terabit Router |  | Design and development terabit router |  | During this year, the focus will be to 1U stackable router system, commencement of technology trial, & transfer-of-technology technology complete implementations for terabit Router enabling technologies. |

# CENTRE FOR DEVELOPMENT OF TELEMATICS

# Outcome Budget 2012-13

(`  in Crore)

| S. No. | Name of Scheme/ Programme | Objective/ Outcome |  |  | Outlay 2012-13 |  |  |  | Quantifiable Deliverables/ Physical Outputs | Projected Outcomes | Processes/ Timelines | Remarks/ Risk Factors |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 |  |  | 4 |  |  |  | 5 | 6 | 7 | 8 |  |
|  |  |  |  |  | 4(i) |  | 4(ii) | 4(iii) |  |  |  |  |  |
|  |  |  |  |  | Non-Plan Budget |  | Plan Budget | Complementary Extra-Budgetary Resources |  |  |  |  |  |
| 3 | CAMPUS INFRASTRUCTURE |  | Construction of residential facilities for employees of CDOT within the Delhi campus area, to facilitate flexible working hours conducive for R&D culture. |  |  | 2.00 |  |  | Construction of dwelling & Hostel facilities for C-DOT staff & Project Board |  | Evaluation of offers against Tender enquiries, Placement of the PO & commencement of the construction work |  | • Major portion of the work, namely, R&D building and associated services have been completed and full fledged, state-of-art labs & offices are operational from the premises of Delhi Campus. • However, awaiting statutory bodies' approval to commence the construction |

# CENTRE FOR DEVELOPMENT OF TELEMATICS

# Outcome Budget 2012-13

(`  in Crore)

| S. No. | Name of Scheme/ Programme | Objective/ Outcome |  |  | Outlay 2012-13 |  |  |  | Quantifiable Deliverables/ Physical Outputs | Projected Outcomes | Processes/ Timelines | Remarks/ Risk Factors |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 |  |  | 4 |  |  |  | 5 | 6 | 7 | 8 |  |
|  |  |  |  |  | 4(i) |  | 4(ii) | 4(iii) |  |  |  |  |  |
|  |  |  |  |  | Non-Plan Budget |  | Plan Budget | Complementary Extra-Budgetary Resources |  |  |  |  |  |
| 4 | Enhancements / New Features / upgradation / adaptation / technical support for developed technologies |  | To focus on Research & Development efforts on enhancements, upgrade, update, evolution, feature addition, scalability, value addition and customization of developed technologies to meet changing requirements. |  |  | 39.00 |  |  | Enhancement / Upgradations / support for : Shared GSM Radio, MAX-NG / NGN, ATM Support, NMS Support, Software intensive applications, etc. |  | Enhancements / New Features / upgradation / adaptation / technical support for developed technologies |  | This scheme focuses on development for enhancements like evolution / migration, feature addition, scalability etc. and support activities like trials, software /& hardware patches / solutions for technologies developed / deployed |

# CENTRE FOR DEVELOPMENT OF TELEMATICS

# Outcome Budget 2012-13

(`  in Crore)

| S. No. | Name of Scheme/ Programme | Objective/ Outcome |  |  | Outlay 2012-13 |  |  |  | Quantifiable Deliverables/ Physical Outputs | Projected Outcomes | Processes/ Timelines | Remarks/ Risk Factors |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 |  |  | 4 |  |  |  | 5 | 6 | 7 | 8 |  |
|  |  |  |  |  | 4(i) |  | 4(ii) | 4(iii) |  |  |  |  |  |
|  |  |  |  |  | Non-Plan Budget |  | Plan Budget | Complementary Extra-Budgetary Resources |  |  |  |  |  |
| 5 | NEXT GENERATION MOBILE TECHNOLOGY |  | To focus on Research & Development efforts on emerging Wireless Technologies for broadband & Adhoc Mesh Networks - 4G Technology requirements. |  |  | 57.00 |  |  | Development of 4G Wireless Systems : 4G Lab test-bed |  | System architecture designing & prototype implementation for LTE-A compliant Node B, Evolved Packet Core & RRH (Remote Radio Head)for LTE-A |  | LTE-A (Advanced), is 4G technology complying with the ITU-R standard, and in the 1st year of development, a prototype implementation & necessary lab set-up / infrastructure are planned. |
| 6 | CARRIER NETWORKS' TRANSPORT TECHNOLOGY |  | To focus on Research & Development efforts on optical technology related products viz. XGPON-1/2, WDM-PON, DWDM, |  |  | 6.00 |  |  | Next Generation PON - 10G-GPON (NG-PON,XG-PON1) |  | Study, Specs. & architecture finalization, prototype-development |  | Prototype implementation of the technology is planned. |

# CENTRE FOR DEVELOPMENT OF TELEMATICS

# Outcome Budget 2012-13

(`  in Crore)

| S. No. | Name of Scheme/ Programme | Objective/ Outcome |  |  | Outlay 2012-13 |  |  |  | Quantifiable Deliverables/ Physical Outputs | Projected Outcomes | Processes/ Timelines | Remarks/ Risk Factors |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 |  |  | 4 |  |  |  | 5 | 6 | 7 | 8 |  |
|  |  |  |  |  | 4(i) |  | 4(ii) | 4(iii) |  |  |  |  |  |
|  |  |  |  |  | Non-Plan Budget |  | Plan Budget | Complementary Extra-Budgetary Resources |  |  |  |  |  |
| 7 | SECURE WIRELESS & WIRE-LINE NETWORKS |  | To focus on Research and development for WiPS based GSM technologies like EDGE & 3G, pan India implementation for fixed-line Secure & Dedicated Communication Network (SDCN) etc. |  |  | 34.00 |  |  | Development for a secure Mobile Communication Network namely WiPS based GSM technologies like EDGE & 3G, pan India implementation for fixed-line Secure & Dedicated Communication Network (SDCN) etc. |  | Complete Implementation of SDCN. SDCN roll-out Secure mobile communications using off-the-shelf handsets for WiPS implementation |  | In 2012-13, the focus will be to complete the remaining Research & development activities as well as Roll-out for SDCN solutions . Parallel prototype implementation for WiPS is also planned. |

# CENTRE FOR DEVELOPMENT OF TELEMATICS

# Outcome Budget 2012-13

(`  in Crore)

| S. No. | Name of Scheme/ Programme | Objective/ Outcome |  |  | Outlay 2012-13 |  |  |  | Quantifiable Deliverables/ Physical Outputs | Projected Outcomes |  | Processes/ Timelines | Remarks/ Risk Factors |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 |  |  | 4 |  |  |  | 5 | 6 |  | 7 | 8 |
|  |  |  |  |  | 4(i) |  | 4(ii) | 4(iii) |  |  |  |  |  |
|  |  |  |  |  | Non-Plan Budget |  | Plan Budget | Complementary Extra-Budgetary Resources |  |  |  |  |  |
| 8 | SATELLITE BASED TECHNOLOGY |  | Satellite based Products to meet the requirements of region having tough terrains, hilly areas, scattered population over different & distant areas of the region, such as, North East, Tribal, etc. |  |  | 5.00 |  |  | The program will be scheduled during the plan period as the discussions are ongoing with prospective organization(s) requiring satellite-based technology products /& solutions. |  |  |  |  |
| 9 | TELECOM SERVICES & APPLICATION |  | Software intensive applications for Converged NMS service delivery platform to support multiple applications and value added services |  |  | 46.00 |  |  | NMS Mediation and Application Frame work, Decentralize Mediation System Service, Provisioning and Management System (SPMS) |  |  | NMS Mediation and Application Frame work study, design & development | In the 1st year of the plan period, it is planned to work on mediation and application framework, required in the implementation of the project |

# CENTRE FOR DEVELOPMENT OF TELEMATICS

# Outcome Budget 2012-13

(`  in Crore)

| S. No. | Name of Scheme/ Programme | Objective/ Outcome |  | Outlay 2012-13 |  |  |  | Quantifiable Deliverables/ Physical Outputs | Projected Outcomes | Processes/ Timelines | Remarks/ Risk Factors |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 |  | 4 |  |  |  | 5 | 6 | 7 | 8 |
|  |  |  |  | 4(i) |  | 4(ii) | 4(iii) |  |  |  |  |
|  |  |  |  | Non-Plan Budget |  | Plan Budget | Complementary Extra-Budgetary Resources |  |  |  |  |
| 10 | POWER EFFICIENT & GREEN TECHNOLOGIES FOR RURAL |  | To enhance the systems’ power efficiency and technology trials for rural sectors. |  | 3.00 |  |  | An explorative study and prototype work is planned for employing alternative sources of energy, design optimization in the technology developed /being developed to enhance the systems’ power efficiency and at appropriate stage program will be chalked-out for the trial of such technology . |  |  |  |
| 11 | NEXT GENERATION SECURITY FOR TELECOM & DATA NETWORKS |  | To enhance the network security to combat the emerging security threats |  | 0.00 |  |  | R&D for enhancing the present interception techniques, encryption/decryption, data-mining, etc. to enhance the network security to combat the emerging security threats. The deliverables & the development plan shall be work-out in due course based-on the implementation feedback of secure program implementations such as CMS implementation roll-outs, Secure & Dedicated Communication Network, wireless secure phone and subsequent interactions with various law enforcement agencies. |  |  |  |

# CENTRE FOR DEVELOPMENT OF TELEMATICS

# Outcome Budget 2012-13

(`  in Crore)

| S. No. | Name of Scheme/ Programme | Objective/ Outcome |  | Outlay 2012-13 |  |  |  | Quantifiable Deliverables/ Physical Outputs | Projected Outcomes | Processes/ Timelines | Remarks/ Risk Factors |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 |  | 4 |  |  |  | 5 | 6 | 7 | 8 |
|  |  |  |  | 4(i) |  | 4(ii) | 4(iii) |  |  |  |  |
|  |  |  |  | Non-Plan Budget |  | Plan Budget | Complementary Extra-Budgetary Resources |  |  |  |  |
| 12 | ENABLING TECHNOLOGIES & TELECOM NETWORKS |  | This scheme helps C-DoT to maintain its position of excellence in R&D, by conducting basic research as well as conducting studies and setting up pilots in new/green field areas in Telecom Enabling technologies & Networks. |  | 9.00 |  |  | Projects related to feasibility study / Proof of concept and setting up pilots in new / green field areas in telecom enabling technologies and networks. | The study programs are defined on year-to-year basis based on the technology forecasting trends, national telecom policy, interactions with specific requirements of prospective R&D organization(s), telecom regulating agency etc. |  |  |

# CENTRE FOR DEVELOPMENT OF TELEMATICS

# Outcome Budget 2012-13

(`  in Crore)

| S. No. | Name of Scheme/ Programme | Objective/ Outcome |  |  | Outlay 2012-13 |  |  |  | Quantifiable Deliverables/ Physical Outputs | Projected Outcomes | Processes/ Timelines | Remarks/ Risk Factors |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 |  |  | 4 |  |  |  | 5 | 6 | 7 | 8 |  |
|  |  |  |  |  | 4(i) |  | 4(ii) | 4(iii) |  |  |  |  |  |
|  |  |  |  |  | Non-Plan Budget |  | Plan Budget | Complementary Extra-Budgetary Resources |  |  |  |  |  |
| 13 | CAMPUS EXPANSION |  | This scheme includes the provision of additional housing units for C-DOT staff. |  |  | 0.00 |  |  | Construction of Hostel facilities for C-DOT staff & Project Board. |  | Residential complex (hostels and dwelling units) will commence once it is approved by Statutory committee. |  |  |
|  |  |  | Total |  |  | 290.00 |  |  |  |  |  |  |  |
| Once the 12th plan is approved, additional provision / re-appropriation within the proposed total outlay may be sought for new schemes at RE stage including corresponding changes in the deliverable(s) & time lines for the year 2012-13 for which budget provisions have been made initially for the first year of the 12th Plan. All schemes would start during the first year of the 12th Plan. The above provision of ` 290.00 crore is inclusive of ` 35.00 crore earmarked for North Eastern Region. |  |  |  |  |  |  |  |  |  |  |  |  |  |

Annexure - F

# TELECOM REGULATORY AUTHORITY OF INDIA

# Outcome Budget 2012-13

(`  in Crore)

| S. No. | Name of Scheme/ Programme | Objective/ Outcome | Outlay 2012-13 |  |  | Quantifiable Deliverables/ Physical Outputs | Projected Outcomes | Processes/ Timelines | Remarks/Risk Factors |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 |  |  | 5 | 6 | 7 | 8 |
|  |  |  | 4(i) | 4(ii) | 4(iii) |  |  |  |  |
|  |  |  | Non-Plan Budget | Plan Budget | Complementary Extra-Budgetary Resources |  |  |  |  |
| 1 | Institutional Capacity Building Project | To strengthen the Institutional capabilities of TRAI to perform its functions under the TRAI Act, 1997 including carrying out of Consultative studies on Regulatory Issues and provision of training | … | 20.00 | … | (a) Consultative Studies / Workshop on Regulatory issues. (b) Provision of training of TRAI official on technical and Regulatory issues | The proposed studies will help TRAI in formulating its Recommendations and in other Regulatory functions To meet the training needs of TRAI officials | To be completed during 2012-13 |  |

# TELECOM REGULATORY AUTHORITY OF INDIA

# Outcome Budget 2012-13

(`  in Crore)

| S. No. | Name of Scheme/ Programme | Objective/ Outcome | Outlay 2012-13 |  |  | Quantifiable Deliverables/ Physical Outputs | Projected Outcomes | Processes/ Timelines | Remarks/Risk Factors |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 |  |  | 5 | 6 | 7 | 8 |
|  |  |  | 4(i) | 4(ii) | 4(iii) |  |  |  |  |
|  |  |  | Non-Plan Budget | Plan Budget | Complementary Extra-Budgetary Resources |  |  |  |  |
| 2 | Purchase of Land and Building for TRAI Office | To obtain own office premises | … | 0.00 | … |  |  | … | Funds available under ‘TRAI General Fund’ (a non-lapsable fund) are proposed to be utilized as and when the proposal materializes |
| Total |  |  | … | 20.00 | … |  |  |  |  |

Annexure - G

# TELECOM DISPUTES SETTLEMENT & APPELLATE TRIBUNAL [TDSAT]

# Outcome Budget 2012-13

(`  in Crore)

| S. No. | Name of Scheme/ Programme | Objective/ Outcome | Outlay 2012-13 |  |  | Quantifiable Deliverables/ Physical Outputs | Projected Outcomes | Processes/ Timelines | Remarks/ Risk Factors |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 |  |  | 5 | 6 | 7 | 8 |
|  |  |  | 4(i) | 4(ii) | 4(iii) |  |  |  |  |
|  |  |  | Non-Plan Budget | Plan Budget | Complementary Extra-Budgetary Resources |  |  |  |  |
| 1 | Upgradation of TDSAT Reference Library | Purchase of books and other related materials to strengthen the Library |  | 0.10 |  | - |  |  | - |
| 2 | Study tour for Familiarisation with the telecom regulatory Environment and Settlement of disputes / Training | Countries to be visited by the Hon'ble Chairperson & Members will be decided in the first quarter and thereafter study tours will be undertaken accordingly. Training programme for officers will be identified. |  | 0.95 |  | - |  |  | Since the itinerary depends on the action taken in the first quarter, targets have to be fixed accordingly for the next three quarters. |
| 3 | Holding of Seminars on Telecom Disputes & Settlement. | Places of seminars will be identified in various states of the country in the first quarter and thereafter action will be taken accordingly |  | 0.45 |  | - |  |  | Action taken would depend on the identification of places in the first quarter; targets have to be fixed accordingly for the next three quarters. |
|  |  |  | Total | 1.50 |  |  |  |  |  |

# Annexure - H

# BHARAT SANCHAR NIGAM LIMITED

# Outcome Budget 2012-13

(` in Crore)

| S. No. | Name of Scheme/ Programme | Objective/ Outcome | Outlay 2012-13 (IEBR) * | Quantifiable Deliverables (Physical Targets) ** | Actual Achievement (Physical) | Processes/ Timelines | Remarks / Risks / Constraints |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1(a) | Mobile | To provide DELs on demand | Annual Outlay for 3630 cr. | Total 100 lakh |  |  |  |
|  |  |  | 1st Qtr. 363 cr. | 1st Quarter 25lakh |  |  |  |
|  |  |  | 2nd Qtr.726 cr. | 2nd Quarter 25 lakh |  |  |  |
|  |  |  | 3rd Qtr. 1089 cr. | 3rd Quarter 25 lakh |  |  |  |
|  |  |  | 4th Qtr. 1452 cr. | 4th Quarter 25 lakh |  |  |  |
| 1(b) | Landline & WLL | To provide DELs on demand | Annual Outlay for 1389 cr. | Total 0 lakh |  |  |  |
|  |  |  | 1st Qtr. 139 cr. | 1st Quarter 0 lakh |  |  |  |
|  |  |  | 2nd Qtr. 278 cr. | 2nd Quarter 0 lakh |  |  |  |
|  |  |  | 3rd Qtr. 417cr. | 3rd Quarter 0 lakh |  |  |  |
|  |  |  | 4th Qtr. 556 cr. | 4th Quarter 0 lakh |  |  |  |
| 2(a) | Broadband ADSL | To provide Multiplay i.e voice, video & data on demand and allied services | Annual Outlay for 721 cr. | Total 30 lakh |  |  |  |
|  |  |  | 1st Qtr. 72 cr. | 1st Quarter 18.75 lakh |  |  |  |
|  |  |  | 2nd Qtr. 144 cr. | 2nd Quarter 18.75 lakh |  |  |  |
|  |  |  | 3rd Qtr. 216 cr. | 3rd Quarter 18.75 lakh |  |  |  |
|  |  |  | 4th Qtr. 288 cr. | 4th Quarter 18.75 lakh |  |  |  |

[Contd.]

# Annexure - H

# BHARAT SANCHAR NIGAM LIMITED

# Outcome Budget 2012-13

(` in Crore)

| S. No. | Name of Scheme/ Programme | Objective/ Outcome | Outlay 2012-13 (IEBR) * | Quantifiable Deliverables (Physical Targets) ** | Actual Achievement (Physical) | Processes/ Timelines | Remarks / Risks / Constraints |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 2(b) | Broadband 3G, EVDO & Wimax | To provide Multiplay i.e voice, video & data on demand and allied services | Annual Outlay for 740 cr. | Total 45 lakh |  |  |  |
|  |  |  | 1st Qtr. 74 cr. | 1st Quarter 18.75 lakh |  |  |  |
|  |  |  | 2nd Qtr. 148 cr. | 2nd Quarter 18.75 lakh |  |  |  |
|  |  |  | 3rd Qtr. 222 cr. | 3rd Quarter 18.75 lakh |  |  |  |
|  |  |  | 4th Qtr. 296 cr. | 4th Quarter 18.75 lakh |  |  |  |
| 3 | OFC | To provide Transmission network for new exchange equipment & provide Bandwidth on demand | Annual Outlay for 2607 cr. | Total 30,000 RKMs |  |  |  |
|  |  |  | 1st Qtr. 261 cr. | 1st Quarter 7500 RKMs |  |  |  |
|  |  |  | 2nd Qtr. 521 cr. | 2nd Quarter 7500 RKMs |  |  |  |
|  |  |  | 3rd Qtr. 782 cr. | 3rd Quarter 7500 RKMs |  |  |  |
|  |  |  | 4th Qtr. 1043 cr. | 4th Quarter 7500 RKMs |  |  |  |
|  | Note : * The distribution of Annual Financial Outlay quarter wise has been done as 10%,20%,30% and 40% for Q1, Q2, Q3 & Q4 respectively. |  |  |  |  |  |  |
|  | ** The Quantifiable Deliverables are as per draft MOU 2012 -13 submitted to DPE. The same will be finalised after discussions with Task Force, constituted by DPE, scheduled in January, 2012 |  |  |  |  |  |  |

Annexure - I

# MAHANAGAR TELEPHONE NIGAM LIMITED

# Outcome Budget 2012-13

(`  in Crore)

| S. No. | Name of Scheme/ Programme | Objective/ Outcome | Outlay 2012-13 |  |  | Quantifiable Deliverables/ Physical outputs | Projected Outcomes | Processes/ Timelines | Remarks/ Risk Factors |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 |  |  | 5 | 6 | 7 | 8 |
|  |  |  | 4(i) | 4(ii) | 4(iii) |  |  |  |  |
|  |  |  | Non-Plan Budget | Plan Budget | Complementary Extra-Budgetary Resources |  |  |  |  |
| 1 | Net new connections including WLL, Cellular and Broadband connections | Increase in Net new customers | - | 736.79 | - | 650K | - | With in year 2012-13 |  |
| 2 | New Switching Capacity addition including capacity for WLL GSM, NGN ,IMS ( in K ) | Increase in Net Switching Capacity | _ |  | _ | Addition of 1100K lines in GSM network | Expansion of 2G / 3G GSM network | Dec-12 | Delay in supplies by supplier, AT problem in site acquisition and finalization of tender/ orders. Delay in permission for digging/laying of ducts for cables. |

Contd…]

# MAHANAGAR TELEPHONE NIGAM LIMITED

# Outcome Budget 2012-13

(`  in Crore)

| S. No. | Name of Scheme/ Programme | Objective/ Outcome | Outlay 2012-13 |  |  | Quantifiable Deliverables/ Physical outputs | Projected Outcomes | Processes/ Timelines | Remarks/ Risk Factors |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 |  |  | 5 | 6 | 7 | 8 |
|  |  |  | 4(i) | 4(ii) | 4(iii) |  |  |  |  |
|  |  |  | Non-Plan Budget | Plan Budget | Complementary Extra-Budgetary Resources |  |  |  |  |
| 3 | Deployment of DSLAM / FTTH ports | Increase in broadband and FTTH ports |  |  |  | Addition of 200K ports | Increase in broadband and FTTH capacity | - |  |
| 4 | Optical Fibre Cable | Laying Of Optical Fiber |  |  |  | Laying of 40K fiber | Expansion of Fiber network | - |  |
| 5 | IT related services | IT related Projects | _ | 140.60 | _ | Convergent billing, Certifying Authority etc | Completion of various IT related projects | - |  |
| 6 | Expansion in New Services Areas abroad and National acquisitions | Service in Overseas Operations | _ | 10.00 | _ | _ | _ | Subject to new overseas suitable opportunities |  |
|  |  | Total |  | 887.39 |  |  |  |  |  |

# Annexure - J

# ITI LIMITED

# Outcome Budget 2012-13

(`  in Crore)

| S. No. | Name of Scheme/ Programme | Objective/ Outcome | Outlay 2012-13 |  |  | Quantifiable Deliverables/ Physical Outputs | Projected Outcomes | Processes/ Timelines | Remarks/ Risk Factors |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 |  |  | 5 | 6 | 7 | 8 |
|  |  |  | 4(i) | 4(ii) | 4(iii) |  |  |  |  |
|  |  |  | Non-Plan Budget | Plan Budget | Complementary Extra-Budgetary Resources |  |  |  |  |
| A | New Schemes |  |  |  |  |  |  |  |  |
| 1 | i) NGN (IP TAX) ii) CLIP phone, SMPS, SCADA iii) Defence Products iv) Data Centre v) Cloud computing BOOT projects, Security lab vi) Broadband to Rural Panchayat vii) GSM | Capital goods procurement |  | 0.01 |  |  |  | Within the Financial year 2012-13 | Only token provision provided by the Planning Commission |
| 3 | MNID/NPR Project | Procurement of infrastructure equipments for manufacture cards for the MNID/NPR project |  |  |  |  |  |  |  |
| 4 | ADSL-DSLAM/ CPEs G-PON/GE-PON DWDM/STMs/Carrier Ethernet | Procurement of test equipments |  |  |  |  |  |  |  |
| 5 | Upgradation of infrastructure at various Plants of ITI | Upgradation of SMT lines, PCB plants and other machineries |  |  |  |  |  |  |  |
| 6 | Solar Power project & LED based projects | Procurement of infrastructure equipments |  |  |  |  |  |  |  |
|  |  | Total |  | 0.01 |  |  |  |  |  |

# Annexure - K

# DOT Schemes

# Outcome Budget 2012-13

(` in Crore)

| S. No. | Name of Scheme/ Programme | Objective/ Outcome | Outlay 2011-12 |  |  |  | Quantifiable Deliverables/ Physical Outputs | Projected Outcomes |  | Processes/ Timelines | Remarks/ Risk Factors |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 |  |  |  | 5 | 6 |  | 7 | 8 |
|  |  |  | 4(i) | 4(ii) | 4(iii) |  |  |  |  |  |  |
|  |  |  | Non-Plan Budget | Plan Budget | Complementary Extra-Budgetary Resources |  |  |  |  |  |  |
| 1 | Human Resource Management for Indian Posts & Telecom Accounts & Finance Service [HRM for IP&TAFS] i) Mid Career Training | To prepare the officers for next level competency at five stages of their career progression |  | 5.50 |  |  | Training outcomes cannot be quantified. | Training of 3 batches under phase II, III & IV proposed. |  | By last quarter of 2012-13. |  |
|  | ii) Induction & In-service Course | Induction training of Group A & B of IP&TAFS and Group-C staff, refresher courses for In-Service officers. |  | 3.74 |  |  | Training outcomes can not be quantified | Enhancement of skill knowledge and positive attitude of about 700 participants. |  | Full Year |  |
|  | iii) Institutional & Capacity Development Schemes & Initiatives | To strengthen the mechanism of capacity building and institutional framework for IP&TAFS. |  | 1.75 |  |  | Training and development w.r.t. column 3 | Mechanism of capacity building and institutional framework for IP&TAFS would be strengthened. |  | Full Year |  |

[Contd.]

Annexure - K

# DOT Schemes

# Outcome Budget 2012-13

(`  in Crore)

| S. No. | Name of Scheme/ Programme | Objective/ Outcome |  | Outlay 2012-13 |  |  |  |  | Quantifiable Deliverables/ Physical Outputs | Projected Outcomes | Processes/ Timelines | Remarks/ Risk Factors |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 |  | 4 |  |  |  |  | 5 | 6 | 7 | 8 |  |  |
|  |  |  |  | 4(i) |  | 4(ii) | 4(iii) |  |  |  |  |  |  |  |
|  |  |  |  | Non-Plan Budget |  | Plan Budget | Complementary Extra-Budgetary Resources |  |  |  |  |  |  |  |
| 2 | PHYSICAL INFRASTRUCTURE FOR NICF | To prepare suitable training infrastructure for the training of officers in pursuance of National Training Policy. |  |  | 19.00 |  |  | Creation of training infrastructure |  | Preparation of DPR under process. Pre-project activities are going on. | During 2012-13 |  |  |  |
| 3 | OFC based network for Defence Services (DS) (Army and Navy component) | To set up alternate network for Defence Services for releasing spectrum |  |  | 1356.00 |  |  | Laying of Optical Fibre Cable for Defence Services for providing alternate network |  | Alternate network on release of spectrum by Defence Services | Ongoing work |  |  |  |

# DOT Schemes

# Outcome Budget 2012-13

(`  in Crore)

| S. No. | Name of Scheme/ Programme | Objective/ Outcome | Outlay 2012-13 |  |  | Quantifiable Deliverables/ Physical Outputs | Projected Outcomes | Processes/ Timelines | Remarks/ Risk Factors |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 |  |  | 5 | 6 | 7 | 8 |
|  |  |  | 4(i) | 4(ii) | 4(iii) |  |  |  |  |
|  |  |  | Non-Plan Budget | Plan Budget | Complementary Extra-Budgetary Resources |  |  |  |  |
| 4 | Technology Development & Investment Promotion (TDIP) | i) Technology Development like R&D and IPR Generation ii) Promoting manufacturing and export of telecom equipment iii) For promotional schemes like Telecom Centres of Excellence (TCOEs), National and International Participation in exhibitions iv) Promotion of telecom sector through conferences and exhibitions in India and abroad. |  | 1.50 |  | Providing technical assistance for promoting investment in the manufacturing sector, export of telecom equipments to the developing/ underdeveloped countries, organizing Telecom events & other seminars and IPR Generation through Telecom Centres of Excellence (TCoE) | To project India as the hub for telecom equipment manufacturing and showcase the telecom growth in the country | Ongoing activity |  |

CHAPTER – III

Reform measures and Policy initiatives

3.1	Introduction

Indian Telecommunication sector has undergone a major process of transformation through significant policy reforms, particularly beginning with the announcement of NTP 1994.  The major thrust of NTP 1994 was on universal service and qualitative improvement in telecom services and also, opening of private sector participation in basic telephone services.  An independent statutory regulator was established in 1997.  The most important landmark in telecom reforms, however, came with the New Telecom Policy 1999 (NTP-99).  Rather than insisting on the prior fulfillment of its revenue obligations, NTP-99 allowed service providers to "migrate" from fixed license fee regime to a revenue sharing regime.  Recognizing that broadband services can contribute significantly in the growth of national economy, Department of Telecom, announced Broad policy 2004 in October, 2004.

- 3.2	National Telecom Policy 1994

NTP 1994’s thrust was on universal service and qualitative improvement in telecom services and also, opening of private sector participation in basic telephone services.  NTP 1994 defined certain important objectives including availability of telephone on demand, provision of world class services at reasonable prices improving India’s competitiveness in global market and promoting exports.  Recognizing the fact that resources for achieving these targets would not be available only out of Government sources and it was, therefore, acknowledged that private investment and involvement of the private sector was required to bridge the resource gap.

The private sector participation in the telecommunication services sector was introduced in a phased manner from the early 90’s initially for Value Added Services such as Paging Services and Cellular Mobile Telephone Service (CMTS) and thereafter for Basic Telephone Services (BTS).  After a competitive bidding process in 1995, licenses were awarded to 8 CMTS operators in 4 metros, 14 CMTS operators in 18 State circles, 6 BTS operators in 6 State circles and 2 paging operators in 27 cities and 18 State circles.  VSAT Services were also liberalized for providing data services and 14 operators were issued licenses.  The Government also announced the policy for Internet Service Provision (ISP) by private operators and commenced licensing of the same.

3.3	New Telecom Policy 1999

A world-class telecommunication infrastructure is a key to rapid economic and social development of the sector.  It is critical not only for the development of the communications and information technology industry but also has wide spread ramification in various other sectors of the economy.  Keeping these objectives in mind, the Government laid down the New Telecom Policy, 1999 (NTP, 1999).  The guiding principles of the NTP are as follows:

- To make available affordable and effective communications for all citizens.

- To strive to provide a balance between the provision of universal service to all uncovered areas, including the rural areas, and the provision of high-level services capable of meeting the needs of the country’s economy;

- To encourage development of telecommunication facilities in remote, hilly and tribal areas of the country;

- To create a modern and efficient telecommunications infrastructure taking into account the convergence of IT, media, telecom and consumer electronics and thereby propel India into becoming an IT superpower;

- To convert PCOs, wherever justified, into Public Teleinfocentres having multimedia capability like ISDN services, remote databases access, Government and community information systems etc.

- To transform in a time bound manner, the telecommunications sector into a greater competitive environment in both urban and rural areas providing equal opportunities and a level playing field for all players;

- To strengthen research and development efforts in the country and provide an impetus to build world-class manufacturing capabilities;

- To achieve efficiency and transparency in spectrum management.

- To protect the defense and security interests of the country.

- To enable Indian telecom companies to become truly global players.

The key policy provisions of NTP-99 are:

- As mentioned earlier, a significant shift from the fixed license fee regime to a license fee regime based on revenue sharing mechanism.

- Interconnectivity and sharing of infrastructure among various service providers within the same area of operations is permitted.

- Separation of policy and licensing function of the DoT from service provision function.

- National long distance services sector to be opened to competition from January 1, 2000.

- Service providers would carry both voice and data-traffic.

3.4     Opening up of the sector

The broad policy provisions as laid down in NTP 99 have been implemented by Government in letter and spirit.  Full competition has been ushered in through unrestricted entry in almost all the service sectors.  The migration package from fixed licence fee regime to revenue sharing basis was implemented.  The policy and licensing functions of DoT have clearly been delineated from the service provisioning.  National as well as international long distance services sector has been opened to full competition.

3.5	Unified Access (Basic and Cellular) Services Licence Regime

Keeping in view the rapid expansion of telecom services and the fact advances in technologies erase distinctions imposed by earlier licensing systems, Government introduced in November, 2003 the following categories of licences for telecommunication services:

- Unified Licence for Telecommunications services permitting Licensee to provide all telecommunication/telegraph services covering various geographical areas using any technology;

- Licence for Unified Access (Basic and Cellular) services permitted Licensee to provide Basic and/or Cellular Services using any technology in a defined service area.

3.6	Broadband Policy 2004

Broadband services contribute significantly in the growth of GDP and enhancement in quality of life through societal applications including tele-education, tele-medicine, e-governance, entertainment as well as employment generation.  Broadband connectivity is defined as “an always on data connection i.e. able to support interactive services including internet access and has the capability of the minimum download speed of 256 kbps to an individual subscriber from the point of presence (POP) of the service provider intending to provide broadband service."

The estimated growth for broadband and internet subscribers in the country envisaged through various technologies is as follows:

| Year Ending | Internet Subscribers | Broadband Subscribers |
| --- | --- | --- |
| 2005 | 6 million | 3 million |
| 2007 | 18 million | 9 million |
| 2010 | 40 million | 20 million |

The Broadband Policy 2004 visualizes creation of the infrastructure through various access technologies such as Optical Fibre, Digital Subscriber Line (DSL), Cable TV Network, and Satellite Media etc which can contribute to growth and can mutually coexist. Spread of infrastructure is a must for healthy competition and therefore it would be the endeavour of the Government that the telecommunication infrastructure growth in the country is not compromised in any manner. For providing impetus to the broadband connectivity, the year 2007 was marked as the “Year of the Broadband”.

- 3.7	Foreign Direct Investment (FDI)

Telecom Sector is one the most attractive sectors for foreign direct investment.  Present FDI policy for the Telecom sector is as under:

| Sr. No. | Sector/Activity | FDI Cap/Equity | Entry route |
| --- | --- | --- | --- |
| 1 | Basic and cellular, Unified Access Services, National/ International Long Distance, V-SAT, Public Mobile Radio Trunked Services (PMRTS), Global Mobile Personal Communications Services (GMPCS) and other value added telecom services | 74% (Both direct and indirect foreign investment) | Automatic upto 49% FIPB beyond 49% |
| 2 | ISP with gateways, *ISP without gateway, Radio-paging, End-to-End Bandwidth provider | 74% | Automatic upto 49% FIPB beyond 49% |
| 3 | - Infrastructure Provider providing dark fibre, right of way, duct space, tower (Category-I); - Electronic Mail and Voice Mail | 100% | Automatic upto 49% FIPB beyond 49% |
| 4 | Manufacture of Telecom Equipments | 100% | Automatic |

*  The Government has revised guidelines for ISP’s on 24-8-2007 and new guidelines provide for ISP licenses with 74% composite FDI only.

The actual inflow of FDI in Telecom Sector from April 2000 to October 2011 is US $ 12519 million.  Following a slight moderation in financial year 2010-11, FDI inflows in financial year 2011-12 have shown an increasing trend.  FDI equity inflows in telecom sector, in the current financial year (April-October, 2011), have been around US $ 1,964 million, representing an increase of about 85% over FDI equity inflows of US $ 1,062 million received in the corresponding period (April-October, 2010) last year.  Cumulative FDI data for last five years and current year is as under:

| Cumulative FDI in Telecom Sector Since 2000 |  |
| --- | --- |
| Up to Year Ending | Cumulative FDI (US $ in million) |
| March 2007 | 2,581 |
| March 2008 | 3,782 |
| March 2009 | 6,392 |
| March 2010 | 8,924 |
| March 2011 | 10,555 |
| October 2011 | 12,519 |

(Source: DIPP)

3.8	Thrust areas of the Department

The focus of Department of Telecommunication, with respect to telecom is on evolving a strategy for the development of world class infrastructure for accelerated growth of all sectors, bridging the digital divide, an optimum utilization of spectrum; focus on policy recommendations for promotion of private sector including FDI and to review the performance of telecom equipment manufacturing sector.  The thrust areas identified by the Department are as follows:

3.8.1	Network Expansion

- Achieve a telecom subscriber base of 600 million and a rural teledensity of 25% by 2012.

- To provide telephone connection on demand across the country at an affordable price.

3.8.2	Rural Telephony

- One phone per two rural household by 2010 (about 100 million rural connections).

- For Rural Telephony the mobile infrastructure created under USO will be shared amongst at least three service providers

- To support the development of general telecom infrastructure in rural areas, pilot projects would be undertaken under USOF.

3.8.3	Broadband

- Broadband coverage for all secondary and higher secondary schools, Public Health Centres, Gram Panchayats during 11th Plan (2007-2012).

- Achieve a Broadband coverage of 20 million and Internet Connections of 40 million during the 11th Plan.

3.8.4 Manufacturing & R&D

- Telecom Equipment and Services Export Promotion Council (TEPC) has been set up for providing platform for export promotion of telecom equipment and services.

- The Government has set up seven Telecom Centres of Excellence (TCOE India) in Public Private Partnership (PPP) mode at country’s premier technical and management education institutes.  The leading telecom operators have joined in as principal sponsors.  The TCOE initiative intends to harness the potential of our people and the industry to match global standards and competitiveness.  The detail of the seven TCOEs is as under:

| S. No. | Name of TCOE | Academic Institute | Principal Sponsor | Focus Area |
| --- | --- | --- | --- | --- |
| 1 | IIMA IDEA Telecom Centre of Excellence (IITCOE) | Indian Institute of Management, Ahmedabad | IDEA Cellular Ltd. | Telecom Policy Regulation, Marketing and Customer Care |
| 2 | Vodafone Essar IIT KGP Centre of Excellence in Telecommunications (VEICET) | Indian Institute of Technology, Kharagpur | Vodafone Essar Ltd. | Next Generation Networks & Technology |
| 3 | Aircel IISc Centre of Excellence in Telecommunications (AIIScCET) | Indian Institute of Science, Bangalore | Aircel Ltd. | Information Security and Disaster Management of Information Infrastructure |
| 4 | Airtel IIT Delhi Centre of Excellence in Telecommunications (AICET) | Indian Institute of Technology, Delhi | Bharati Airtel Ltd. | Telecom Technology and Management |
| 5 | BSNL IITK telecom Centre of Excellence (BITCOE) | Indian Institute of Technology, Kanpur | Bharat Sanchar Nigam Ltd. | Multimedia & Telecom, Cognitive radio and Computational Maths |
| 6 | Tata Teleservices IITB Centre of Excellence in Telecommunications (TICET) | Indian Institute of Technology Bombay at Mumbai | Tata Teleservices Ltd. | Rural Telecom Technology |
| 7 | Reliance IITM Centre of Excellence (RITCOE) | Indian Institute of Technology, Madras at Chennai | Reliance Communications Ltd. | Telecom Infrastructure (Active and Passive) and Energy |

The major achievements of the TCOEs are as follows:

  - They have undertaken 63 projects out of which 19 projects have been completed and some are ready for commercialization.

  - Fourteen contributions from TCOEs have been included in international 4G/5G standards

  - Nine patents have been filled by the TCOEs.  TICET (IIT Bombay) has been granted a US patent on “Differentiating wireless uplink bandwidth request by Connection priority”.

  - Products from two Telecom Centres of Excellence - “Digital Mandi for the Indian Kisan” by BSNL:-IIT Kanpur TCOE (BITCOE) and “Mobile Social Networking Platform” by Tata Teleservices-IIT Bombay TCOE (TICET) have been successfully launched.

  - The Automated Customer Acquisition form (Auto CAF) developed by the Reliance IIT Madras TCOE (RITCOE) was commercially launched during the India Telecom 2011 Expo.

  - The TCOEs have instituted the TCOE Awards of Excellence to be given annually as a token of recognition to organizations which have achieved excellence that has redefined and shaped the telecom sector in India.

3.9       DoT - USOF’s Sanchar Shakti Scheme:

Recognizing the vital role that Information Communication Technologies (ICT) can play in the empowerment of rural women, the Gender Budget Cell and the USO Fund of DoT  has taken initiatives  to launch pilot projects aimed at facilitating Self-Help Groups’(SHGs) access to ICT enabled services. Further, as an endeavour to address common impediments to rural ICT connectivity while simultaneously providing employment opportunities to rural women, it is proposed to undertake pilot projects for provision of ICT related rural services by SHGs. In this programme USOF and  DoT  also seek  the participation of various stakeholders including inter alia mobile service providers, handset and modem manufacturers, mobile value added service(VAS) providers, NABARD, Ministry of Rural Development and NGOs.

Under this program financial support from USO Fund is envisaged to be provided towards pertinent & useful mobile VAS subscriptions for SHGs in accordance with the provisions of underlying subsidy Agreements. MoU have been signed for Proof of Concept (PoC) for 9 mobile VAS projects in the states of TN, Maharashtra, UP, Uttarakhand, AP, Rajasthan, Haryana and the UT of Puducherry.

In BE-2012-13, the outlay for USOF’s gender budget has been kept at  `  2.20 crore.

Chapter – IV

Review of Performance

A.	Department of Telecommunication

4.1	Overview of the Telecom Sector

Globally, in recent years, the telecommunication sector has experienced high growth as a result of rapid and innovative technology developments, culminating into an increasingly competitive and networked world. The same is true of growth in the telecommunication sector in India also and Telecommunication is now accepted as a basic infrastructure contributing to the growth of national economy.  Telecommunication is the key infrastructural input required for the rapid growth and modernization of various sectors of the economy.  It has contributed significantly to the enormous growth of Information Technology (IT) and Information Technology enabled services (ITES).  Acknowledging the same, policy initiatives of the Government have been focused on bringing complete transformation in the sector.

4.1.1	Network Expansion

During December, 2011, a total of 87.63 lakh telephones have been added, increasing the number of phones to 9,265.48 lakh at the end of December, 2011. The additions during December, 2011 have decreased by 61.09% over the number of additions (225.23 lakh) during the same month last year. A point-to-point comparison (December, 2010–December, 2011) shows an increase of 17.69% in the number of telephones.   The exponential growth in the telecom sector in India has been led by the growth in the wireless/mobile telephony.  The share of wireless phones in the total number of phones is 96.47% at the end of December-11 as against 95.40% at the end of December-10.  The graph below indicates the number of connections at the end each month during the year 2011-12.

A total of 650.40 lakh telephone connections have been added in the country during the period April-December, 2011.  These additions are lower by 43.58% when compared to the additions of 1492.40 lakh connections during the corresponding period of 2010. A month to month comparison between April-December, 2010 and April -December, 2011 given below indicates that the number of connections added in each month for the year 2011-12 is lower than that of 2010-11.  Lower additions are largely due to near saturation in the urban areas.

    - Teledensity

The teledensity, which was 70.89% at the end of March, 2011 now stands at 76.86% at the end of December, 2011. There has been improvement in the rural teledensity during 2011-12 and it increased from 33.83% at the end of March, 2011 to 37.52% at the end of December, 2011.  The urban teledensity increased from 156.94% to 167.46% during this period.  Month-wise growth of teledensity from March, 2011 to December, 2011 is shown below:

    - Trends in the composition of telephones

A.	Public vs. Private

Operator-wise classification reveals that PSUs’ still have a large share of nearly 80.95% in the wire line segment. Private operators, on the other hand have a share of 88.54% in the wireless segment. Bharti Group has the highest share of 19.65% in the wireless segment followed by Reliance Group (16.79%) and Vodafone Essar (16.53%). PSUs’ contribute 11.46% in this segment. Overall, Bharti Group with 19.32% of the total telephones in the country has the largest share followed by Reliance Group (16.33), Vodafone Group (15.95%) BSNL (12.93%) and Idea Group (11.48%).

The public sector witnessed an increase of 0.51 lakh phones whereas the private sector achieved an addition of 87.12 lakh phones during December 2011. For the fiscal year April 2011 to December 2011, the number of additions by the public sector was 29.15 lakh as against 773.05 lakh by the private sector. The share of private sector in the number of telephones has gone up to 86.09% (7976.31 lakh) in December 2011 while the share of public sector is pegged at 13.91% (1289.17 lakh).

A.	Wire line vs. Wireless

As far as the technology is concerned, the preference for use of wireless telephony continues. This is seen in the rising share of wireless phones, which has increased from 95.90% (8115.98 lakh) at the end of March 2011 to 96.47% (8938.63 lakh) at the end of December, 2011.

The graphical representation of the compositional changes in the telecom sector is shown in the following

Pie-charts:

The performance of telecom sector during different periods is given at Table-1.

4.1.4 Rural Telephony

Improving rural connectivity has been high on the priority of DOT. Several measures have been taken in this direction.

- Providing telephones in remaining unconnected villages is a component of the flagship programme “Bharat Nirman”. Bharat Sanchar Nigam Limited (BSNL) has been awarded the work for providing Village Public Telephones (VPTs) in all the remaining 62,302 (nos. revised from 66822) uncovered villages with support from Universal Service Obligation Fund (USOF). As on 31st December 2011 VPTs have been provided in 62046 villages (i.e. 99.59%).  Rural teledensity stands at 37.52% as on 31st December 2011.

- The remaining 62443 inhabited villages as on 1st October 2007 as per Census 2001 have been included for provision of VPTs with subsidy support from USOF.  Agreements have been signed with BSNL in Feb. 2009 for installation of VPTs and as on 31-12-2011 52086 VPTs out of 62443 i.e. 83.41% VPTs have been provided under this scheme.

- To promote reliable connectivity, 1,84,775 MARR VPTs (i.e.99.81%) have been replaced with landline/FWT VPTs up to 31.12.2011.

- For providing 40,694 Rural Community Phones (RCPs) agreements have been signed with BSNL and Reliance Communication Ltd. and all these RCPs have been provided.

- A scheme has already been launched by USOF to provide subsidy support for setting up and managing 7363 number of infrastructure tower in 500 districts spread over 27 states for provision of mobile services in specified rural and remote areas where there are no existing fixed wireless or mobile coverage.  As of 31-12-2011, 7296 towers i.e. about 99.22% have been set up under this scheme.

4.1.5 Broadband

Various schemes for taking communication facilities to the rural and remote areas are under implementation.  These schemes include provision of broadband connectivity to the rural areas under the purview of the USOF, USOF has signed an agreement with BSNL on January 20, 2009 under the Rural Wireline Broadband Scheme to provide wireline broadband connectivity to rural and remote areas by leveraging the existing rural exchanges infrastructure and copper wire-line network.  This scheme is being implemented at pan-India level.  The objective is to make the rural and remote areas broadband enabled by facilitating the service providers in creating Broadband.

The speed of each of the broadband connections shall be at least 512 kbps always on, with the capability to deliver data, voice and video services in the fixed mode.  The rural broadband connectivity will cover Institutional Users, such as Gram Panchayats, Higher Secondary Schools and Public Health Centres, as well as Individual Users, located in the villages.

Under this scheme, BSNL will provide 8,88,832 wire-line Broadband connections to individual users and Government Institutions and will set up 28,672 kiosks over a period of 5 years, i.e. by 2014.  The subsidy disbursement is for (i) broadband connections, Customer Premises Equipment (CPE), Computer/ Computing devices (ii) setting up of kiosks for public access to broadband services.  The estimated subsidy outflow is ` 1500 crore in 5 years time that includes subsidy for 9 lakh broadband connections, CPEs, computer/computing devices and kiosks.

Under this scheme, as of October 2011, a total of 3,29,169 broadband connections have been provided.

Broadband - National Optical Fibre Network:

The optical fibre presently has predominantly reached state capitals, Districts and blocks and there is plan to connect all the 2,50,000 Gram Panchayats in the country through optical fibre utilizing existing fibres of PSUs viz. BSNL, Railtel and Power Grid and laying incremental fiber to connect to Gram Panchayats wherever necessary. Dark fiber network thus created will be lit by appropriate technology thus creating sufficient bandwidth at GPs level. This will be called National Optical Fibre Network (NOFN). Thus prevailing connectivity gap between GPs and Blocks will be filled. Non-discriminatory access to the network will be provided to all the telecom service providers.  These access providers like mobile operators, ISPs, Cable TV operators and content providers can launch various services in rural areas.  Further the broadband connectivity to 2.5 lakh GPs for various applications like e-health, e-education and e-governance etc. by these operators.  The total cost of the schemes is estimated to about ` 20,000 crore.  The scheme has been approved by Government of India.  The network is proposed to be completed in two years’ time.  The project will be funded by Universal Service Obligation Fund (USOF). This project will be executed by a Special Purpose Vehicle, named “Bharat Broadband Network Limited” incorporated for this purpose.

4.1.6	Internet Service

- ISP policy is one of the most liberal Telecom Policy.  Licenses for Internet Service Providers are issued after announcement of ISP Policy on 6th Nov. 1998.  From 1st April, 2002, ISPs were also allowed to offer Internet Telephony Service after obtaining permission of the Telecom Authority.

- As on 29.02.2012 there are 389 ISP licensees out of which 219 licensees are permitted to offer Internet Telephony.  There are about 20.99 million internet subscribers as on 30.09.2011. ISPs are permitted to set up their own gateways using satellite or Submarine cable medium after getting security clearance.

- A new guideline for grant of Internet Service license was issued on 24th August 2007 wherein no separate permission to offer internet telephony is required.  As on 29.02.2012, about 116 ISP licenses are existing under ISP guidelines dated 24.08.2007.  Two ISPs have been permitted to provide IPTV service.

4.1.7      VSAT Services

- As envisaged in the NTP 99, licenses are granted on non exclusive basis for Very Small Aperture Terminal (VSAT) services using INSAT satellite system within the territorial boundaries of India.  Under the VSAT license, the licensees provide data connectivity within Common User Group (CUG) between various sites scattered throughout India using VSATs and central hub.  There are two categories of VSAT licenses :

  - Captive CUG VSAT license wherein the licensee company can set up VSAT network for its internal use only. As on 31.12.2011 there are 37 captive CUG VSAT networks and the number of VSATs under this service is around 7,600 as on 31.12.2011.

  - Commercial Common User Group (CUG) VSAT license wherein the licensee company can provide CUG VSAT service to a number of CUGs on commercial basis. As on 31.12.2011 there are 13 licenses for commercial CUG VSAT services and the number of VSATs under this service is around 1,45,000 as on 31.12.2011.

4.1.8  Licensing Liberalization

Several important initiatives have been taken to further liberalize the licensing norms with the objective of making telecom services available at affordable prices.

- FDI Ceiling increased from 49 per cent to 74 per cent in the telecom services.

- Annual licence fee for National Long Distance (NLD), International Long Distance (ILD), Infrastructure Provider-II, VSAT commercial and Internet Service Provider (ISP) with internet telephony (restricted) licences was reduced to 6% of Adjusted Gross Revenue (AGR) with effect from 1-1-2006.

- Entry fee for NLD/ILD licenses was reduced to ` 2.50 Crore and consequently the number of NLD licenses increased to 33 and ILD licenses to 27.

In order to further enhance the penetration of access services for rapid expansion of tele-density, it has also been decided that the existing private UAS Licensees may be permitted to expand their existing networks by using alternate wireless technology i.e. the present UAS Licensee who is using GSM technology for wireless access may be permitted to use CDMA technology and vice-versa.  The spectrum for the alternate technology, CDMA or GSM (as the case may be) shall be allocated in the applicable frequency band subject to availability after payment of prescribed fee.

4.1.9 Telecom Equipment Manufacturing

The exponential growth witnessed by the telecom sector in the past decade has led to the development of the telecom equipment manufacturing and other supporting industries.  With the advent of next-generation technologies and operators looking to roll out 3G and broadband wireless access services, the demand for telecom equipment has increased rapidly.  In an attempt to capitalize on this opportunity, the government and policymakers are focusing on developing the domestic manufacturing industry.  From being an import-centric industry, it is slowly but steadily moving towards becoming a global telecom equipment manufacturing hub.  In 2002-03, India produced telecom equipment worth ` 144 billion, which increased to ` 520 billion in 2010-11 (estimate), making a growth of 265 per cent.

One of the key reasons for this trend is the setting up of domestic manufacturing facilities by Indian companies along with multinational companies.  The market is currently dominated by multinational companies which have set up their production facilities in the country over the past decade and many more are planning to set up.  Also, with Indian as well as multinational companies setting up base in India, the country is not only emerging as a manufacturing hub but is also planning to increase its telecom exports each year.  In the 2006-07, India exported equipment worth ` 18.98 billion, which increased by over 730 per cent to ` 158 billion in 2010-11. In mobile alone segment, domestic brands have established themselves in the market and are competing with international handset vendors.

To promote indigenous R&D and manufacturing for becoming self-reliant in telecom/ICT equipment manufacturing sector, various strategies have been proposed in the Draft National Telecom Policy 11.  In order to ensure focused indigenous development in the telecom sector, efforts would be concentrated towards a definite policy direction by creating a suitable road-map to align technology, demand, standards and regulations, after considered evaluation of candidate technologies.  It is proposed to create fund to promote indigenous R&D, IPR creation, manufacturing and product commercialization for deployment of state-of-the art telecom products.  Emphasis will be given to creation of Indian IPRs which go into international standards as well as in product manufacturing in implementation of major programs and projects as a vehicle to develop Brand India.

The government is supporting the domestic equipment manufacturing industry and the growth of indigenous technology.  With efforts from both the government and the industry, India can build a conducive ecosystem to boost the equipment manufacturing sector, which can lead to the creation of an industry that will compete with the best in the world.  With above initiatives India is expected to be a manufacturing hub for telecom equipment.

  - Visit of Ministers and other Dignitaries/Delegations to Foreign Countries:

Some of the important events in this regard are enumerated below:

- Deputation of Malay Shrivastava, JS (T) for visit Sweden & Finland during 09-14th April, 2011 for International Promotion of the India Telecom 2011 Exhibition and Conference excluding journey time on Government Expenditure.

- Deputation of Indian delegation led by Shri Sachin Pilot, Hon’ble Minister of State (Communication & IT), Government of India to   Malabo, Equatorial Guinea from 4-5th May, 2011 excluding journey time.

- Sachin Pilot, Hon’ble MOS(C&IT)

- I.Joseph Manoharam, Asstt. P.S. to MOS(C&IT)

- Participating in the World Summit on the information Society (WSIS) Forum 2011 at Geneva, Switzerland during 14-20th May, 2011 excluding journey time.

- Kapil Sibal, Hon’ble MOC&IT			14-18th May, 2011

- Ranjan  Khanna, P.S. to Hon’ble MOC&IT	14-18th May, 2011

- Chandra Prakash, Member (T), DoT		16-20th May, 2011

- J. Gopal, Advisor (T), DoT			16-20th May, 2011

- Parmod Kumar, Director (IR-I), DoT.		16-20th May, 2011

- Deputation of Ashok Kumar Nakra, Director(T), DoT for International Promotion of the India Telecom 2011 Exhibition and Conference and Mobile Payment Expo during 15-17th May, 2011 (Brussels) 18-20th May, 2011 (Paris) on Government expenditure.

- Deputation of R.N. Jha, DDG(IR), DoT for participating in the ITU Council Working Group Meeting at Geneva, Switzerland from 23-27th May, 2011 excluding journey time on Government expenditure.

- Deputation of Officers of DOT for participating in meeting of Asia Pacific Regional Forum on ICT Applications at Bangkok, Thailand from 18-21st May, 2011 excluding journey time on Government expenditure.

- Sunil Purohit, DDG(S), TEC, DOT

- S.K. Bhalla, Director (NTA), TEC, DOT

- C.M. Sampar, Asstt. Administrator USOF, DOT

- Deputation of Indian delegation led by Shri Ajay Bhattacharya, Administrator, USOF, DOT, to Jakarta, Indonesia from 7-8th June, 2011 excluding journey time on Government expenditure.

- Ajay Bhattacharya, Administrator, USOF, DOT

- K.K. Minocha, DDG (BB), USOF, DOT

- Deputation of  Mrs. Archana G. Gulati, Joint Administrator USOF, DOT for Participation in Asia Pacific Regional Forum on Digital Inclusion for All as a Speaker on the subject of " Supporting Women's Self Help Group in Rural Areas through ICT's at Singapore during 21-23rd June, 2011 excluding journey time on Government expenditure.

- Deputation of Indian delegation led by Shri J. Gopal , Advisor (T), DOT for participating in Communic Asia 2011 Summit at Singapore during 21-24th June, 2011 excluding journey time on Government expenditure.

- J. Gopal, Advisor (T), DOT

- Sudha Shrotria, JS (Admn), DoT

- R.K. Pathak, DDG (IP), DoT

- Arvind Kumar Singh, DDG (T&C), TEC, DoT

- Saurabh Kumar Tiwari, DDG(LF), DOT

- Deputation of Officers of DOT for participating in ADB/ITU Final International workshop on Rural ICT Development at Karbi, Thailand from 30th June to 2nd July, 2011 and Regional Multi-Stakeholder Discussion Forum on Rural ICT Development on 4th July, 2011 at Bangkok, Thailand excluding journey time.

- Arvind Chawla, Joint Administrator USOF, DOT

- Parmod Kumar, Director (IR-I), DoT

- Prahlad Singh, CCA, Orissa, DoT

- Deputation of Shri Manoj Anand, CCA, Shimla, DOT for completion of the tariff rationalization process in the Information and Communication Technologies Authority at Port Louis, Mauritius form 20-24th June, 2011 on Government expenditure.

- Deputation of Shri Ram Narain , DDG (Security) and I.S. Sastry, DDG (N), TEC DOT as a Member of composite Indian delegation for participating in the India- US ICT Executive visit at Washington D.C. at from 27th June to 1st July, 2011 on Government expenditure.

- Participation in Sixteenth meeting of the Telecommunication Development Advisory Group (TDAG) to be held at Geneva, Switzerland from 29th June to 1st July, 2011 excluding journey time on Government expenditure.

- S.C. Misra, Member (S), DoT

- YGSC Kishore Babu, Director (IR-II), DoT

- Deputation of Shri R.M. Agarwal, DDG (NT), DoT as a member of composite Indian delegation led by Additional Secretary, DIT to visit Brisbane, Australia for Setting up of National Internet Registry in India from 25-27th July, 2011 on Government expenditure.

- Deputation of Shri R. Chandrashekhar, Secretary (T) DOT for participating in the US-India Economic opportunity and Synergy summit at Chicago USA during 19-23 Sept, 2011 on Government expenditure.

- Participating in the meeting of ITU-T Study Group 5 regarding Environment and climate change held at Seoul, Korea during 20-28th Sept, 2011 on Government expenditure.

- A.K. Tiwari, DDG (WR), RTEC, DOT

- Asit Kadayan, Director (M-II), TEC, DOT

- Meeting of ITU-T Study Group 13 (Future networks including mobile and NGN) from 10- 21st Oct, 2011 at ITU headquarters, Geneva.

- R.R. Mittar, DDG (TEC)

- Rajeshwar Dayal, Dir (NGN)\

- Participating in summit on Information and network Security at Helsinki, Finland during 18-21 September, 2011 and holding bilateral meeting at Stockholm, Sweden from 22-24 September, 2011.

- Kapil Sibal, Hon’ble MOS(C&IT)

- Ranjan Khanna, PS to Hon’ble MOS(C&IT)

- Ram Narain, DDG (Security), DoT

- ITU Telecom World held at Geneva, Switzerland during 24-27th Oct,2011

- Kapil Sibal, MOC&IT

- Ranjan Khanna, PS to Hon’ble MOS(C&IT)

- Sadhana Dikshit, Member (F)

- J.K. Roy, Advisor (T), DOT

- YGSC Kishore Babu, Dir(IR-II)

- Visit of a delegation led by DOT officers to Canada from 31st Oct to 4th Nov, 2011 on Government expenditure.

- Malay Shrivastava, Joint Secretary (T), DOT

- M.P. Tangirala, DDG (LF-I), DOT

- R.K. Pathak, DDG (IP), DOT

- Deputation of Officers of DOT for participating in ITU Asia Pacific Centres of Excellence Training workshop on Structuring PPP partnership to Fund Rural Broadband Infrastructure to be held at Kuala Lumpur, Malaysia from 14-17th Nov, 2011 excluding journey time on Government expenditure.

- K.K. Minocha, DDG(BB), USOF, DOT

- Archana Gulati, Joint Administrator(F), USOF, DOT

- Participating in General Assembly and Management Committee Meeting of APT held at Korea during 14-24th Nov, 2011 on Government expenditure.

- Satya Pal, Advisor (O), DOT

- Parmod Kumar, Director (IR-I), DoT

- Deputation of Shri Ashok Kumar, CCA, Meerut, DOT for Participating in Training course of E-Application for Overcoming Digital Divide during 7-26th Nov, 2011 at Tokyo, Japan on APT Fellowship.

- Deputation of Shri Subhash Chandra Karol, Dir (T-I) for Participating in training course on Cyber Security Policies and Technologies for the Broadband Communication During 9-18th Nov, 2011 excluding journey time at Tokyo (Japan) on APT Fellowship.

- ITU-T Study Group 15 at Geneva during 5-16 Dec, 2011 excluding journey time on Government expenditure.

- J.K. Roy, Adv (T)

- Arun Golas, DDG (FLA), TEC

- Ram Krishana, DDG (FLA), TEC

- Deputation of Shri R.N. Jha, DDG for participating in the 12th ASEAN Telecommunication & Information Technology Senior Official (TELSOM) & 11th ASEAN Telecommunication & IT Ministers Meeting (TELMIN) during 5-9th Dec, 2011 to be held at Nai Pyi Taw, Myanmar excluding journey time.

- Deputation of Archana G. Gulati, J.A (F), USOF for 2011 M-Enabling Summit, Washington DC 5-6th Dec, 2011 excluding journey time on ITU Fellowship.

- Nomination for course on "Spectrum Auction Masterclass" scheduled to be held from 9-13 January, 2012 Farnham Castle in Surrey, U.K. course is organised by Policy Tracks

- Amit Katoch, Director (LF-II), DOT

- Sanjay Kumar, Director (WR), DOT

- Deputation of Shri Y.G.S.C. Kishore Babu, Director (IR-II), DoT for APT-ITU Workshop on International Telecommunication Regulations at Bangkok, Thailand during 6-8th Feb, 2012

- Deputation of Shri Manish Kumar Vimal, Director (IT), DOT for APT training course on Mobile Telecommunication Technologies and services from 21 Feb to 02 March, 2012 at Tokyo, Japan on APT Fellowship.

4.2.1	Important Initiatives/ Events:

4.2.1.1 Setting up of Telecom Centres of Excellence in Public Private Partnership mode:

The increased use of new technologies, the move towards corporatisation, competition and the separation of regulatory functions from operational services require advanced level policy, regulatory, managerial and technological expertise.  In order to develop and strengthen the capability to generate this expertise, Telecom Centres of Excellence (TCOE) have been established in Public Private Partnership (PPP) mode.  The seven TCOEs at the premier academic institutes at IITs, IIM Ahmedabad and Indian Institute of Science, Bangalore supported by a major telecom operator have identified important projects in association with the industry and are working to generate a skilled talent pool, cutting edge research, customer centric regulatory framework and innovative business models for rural India with the ultimate vision to extend the education and economic benefits to the poorest of the poor through telecommunications.

As per progress report for Quarter July to Sept. 2011 of TCOEs 63 R&D projects at a cost of about `  13 crore have been taken up in the areas of energy efficient devices and low backhaul for rural areas, network security, voice mail banking etc. 20 projects have been completed/field trial stage.

4.2.1.2	 India Telecom Series of Exhibition cum Conference:

The Department of Telecommunications in association with Federation of Indian Chamber of Commerce and Industry (FICCI) organized the 6th edition of India Telecom exhibition and conference i.e. “India Telecom 2011” from 7th to 9th December, 2011 at Pragati Maidan, New Delhi with the objectives of promoting and showcasing the capabilities and opportunities in Indian Telecom sector.  The theme was “M-Powering India”.  The conference brought the government, policy makers, potential investors, operators, manufacturers, infrastructure providers, content providers, academia and non-governmental organization together at a common platform to discuss how telecommunications can lead to an “all-inclusive growth” of the Indian economy in terms of GDP, Growth, employment and revenues, among others.  The Prime Minister of India graced the occasion by addressing the participants of the event during the inaugural ceremony on 7th December, 2011.  The exhibition witnessed a huge success with more than 235 domestic and international IT/Telecom companies with close to 20,000 ICT professionals from over 38 countries and there were 5 country pavilions.

4.3	Telecommunication Engineering Centre (TEC):

  - TEC is responsible for standardization activities in India for telecom sector writing of specifications for all the telecom operators, accord Approval and 	Services test certificates etc. During the period from April 2011 to December 2011 about 4 GRs/ IRs were issued, 7 GRs/IRs revised.

  - TEC is responsible for preparation of Test Schedule during the period April to December 2011, about 11 Test Schedules were prepared. The review of the performance for the year 2010-11 and for the year 2011-12 (up to December 2011) is placed at Annexure-L.

4.4	Wireless Planning and Co-ordination

The Wireless Planning and Coordination Wing of the Department of Telecommunications, deals with the  spectrum management, wireless licensing, frequency assignments, international coordination for spectrum management and administration of Indian Telegraph Act 1885, (ITA, 1885), for radio communication systems and Indian Wireless Telegraphy Act 1933, (IWTA, 1933)

| Achievements | 2011-12 | 1-1-2012 to 31-3-2012 |
| --- | --- | --- |
| Radio Frequency Spectrum Management |  |  |
| New Radio Frequency authorized to various users | 123385 | 26391 |
| Sites cleared for new wireless stations | 205168 | 70000 |
| Wireless Licences Issued |  |  |
| No. of Import Licences Issued | 2405 | 904 |
| No. of Licences issued to new Wireless Stations | 102420 | 27211 |
| No. of Licences Renewed (for Wireless Stations) | 39686 | 12226 |
| Certificate of Proficiency (COP) Examination/Licences |  |  |
| No. of COP Examination conducted | 41 | 13 |
| No. of candidates admitted | 8175 | 4875 |
| No. of Licences issued | 3064 | 1599 |
| No. of Licences renewed | 3673 | 1185 |
| No. of Licences issued to New Radio Amateur Stations | 161 | 100 |
| No. of Licences renewed for Old Radio Amateur Stations | 275 | 150 |

4.4.1 CDMA

Frequency Assignment for CDMA Networks

(i)       The frequency in 869-889 MHz paired with 824-844 MHz is considered for assignments of CDMA network and 1880-1900 MHz is considered for CorDECT based network for CDMA services.

(ii)       Assignments of frequencies for CDMA networks are made for various applications like CDMA/CorDECT based networks, point to point and point to multipoint networks in 6/7 MHz and 15/18 MHz band as appropriate for establishing compatibility of electromagnetic radiation to ensure interference free operation of all such networks with other available networks.

(iii)     As regards BWA services, six successful bidders of BWA spectrum in 2.3-2.4 GHz band have emerged through e-auction. LOI and frequency earmarking letters have been issued to them. Process of earmarking of MWA frequencies are in progress i. r.o. some BWA operators. Thereafter, rollout of BWA services will take place.

BSNL were awarded BWA spectrum in 2.5 GHz band and have rolled out Wi-MAX services in few service areas.

4.4.2 Satellite Coordination

International coordination of satellite systems is required to be undertaken as per the provisions of the International Radio Regulations (RR) of the International Telecommunications Union (ITU). Coordination of frequency assignments for the individual satellite networks is necessary with satellite networks of other administrations for mutual coexistence and interference free operations of these networks.

Actual for period 2011- 2012 (1.4.2011 to 31.12.2011)

4.4.2.1	Satellite coordination with other Administrations

Operator level coordination meeting took place during September, 2010 (information received in Sept, 2011) with Singapore Telecommunications and during July and August, 2011 with GSS, Russia to resolve technical issues.

Coordination of KANOPUS-V (NGSO) satellite network of Russia with INSAT satellite networks of Indian Administration was communicated to ITU.

4.4.3 	Coordination with ITU

- Notifications

Frequency notices for registration requests for satellite networks INSAT-2(83) (83E), INSAT-EK55 (55E), INSAT-KU10 (111.5E) (111.5E) has been forwarded to BR for publication in BR IFIC of Radio Communication Bureau.

Frequency notices for registration requests for satellite networks IRS-P5 (NGSO) and IRS-CARTOSAT-2 (NGSO) has been forwarded to BR for publication in BR IFIC of Radio Communication Bureau.

- Administrative Due-diligence

Administrative Due-diligence for INSAT-2(83) (83E has been forwarded to ITU for publication in BR IFIC of Radio Communication Bureau.

- Co-ordination Request

Co-ordination Request in respect of Satellite Network INSAT-MET at 74, 81.5, 82, 83 and 93.5E respectively; INSAT-KU11 (48E), INSAT-KU11 (74E), INSAT-KU11 (83E), INSAT-KU11 (93.5E) and INSAT-KU11 (111.5E) have been submitted to ITU for publication in BR IFIC of Radio Communication Bureau.

- Advanced Publication Information

Advanced Publication Information of YOUTHSAT (NGSO) and RESOURCESAT (NGSO), satellite network has been sent to BR for publication in IFIC

INSAT-KA51 (51ºE); INSAT-KA68 (68ºE); INSAT-KA78 (78ºE); INSAT-KA85.5 (85.5ºE); INSAT-KA104 (104ºE); INSAT-KA107 (107ºE) INSAT-KA120 (120ºE), satellite network has been sent to BR for publication in IFIC

INSAT-NAVR (32.5) (32.5ºE);  INSAT-NAVR (83) (83ºE); INSAT-NAVR (120.5) (120.5ºE); INSAT-NAVR (121.5) (121.5ºE); INSAT-NAVR (123.5) (123.5ºE); INSAT-NAVR (124.5) (124.5ºE); INSAT-NAVR (125.5) (125.5ºE); INSAT-NAVR (126.5) (126.5ºE); INSAT-NAVR (127.5) (127.5ºE); INSAT-NAVR (128.5) (128.5ºE); INSAT-NAVR (129.5) (129.5ºE), INSAT-NAVR (130.5) (130.5ºE) and INSAT-NAVR-GS (NGSO)  satellite network has been sent to BR for publication in IFIC

- FSS Plan as per Appendix-AP30B: NIL

4.4.4	Protection of Indian space, Terrestrial and Radio Astronomy Services from the Satellite Networks of other countries.

- Advanced Publication Information (API/s) published in BR IFIC in respect of satellite networks of France, Malaysia, Japan, Indonesia, Pakistan, Russia, Mauritius, Egypt, UAE, PNG, China, Cyprus, Singapore, UK, Italy, Austria, Poland, Vietnam, Israel, Saudi Arabia, Luxemburg, Kazakhstan, Turkey, Australia, Qatar, Norway, Canada and Korea Administrations were objected in view of existing and planned INSAT satellite networks.

- Coordination requests (CR/Cs): Frequency assignments published in BR IFIC in respect of satellite networks of Norway, Cyprus, China, LUX, Qatar, USA, Malaysia, China, UK, Germany, UAE, Egypt, Ukraine, Israel, Japan, Spain, Indonesia, France, Mauritius, Russia, PNG and Bangladesh Administrations were objected in view of existing and planned INSAT satellite networks.

- Frequency notices for registration (Part I-S):- Frequency assignments published in BR IFIC in respect of satellite networks of UK, Russia, Japan, Italy and France Administrations were objected in view of existing and planned INSAT satellite networks.

- FSS Plan as per Appendix-AP30B:- Frequency assignments in respect of satellite networks of Cyprus, UAE, Russia, Israel, Belarus, France, Saudi Arab, China, Malaysia and Monaco Administrations were objected in view of existing and planned INSAT satellite networks.

- BSS Plan as per Appendix-30/30A:- Frequency assignments in respect of satellite networks of Holland, PNG, LUX, Malaysia and UAE Administration were objected in view of existing and planned INSAT satellite networks

4.4.5	Following Indian satellite networks were published in the special sections of International Frequency Information Circular (BRIFIC):

- Frequency notices for registration (Part II-S, I-S)

(i)	Part II-S in respect of INSAT-EK55 (55E), INSAT-KU10 (111.5E) (111.5E) satellite networks have been published.

(ii) 	Part I-S in respect of INSAT-2(83) (83E) satellite networks have been published.

- Coordination requests (CR/C)

(i)	Coordination requests (CR/C) i.r.o. INSAT-MET at 74, 81.5, 82, 83 and 93.5E respectively; INSAT-KU11 (48E), INSAT-KU11 (74E), INSAT-KU11 (83E), INSAT-KU11 (93.5E) and INSAT-KU11 (111.5E) of India has been published in International Frequency Information Circular of Radio Communication Bureau (BRIFIC)

- Advanced Publication Information

(i)  API/A (Mod) i.r.o. ESSELSAT-1 (98.5E) satellite network have been published.

(ii) API/A (Mod) i.r.o. INSAT-KA82 (82E) satellite networks have been published.

(iii)  API/A/6817 i.r.o. YOUTHSAT (NGSO) satellite network have been published.

(iv) API/A/6816 i.r.o. RESOURCESAT (NGSO) satellite networks have been published.

- FSS Plan Publications (AP30B) and BSS Plan publications (AP30/30A): NIL

- Administrative Due-diligence Publication

Due-diligence under RES-49/1382 Publication i.r.o. INSAT-2(83) (83E) location of Indian Administration have been published.

4.4.6   Conference

Introduction: National Preparations, participation and follow-up action for various international and regional conferences under the aegis of International Telecommunication Union (ITU) and Asia-Pacific Telecommunity (APT) were undertaken to protect national interests especially in the context of spectrum management and radio communication related matters.

Achievements from 01.04.2011 to 31.12.2011

- Ministry of Communications and IT on behalf of the Indian Administration successfully hosted the 12th meeting of the Working Party 5D of the ITU-R Study Group-5 at Goa from 12-19 October 2011 which was attended by over 150 foreign delegates from the ITU Member States.

- WPC Wing Officers participated in the following meetings of ITU and APT:

- Tenth meeting of the Working Party 5D of the ITU-R Study Group 5 held in Åre, Sweden during 6 to 13 April, 2011.

- Meeting of the Working Party 4A of the ITU-R Study Group 4 held in Geneva, Switzerland during 5-11 May 2011

- Meeting of the Working Party 6A/6B of the ITU-R Study Group 6 held in Geneva, Switzerland during 9-13 May 2011

- Meeting of the Working Party 1B of the ITU-R Study Group 1 held in Geneva, Switzerland during 25 May -1 June 2011

- ITU Radio Communication Advisory Group and ITU-R/ ITU-D Joint Rapporteur Group on Resolution 9 of World Telecom Development Conference held in Geneva from 6-10 June 2011.

- European Spectrum Management Conference held in Brussels, Belgium during 14-16 June 2011

- Meeting of the Working Parties 5A/5B/5C of the ITU-R Study Group 5 was held in Geneva, Switzerland from 13 to 24 June 2011.

- Eleventh meeting of the Working Party 5D of the ITU-R Study Group 5 held in Hawaii, USA during 7 to 14 July, 2011.

- Fifth and final meeting of the Asia Pacific Telecommunity Conference Preparatory Group for WRC-12 (APG2012-5) scheduled at Busan, Republic of Korea during 28 Aug to 3 Sep 2011. Five Indian proposals were included in the Preliminary APT Common Proposal for consideration of the ITU-R World Radio Communication Conference which is scheduled at Geneva from 23 Jan to 17 Feb 2012

- Meeting of the Working Party 4C of the ITU-R Study Group 4 held in Geneva from 14-21 Sep 2011.

- Two officers from the WMO participated in the training course on “Spectrum Management and Policy” at Korea Communication Commission at Seoul, Republic of Korea from 19-27 September 2011

- Americas Spectrum Management Conference from 19-20 October 2011 held at Washington, USA.

- Meeting of Working Party 3J of the ITU-R Study Group 3 from 19-26 October 2011 held at Geneva, Switzerland.

- Meeting of Working Party 5A/5B/5C of the ITU-R Study Group 5 from 8-18 November 2011 held at Geneva, Switzerland.

National Frequency Allocation Plan (NFAP):

- Draft National Frequency Allocation Plan-2011 was finalized after consultation with all stakeholders and was placed on the WPC Wing website in April 2011.

- National Frequency Allocation Plan-2011 was unveiled by the Hon’ble Minister of Communications and IT on 30 September 2011. NFAP-2011 is applicable from 01 October 2011.

- The NPC for WRC-12, which has been constituted to coordinate and harmonize national views on various agenda items of WRC-12 for formulating Indian proposals for the work of the Conference as well as for finalizing Indian view-points on proposals of other administrations, met four times.

- Five of Indian Proposals on various Agenda Items of ITU-R World Radio Communication Conference-2012 (WRC-12) were included in the Preliminary APT Common Proposal for consideration of the ITU-R WRC-12 which is scheduled at Geneva, Switzerland from 23 January to 17 February 2012.

- Thirty three Indian proposals on 9 Agenda Items of WRC-12 were finalized in the NPC meeting, and were submitted for consideration of WRC-12 for protecting national interests during the meeting of WRC-12 in Geneva from 23 January to 17 January 2012

4.4.7	National Radio Spectrum Management & Monitoring System (NRSMMS)

The project ‘Design, Supply, Installation & Commissioning of “National Radio Spectrum Management & Monitoring System (NRSMMS)” has been implemented by the WPC Wing. Under the project, spectrum management and monitoring functions have been automated with a view to making these activities effective and efficient.

Actual achievements from April to December 2011:

- The SHF portion (fixed & Mobile) of the NRSMMS contract has been “TERMINATED” by the competent authority. The recoveries against SHF and Liquidated Damages charges have been made against the termination of SHF Part of the project by encashing the Bank Guarantees.

- After termination of Annual Maintenance Contract (AMC) with the Contractor, maintenance of the facilities procured under NRSMMS project are being carried out by the WPC/WMO officer & staff.

- The Contractor has referred disputes to Adjudication, which was completed in June 2011. Department has rejected the Adjudicator report.

- Both the contractors filed cases before Hon’ble Delhi High Court. One FAO(OS) was also filed by M/s Thales, France before Hon’ble Double Bench of Delhi High. Both the OMPs & FAO(OS) have however been disposed-off by high court.

- The Contractors filed the cases before Hon’ble Delhi High Court of Delhi against the notice for encashment of Bank Guarantees. These cases have been disposed off by the Hon’ble High Court of Delhi.

- The Adjudicator’s report has been rejected by the Department and initiated the process for setting up Arbitration to resolve the disputes in accordance with the Contract clause. Arbitrator from the Employer side to proceed with the Arbitration has also been appointed.

4.4.8	Regulations

Actual Achievements, activities and performance of the Unit for the period (01/04/2011 to 31/12/11):

Regulation cell is responsible for formulation of new rules and amendment in the existing rules under sections 4 and 7 of the Indian Telegraph Act ,1885 &  section 4 and 10 of the Indian Wireless Telegraph Act ,1885 ; coordination with Regional Licensing offices, TRAI, DGFT etc.

- Proposal to delicense frequency band 433 – 434 MHz :

Based on requests received from various applicants, Proposal to delicense frequency band 433 – 434 MHz has been processed for the usage of low power Radio Frequency devices in the frequency band 433 – 434 MHz band  and to work in license free conditions in the band subject to compliance of certain technical parameters on non-interference, non-protection and shared (non-exclusive) basis.

- Coordinated with 5 Regional Licensing offices (RLOs) located at Delhi, Mumbai, Chennai, Kolkata and Shillong, issued clarifications and guidelines on rules and regulation to RLOs.

- Coordinated with DGFT on the various issues relating to import of Wireless equipments and conveyed WPC views regarding import of Wireless equipments.

- Dealt with matter relating to requirement of license for import of wireless equipments by licensed users, DPL holders in the licensed and delicensed bands, clarification have been to them.

- Dealt with the various matters received from Wireless users relating to requirement of WPC licenses.

- Dealt with TRAI recommendations on “Spectrum Management and Licensing Framework” dated 11th May, 2010.

- Dealt with matter related to security concerns in import of Telecom equipments/software by Telecom service providers.

- Dealt with matter related to formation of Committee on “Review of Spectrum usage charges for Captive users (Non-AGR).

The review of the performance for the year 2010-11 and 2011-12 (up to December 2011) is placed at Annexure – “M”.

4.5 	Wireless Monitoring Organization

Wireless Monitoring Organization provides interference-free wireless services in the increasingly crowded radio environment besides providing vital technical data for the introduction of new services such as 3G, BWA etc. to WPC wing.  Statistical performance data during first nine month of the current year i.e. 01-04-2011 to 31-12-2011 and anticipated performance during 01-01-2012 to 31-03-2012 is as given below:-

| S. No. | Particulars | Actual achievements during 01-04-2011 to 31-12-2011 | Anticipated achievement during 01-01-2012 to 31-03-2012 |
| --- | --- | --- | --- |
| 1. | Monitoring Assignments Handled. | 8125 | 2800 |
| 2. | No. of Wireless Transmission monitored. | 105632 | 35000 |
| 3. | Technical assistance to users to maintain their operation within specified standards. | 515 | 200 |
| 4. | Infringements communicated to various wireless users for remedial action. | 3347 | 1100 |
| 5. | Channel days utilized for Radio Monitoring. | 4784 | 1595 |
| 6. | No. of Wireless Stations Inspected. | 6886 | 2295 |
| 7. | No. of Radio Noise measurements. | 197635 | 44000 |
| 8. | No. of high priority interference complaint resolved. | 61 | 20 |
| 9. | No. of standard interference complaint resolved. | 11 | 4 |
| 10. | Man days devoted for high level technical work. | 336 | 120 |
| 11. | No. of training courses conducted. | 04 | 03 |
| 12. | No. of man days for training. | 330 | 250 |

4.5.1 Radio Monitoring - A Regulatory and Treaty Requirement

Radio monitoring service, a regulatory and treaty requirement, is carried out by the Wireless Monitoring Organisation of the Wireless Planning & Co-ordination Wing (WPC Wing), Ministry of Communications and IT, for the Government of India. It is essentially technical in nature and its broad objectives are derived from the international treaty document — Radio Regulations of the International Telecommunication Union.

The Preamble of the Radio Regulations stipulates the following broad objectives for the radio monitoring service of every Member State of the International Telecommunication Union.

- to facilitate equitable access to and rational use of the natural resources of the radio-frequency spectrum and the geostationary-satellite orbit;

- to ensure the availability and protection from harmful interference of the frequencies provided for distress and safety purposes;

- to assist in the prevention and resolution of cases of harmful interference between the radio services of different administrations;

- to facilitate the efficient and effective operation of all radio communication services;

- to provide for and, where necessary, regulate new applications of radio-communication technology.

4.5.2   Major functions of Wireless Monitoring Organisation (WMO)

With the above listed objectives forming the core functions of the WMO, the national spectrum management body  the WPC Wing  requires a number of services from the WMO. In practical terms, the major functions of the WMO are as under:

- Resolution of the harmful interference;

- Monitoring for identification of frequency sub-bands for introduction of new services and/or for additional allocation to existing services;

- Monitoring for spectrum recovery — unused/ under-used frequency authorizations;

- Monitoring for ensuring adherence to licensing conditions;

- Monitoring / measurements for sharing studies;

- Assistance to domestic wireless users;

- Assistance to foreign administrations;

- Participation in special monitoring campaigns of the International Telecommunication Union;

- Measurements on radio emissions (intentional & non-intentional) for the possible introduction of new radio communication standards, and also for studying the EMC compatibility of the proposed new installations;

- Inspection of licensed installations; and

- Monitoring of space emissions to protect authorized satellite transmissions.

4.5.3	Challenges before WMO

The increasing dependence of the society (the Government and the public alike) on the wireless communications demands WMO to ensure interference free radio communication environment. Therefore, WMO's primary focus, at present, is on public mobile radio communication services, public broadcasting services and safety-of-life services. WMO is earnestly gearing up its resources ― manpower and machine-power ―  to ensure that these services continue to operate in interference-free environment. The primary reason for the interference protection to these services lies in their critical importance to the society as a whole. With respect to public mobile cellular service, WMO has twin objectives: (i) to identify and eliminate the sources of interference occurring due to a multitude of reasons, and (ii) to find unused spectrum for expansion of existing 2G services and for the 3G services. In so far as public broadcasting is concerned, its transmissions have been found to be affecting aeronautical mobile communications (civil aviation) and also infringing licensing parameters. To address the needs of such crucial services, WMO is in the process of procuring custom-designed radio monitoring products. Beside the service-aspect of radio monitoring, .

Having completed all the formalities, six new Wireless Monitoring Stations have been established at Bhubaneswar, Dehardun, Lucknow, Patna, Raipur & Vijayawada in current financial year under 11th Five Year Plan (2007-12). One technical staff has been posted at each of six new monitoring stations to procure the necessary facilities for running the office. The technical infrastructure for these six additional Wireless Monitoring Stations would more effectively address the monitoring needs of public mobile and broadcasting services than what is currently available to other Wireless Monitoring Stations. To this end, WMO has initiated the process of finalizing tender document after the necessary approval by competent authority for the procurement "Six Vehicle mounted Monitoring Terminals with Portable Monitoring equipments and network analysis and coverage measurement equipments". The expected cost of these facilities is about ` 28.00 crore  and the  procurement is to be effected in 2012-13.

The case for the procurement of land for the new Wireless Monitoring Stations was taken up with the respective State Governments in 2007. With continuous perusal, WMO has already procured land, at Bhubaneshwar, Dehradun & Naya Raipur from the respective State Govts.  for establishing Wireless monitoring Stations.

WMO effectively and efficiently addresses new monitoring challenges emerging from the increasingly crowded radio frequency spectrum; WMO has taken steps to introduce new technologies and capacity-building. As for new technologies, procurement of software and hardware has already been initiated. Intensive training on monitoring as well as information technology is aimed at capacity-building. These two aspects are being jointly handled by the Monitoring Headquarter and Training & Development Centre, New Delhi.

Satellite Monitoring Earth Station at Jalna (Maharashtra) continues the monitoring of signals from all satellites located in the Geo-arc of interest to India. Its measurement functionality is planned to be enhanced in the near future.

Wireless Monitoring Stations have started functioning from the newly constructed buildings at Bhopal & Visakhapatnam. It is pertinent to add here that WMO has issued the expenditure sanctions for ` 14.66 crore for the construction of the office buildings work in progress at WMSs Jallandhar, Mangalore and Siliguri. Construction of office building of Wireless Monitoring Station, Mangalore is in completion stage. Further, preliminary estimate prepared by CPWD for the new building at Nagpur is under the process of financial concurrence.

WMO has undergone major modernization of Radio Spectrum Monitoring capabilities through World Bank assisted Telecom Reform Project. Under this project, 21 V/UHF Mobile Monitoring Terminals were procured. Additionally, two HF DF facilities were also procured.

In recognition of commendable works done in the year 2010-11 for promotion of Hindi in official work of WMO, the Raj Bhasha Shield distribution ceremony was organized at International Wireless Monitoring Station, New Delhi, on   19th December 2011 under the Chairmanship of Sh. V. V. Singh, Director, Wireless Monitoring Organisation. The Rajbhasha Shields were awarded to the Wireless Monitoring Station, Ajmer  (from “A” region), International Satellite Monitoring Earth Station, Jalna (from “B” region), and to Wireless Monitoring Station, Shillong & Wireless Monitoring Station, Mangalore, both from “C” region.

The review of the performance for the year 2010-11 and 2011-12 (up to December 2011) is placed at Annexure - "N".

4.6	Universal Service Obligation Fund:

The New Telecom Policy 99 (NTP-99) envisages provision of access to basic [word basic deleted vide Indian Telegraphs (Amendment) Rules 2006] telecom services to all at affordable and reasonable prices.  The resources for meeting the Universal Service Obligation (USO) are to be generated through a Universal Service Levy (USL) which would be a percentage of the revenue earned by the operators under various licenses.

In keeping with NTP-99, recommendations of TRAI on the issues relating to the USO were sought.  Based on the decisions taken on the recommendations, the Universal Service Support Policy (USSP) was framed. The USSP came into effect from 01-04-2002.  At present, the USL is 5% of the Adjusted Gross Revenue (AGR) earned by all the operators except pure value added service providers like voice mail, email etc.

The Indian Telegraph (Amendment) Act 2003 giving statutory status to USOF was passed by both houses of the Parliament in December 2003. Deemed to have come into force from 1st April 2002, the Fund is to be utilized exclusively for meeting the USO and the balance to the credit of the Fund shall not lapse at the end of the financial year.  Credits to the fund shall be through Parliamentary approval.  The rules for administration of the fund have also been notified on 26-03-2004.

Scope of Support from USOF:

As per the Indian Telegraph (Amendment) Rules, 2004 (and subsequent amendments in 2006 and 2008), the scope of USOF activities includes:

Stream-I 	Public Access Telephones

Stream-II 	Provision of Household Telephones in rural and remote areas

Stream-III 	Creation of infrastructure for provision of Mobile services in rural and remote areas.

Stream-IV	Provision of Broadband connectivity to villages in a phased manner

Stream-V	Creation of General Infrastructure in rural and remote areas for development of   telecommunication facilities

Stream-VI	Induction of New Technological Developments in the telecom sector in rural and remote areas

Implementation status

A.	Ongoing Schemes

1.	Public Access-Village Public Telephones

As on 31.12.2011, about 57,98,888 villages i.e. 97.69% of the Census 2001 inhabited revenue villages have been covered with Village Public Telephones (VPTs).  VPTs are being provided in remaining inhabited revenue villages under following ongoing USOF schemes given at (i) and (ii) below:

(i)	VPTs under Bharat Nirman

Agreements were signed with M/s BSNL in November 2004 to provide subsidy support for provision of VPTs in 62302 (revised from 66822) no. of uncovered villages in the country excluding those villages having population less than 100, those lying in deep forests and those affected with insurgency. The provision of VPTs in these villages has been included as one of activities under Bharat Nirman Programme. As on 31.12.2011, 62046 i.e. 99.59% VPTs have been provided under this scheme.

(ii)	Newly Identified VPTs

Reconciliation of the VPTs working in the inhabited villages as per Census 2001 was carried out taking into account the existing VPT and those provided under Bharat Nirman. All the remaining 62443 inhabited villages as on 01.10.2007 as per Census 2001 irrespective of criteria of population, remoteness, accessibility and law &order situations have been included for provision of VPTs with subsidy support from USO Fund under this scheme. Agreements in this regard were signed with BSNL on 27.02.2009. As per the terms and conditions of the agreement the VPTs installed between the periods 01.10.2007 to 26.02.2009 are also eligible for subsidy support. As on 31.12.2011, 52086 VPTs out of the 62443 i.e. 83.41 VPTs have been provided under this scheme.

iii)	Replacement of MARR based VPTs (MARR-A & MARR-B)

Agreements were signed with M/s BSNL in the year 2003 for replacement of 1,85,121 number of VPTs with reliable technologies, which were earlier working on Multi Access Radio Relay (MARR) technology and installed before 01.04.2002. These included 47075 MARR VPTs already replaced before 30.06.2003 (MARR-B) and 138046 MARR VPTs to be replaced from 01.07.2003 onwards (MARR-A). A total number of 1,84,775 MARR VPTs (99.81%) have been replaced as on 31.12.2011.

(iv)	Provision of Rural Community Phones (RCPs)

Agreements were signed on 30.09.2004 for providing 40,694 Rural Community Phones (RCPs) [BSNL: 21,958, RIL: 18,736] in villages with population more than 2000 and not having PCO facility. All of these 40694 RCPs have been provided.

2.	Individual Access

Support for operational sustainability of Rural Wireline Household DELs installed prior to 01.04.2002

A MoU has been signed with BSNL on 12.03.2009 wherein subsidy support of ` 2000 Crore per annum is being provided to BSNL for a period of three years with effect from 18.07.2008 for operational sustainability of their Rural Wire lines installed prior to 01.04.2002 in lieu of ADC having been phased out.

3.	Shared Mobile Infrastructure Scheme (Phase-I)

- A scheme has been launched by USO Fund to provide financial support for setting up and managing 7353 number of infrastructure sites/ towers (revised from 7363 as on 31.12.2011) in 500 districts spread over 27 states for provision of mobile services in the specified rural and remote areas, where there was no existing fixed wireless or mobile coverage. Villages or cluster of villages having population of 2000 or more and not having mobile coverage were taken into consideration for installation of the tower under this scheme. The number of towers was subject to change based on actual field survey and coverage achieved thereof as per the terms and conditions of the Agreements. The agreements effective from 01.06.2007 were signed with the successful bidders in May 2007. As on 31.12.2011, 7296 towers i.e. about 99.22% have been set up under this scheme. The infrastructure so created is being shared by three service providers for provision of mobile services and 15686 mobile BTSs (Base Transceiver Stations) have been installed so far.

4.	Rural Broadband Schemes

The Indian Telegraph Rules have been amended, and stream IV has been added under the title “Provision of broadband connectivity to villages in a phased manner” to bring provisioning of broadband connectivity to the rural areas under the purview of the USOF.

i)  Rural Wireline Broadband Scheme

For providing broadband connectivity to rural & remote areas, USOF has signed an Agreement with BSNL on January 20, 2009 under the Rural Wireline Broadband Scheme to provide wire-line broadband connectivity to rural & remote areas by leveraging the existing rural exchanges infrastructure and copper wire-line network. This scheme is being implemented at pan-India lever. The objective is to make the rural and remote areas broadband enabled by facilitating the service providers in creating Broadband.

The speed of each of the broadband connections shall be at least 512 kbps always on, with the capability to deliver data, voice and video services in the fixed mode. The rural broadband connectivity will cover Institutional Users, such as Gram Panchayats, Higher Secondary Schools and Public Health Centres, as well as Individual Users, located in the villages.

Under this scheme, BSNL will provide 8,88,832 wire-line Broadband connections to individual users and Government Institutions over a period of 5-years, i.e., by 2014.

The subsidy disbursement is for broadband connections, Customer Premises Equipment (CPE), and Computer/Computing devices.

As of December 2011, a total of 3,38,617 broadband connections have been provided and 6729 Kiosks have been set up in rural and remote areas.

ii)	Rural Public Service Terminals   (RPST) Scheme

A Memorandum of Understanding (MoU) has been signed with BSNL for subsidy support from USO fund for Provision of Broadband enabled Rural Public Service Terminals (RPSTs) to eligible women’s SHGs on pilot basis in the states of HP & Rajasthan. BSNL shall provide an RPST to one eligible SHG from each of its eligible rural wire-line exchanges under the MoU on agreed terms and conditions with subsidy support from USO Fund. The RPST shall be capable of providing value-added services (VAS) as under:

- Banking services such as cash withdrawals and remittances whereby the RPST   franchisee acts as a banking

- Facilitation of Government disbursements/transactions (NREGA, Pension, PDS etc.)

- Railway, airline and bus ticketing, mobile top-ups, utility bill payments, etc. which will generate additional revenue for the SHG

- Retailing airtime (PCO services)

- Retailing of life, general and micro insurance services such as crop, cattle, health and home insurance.

At present 150 RPSTs (100 in Rajasthan and 50 in HP have been provided under this scheme.

5.	Pilot Projects – Solar Mobile Charging Facilities

TERI project for Solar Mobile Charging Stations in 5000 villages: Support is being provided for mobile charging stations in 5000 villages through TERI project of Lighting a Billion Lives (LaBL). The Agreement to this effect has been signed in April 2010. The solar mobile charging stations in these 5000 villages are to be provided in a phased manner over a period of two years from the date of signing of the Agreement. Mobile charging stations have been established in 322 villages so far

6.    DISBURSEMENT STATUS

(i)  	The budgetary allotment of ` 3100 Crore for FY 2010-11 was entirely utilized.

(ii)  	A budgetary allocation of ` 2100 Crore was received for the financial year 2011-12 (BE) for various USOF activities as proposed. The requirement of funds has been pegged at ` 1650 crore at RE stage of 2011-12.

(iii)  	A review of performance for the year 2010-11, first nine months FY 2011-12 and projected performance for the remaining three months of  FY 2011-12 is appended as Annexure –“O”.

4.7	PUBLIC SECTOR UNDERTAKINGS

4.7.1     BHARAT SANCHAR NIGAM LIMITED

4.7.1.1 BSNL has introduced cellular mobile service (GSM based) from October 2002 and has provided 915.32 lakh GSM connections till 30.11.2011.

3G services were launched commercially on 27th February 2009 in selected cities and the same is available in 851 cities as on 30.11.2011

4.7.1.2 In pursuance to the Broadband Policy 2004 of the Government, BSNL introduced Broadband Services by the name “Data One” in January 2005 and has provided 84.60 lakh broadband connections as on 30.11.2011. BSNL is also providing wireless Broadband service using 3G, Wi-Max & EvDO technologies.

4.7.1.3  BSNL has introduced a number of value added services both on Broadband and 3G. A few of them are listed below:

BSNL APPS STORE service, M- Banking services, M-Banking on USSD, IVVR based VAS, BSNL Tunes for CDMA customers, Video & Live contents on BSNL Live WAP portal, M-Governance services PRBT (Ring Back Tone) Services to GSM and wireline subscribers, Triple Play (Games on demand, IPTV, VoIP), Video/ Movie streaming, Mobile Advertising Service, Tele-education, E-mail on SMS etc.

A) 	Targets:  The physical targets (MOU) for the year 2011-12 (RE) are as follows:

| S. No. | Parameter | Target | Achievement (upto30.11.2011) |
| --- | --- | --- | --- |
| 1 | Telephone connections (Lakh) | 200 | 22.61 |
| 2 | Broadband connections (Lakh)* | 75 | 9.68 |
| 3 | Trunk Automatic Exchange (K cts) | 0 | 0 |
| 4 | Optical Fibre Cables (RKMs) | 30000 | 8304 |

Note: * The Broadband target for 2011-12 comprises of DSL (35 Lakh) & Wireless (40 Lakh). The achievement indicated under broadband is the achievement for broadband given on DSL only.

The review of the performance for the year 2010-11 and for the year 2011-2012 (up to December 2011) is at Annexure – “P”.

B)      SPECIAL COMPONENT PLANS

NE Region Component Plan and Tribal Sub-Plan

NE Region comprises of 8 states which have international border with Bangladesh, Myanmar & China.  Development of NE region is a priority for the Government of India. So, BSNL provides special attention to this region.

The physical targets for the year 2011-12 is as under:

| Sl.No. | Item | Unit of Measurement | Target 2011-12 |
| --- | --- | --- | --- |
| 1 (a) | GSM Mobile connection | In Lakhs | 4.58 |
| 1 (b) | WLL connections | In Lakhs | 0.29 |
| 1 (c) | Wireline Connections | In Lakhs | 0.13 |
|  | Total | In Lakhs | 5.00 |
| 2 | Broadband Connections | In Lakhs | 0.58 |
| 3 | OFC | RKms | 816 |
| 4 | VPT | Nos. | 2331 |

The physical targets for the year 2012-13 is as under:

| Sl.No. | Item | Unit of Measurement | Target 2012-13 |
| --- | --- | --- | --- |
| 1 (a) | GSM Mobile connection | In Lakhs | 5.05 |
| 1 (b) | WLL connections | In Lakhs | 0.50 |
| 1 (c) | Wireline Connections | In Lakhs | 0.12 |
|  | Total | In Lakhs | 5.67 |
| 2 | Broadband Connections | In Lakhs | 0.55 |
| 3 | OFC | RKms | 975 |

Tribal Sub Plan

The main objectives of the Tribal Sub-Plan are

- To provide public telephone in all tribal villages.

- To provide telephone facility on demand in tribal areas

| Sl.No. | Item | Unit of Measurement | Target 2011-12 |
| --- | --- | --- | --- |
| 1 (a) | GSM Mobile connection | In Lakhs | 11.13 |
| 1 (b) | WLL connections | In Lakhs | 0.59 |
| 1 (c) | Wireline Connections | In Lakhs | 0.16 |
|  | Total | In Lakhs | 11.88 |
| 2 | Broadband Connections | In Lakhs | 1.05 |
| 3 | OFC | RKms | 4836 |
| 4 | VPT | Nos. | 3028 |

| Sl.No. | Item | Unit of Measurement | Target 2012-13 |
| --- | --- | --- | --- |
| 1 (a) | GSM Mobile connection | In Lakhs | 10.33 |
| 1 (b) | WLL connections | In Lakhs | 0.87 |
| 1 (c) | Wireline Connections | In Lakhs | 0.18 |
|  | Total | In Lakhs | 11.38 |
| 2 | Broadband Connections | In Lakhs | 1.18 |
| 3 | OFC | RKms | 4184 |
| 4 | VPT | Nos. | 2400 |

C)         Financial Outlay: The financial outlay in respect of BSNL is given below:

(` in Crore)

|  | Year | Outlay |
| --- | --- | --- |
| BE | 2011-12 | 15277.63 |
| RE | 2011-12 | 9095.34 |
| BE | 2012-13 | 9086.22 |

BSNL meets its requirement of development from its Internal Resources (IEBR), apart from the support given by USOF towards operation and maintenance of VPTs including replacement and provision of rural DELs.

4.7.2	MAHANAGAR TELEPHONE NIGAM LIMITED

4.7.2.1	    MTNL is the principal provider of fixed-line telecommunication service in these two Metropolitan Cities of Delhi and Mumbai and the jurisdiction of Company comprises the city of Delhi and the areas falling under the Mumbai Municipal Corporation, New Mumbai Corporation and Thane Municipal Corporation. MTNL's digital network provides host of supplementary services like Call Waiting, Call forwarding etc. to the customers.

The last decade and a half has been an eventful period in the existence of MTNL.   There has been all-round development and growth and improved operational efficiency. In the present scenario, the Company is facing competition from other private telecom operators and is successfully adapting to new regulatory environment To meet the challenge of competition, the Company has taken various initiatives, which include re-structuring at operational level as well as broad basing the service portfolio being offered by the company. As the company has limited area of operation the emphasis has been placed on addition of new and value added services In addition to this the company is giving major thrust on the expansion of existing mobile and broadband  services in both Delhi and Mumbai to provide high speed internet, high quality video and new generation wireless services.

4.7.2.2   Having achieved the telephone on demand situation in both the cities, the main thrust is on the expansion of existing mobile and broadband services in both Delhi and Mumbai to provide high speed internet, high quality video and new generation wireless services. Action will also be taken to generate fresh demands by providing quality services, better customer care & satisfaction, introduction of new services / schemes and innovative marketing strategies.

Targets:  The physical targets for the year 2011-12 (RE) are as follows:

| S. No. | Items | Target | Achievement April-Dec 2011 |
| --- | --- | --- | --- |
| 1. | Net new connections including WLL, Cellular and broadband connections | 7,00,000 | 2,82,506 |
| 2. | New Switching Capacity addition including capacity for WLL GSM, NGN ,IMS | 0 | 0 |
| 3. | Deployment of DSLAM / FTTH | 2,30,000 | 8,928 |
| 4. | Optical Fibre Cable (in Fiber Km) | 60,000 | 32,963.18 |

The review of the performance is placed at Annexure –“Q”.

4.7.3   ITI LIMITED

- The paid-up Share Capital of the Company as on 31.12.2010 is ` 588 Crores, consisting of ` 288 crores Equity Shares and Rs.300 Crores Cumulative Redeemable Preference Shares. Out of the equity shares 92.87% is held by Government of India and 0.11% by Government of Karnataka and 7.02% by financial institutions and others. The Preference Shares are held by M/s Mahanagar Telephone Nigam Limited and M/s Bharat Sanchar Nigam Limited.

- The provision for payment of compensation of losses for the Srinagar Unit of ITI has been made in the non-plan Budget of DoT.  A sum of ` 5.38 crore has been provided for RE 2011-12 and ` 6.00 crore has been provided in the BE 2012-13.

- The Company is seeking a Revival Package of ` 2101 crores and the proposal to this effect has been sent to BIFR/BRPSE.

- Token budgetary support of Rs. 0.01 cr. has been provided under Plan for the year 2012-13.

4.7.4   TELECOMMUNICATION CONSULTANTS INDIA LIMITED

Despite global slowdown, TCIL faced new challenges with great determination and was able to show growth in its overall performance and achieved a turnover of ` 850.90 cr. in 2010-11 an increase of 16.12% over previous year.  The profitability of the company also showed a steady growth during the year under review.  The standalone profit before tax increased to ` 19.01 crs. as against ` 15.27 crs. of previous year.  Profit before tax, as such, increased by 24.49%.  Profit after Tax also increased by 20.18% over previous year.

Orders secured during the year 2010-11 were of ` 1136 crs. as against target of ` 850 crs. and previous year’s figure of ` 802 crs.

Company has reoriented its strategic plan to adjust to the changing environment in Telecom Sectors to achieve the set goals as under:

- To form strategic alliances to expand operations in Information Technology and Civil infrastructure sectors in India and abroad.

- To undertake projects on BOT/BOOT basis.

- To acquire licenses to enter into operating business abroad.

.

The targets for turnover have accordingly been kept as under:-

(` in crores)

| 2011-12 | 2012-13 | 2013-14 | 2014-15 |
| --- | --- | --- | --- |
| 900.00 | 950.00 | 1100.00 | 1200.00 |

The performance highlights were as under:-

A.	Standalone

(`  in crores)

| Particulars | 2009-10 Actuals | 2010-11 RE | 2010-11 Actuals |
| --- | --- | --- | --- |
| Turnover | 732.77 | 800.00 | 850.90 |
| Profit before Tax | 15.27 | 16.50 | 19.01 |
| Profit after Tax | 11.30 | 10.89 | 13.58 |
| Foreign Exchange Repatriation | 25.71 | 22.60 | 11.01 |
| Order Booking | 802.00 | 850.00 | 1136.00 |
| Net Worth | 411.86 | 417.70 | 420.42 |

B.	Consolidated

(` in crores)

| Particulars | 2009-10 Actuals | 2010-11 RE | 2010-11 Actuals |
| --- | --- | --- | --- |
| Turnover including other income | 1611.00 | 1716.83 | 1833.00 |
| Profit before Tax | 235.00 | 247.00 | 219.00 |

Order Booking 2011-12

During the year 2011-12, till August 2011, the Company has secured orders of over ` 581.00 crores.  The major orders booked during the year are as under:

- Development of Lakhnadone – Ghansore Road in Madhya Pradesh on BOT basis valuing ` 66.57 crs.

- GSM Civil Tower Project for ` 10 crs. in KSA.

- OSP work from STC for `  9.6 crs. in Saudi Arabia TCIL.

- FTTH Mobily Work in two district valuing ` 72 crs. in KSA

- Ericsson Manpower Supply & THALES Laying of Cable in Kingdom of Saudi Arabia valuing ` 2.00 crs.

- Construction of Stadium of JNV distt. Raebareli UP – Navodaya Vidyalaya Samiti for the value of ` 25.00 crs.

- Construction of S.C.N.U. Bhawan in 11 districts of Bihar –State Health Society for the value of ` 5.00 crs.

- Ncell Nepal project for ducting valuing of ` 8.80 crs.

- NIB II Project 3 from 5 million to 10 million for BSNL for the total value of ` 113.50 crs.

- PMC Services for construction for development of REC World HQ at Gurgaon (Haryana) for the total value of ` 3.30 crs.

- Modernisation and expansion network and infrastructure project of Sierratel valuing US $ 30.20 million.

Joint Venture

TCIL has the following Joint Venture companies:

- ICSIL:  Intelligent Communication Systems India Ltd. TCIL has a shareholding of 36% in this company

- TBL:     TCIL Bellsouth Ltd. TCIL’s share in the equity of the company is ` 84 lakhs.

- TTL:     Tamilnadu Telecommunications Ltd. TCIL has an investment of ` 6.95 crore in TTL.

- UTL:  	United Telecom Ltd. in association with MTNL, VSNL and Nepal Ventures Pvt. Ltd (NVPL).

- BHL:     Bharti Hexacom Ltd. TCIL has a shareholding of 30% in this company.

- TSCL:    TCIL Saudi Co. Ltd. TCIL’s equity is 40% in the company.

- TCNL

- TCIL Oman Ltd:   TCIL’s shareholding in this company is 70%

- TSCNL is presently not in operation while ICSIL and TTL is presently a subsidiary by virtue of TCIL having majority of Directors on its Board.  On consolidating the projected results of these companies, Consolidated Profit & Loss position shall be as under:-

Consolidated financial results of JV companies:

(` in Crore)

| Joint Venture Company | Turnover |  | Profit |  | TCIL’s Share |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Turnover |  | Profit |  |
|  | 2011-12 | 2012-13 | 2011-12 | 2012-13 | 2011-12 | 2012-13 | 2011-12 | 2012-13 |
| TCIL | 900.30 | 950.19 | 20.48 | 15.38 | 900.30 | 950.19 | 20.48 | 15.38 |
| ICSIL | 15.00 | 35.00 | 1.05 | 2.70 | 15.00 | 35.00 | 1.05 | 2.70 |
| TBL | 1.51 | 1.55 | 0.67 | 0.56 | 0.68 | 0.70 | 0.30 | 0.25 |
| TTL | 33.41 | 74.97 | (6.86) | 1.61 | 33.41 | 74.97 | (6.86) | 1.61 |
| BHL | 3,538.00 | 3,858.00 | 989.00 | 1,026.00 | 1,061.40 | 1,157.40 | 296.70 | 307.80 |
| UTL | 90.12 | 99.13 | 10.03 | 11.03 | 24.03 | 26.43 | 2.67 | 2.94 |
| Total | 4,578.34 | 5,018.85 | 1,014.36 | 1,057.28 | 2,034.81 | 2,244.69 | 314.34 | 330.68 |

## 4.7.5   DOT Schemes

4.7.5.1 OFC based network for Defence Services

OFC Project for the Armed Forces for release of Spectrum: The following activities have been completed for the Defence Project for the said period.

4.7.5.1.1	It may be mentioned that a Telecom Commission memo was prepared for the approval of the consolidated OFC project for the Defence project, according to the decision of the GoM on ‘vacation of spectrum and finding resources’ and subsequent MoU signed between DoT and MoD dated 22/5/2009. BSNL was asked to prepare the estimate in consultation with the armed forces. As per the specifications of the Armed forces, BSNL submitted an estimate of ` 9970.16 Crore for this project. This estimate also included ` 1077.16 Crore proposed earlier for the Air Force Component

4.7.5.1.2	The Full Telecom Commission met on 28.8.2009 to give approval for the project. The Telecom Commission has observed that the detailed project report (DPR) for the exclusive OFC project for the Armed forces be examined by an Inter Ministerial group and the proposal be resubmitted for the Full Telecom Commission.

4.7.5.1.3	Accordingly, BSNL was requested to submit a DPR for the Defence Project.  DPR for dedicated OFC network for Defence Services was jointly prepared by BSNL in consultation with Ministry of Defence.  An Inter-Ministerial Group (IMG) was constituted with members from DoT, Department of Economic Affairs, MoD and Planning Commission.  The IMG made the following recommendations:

- The DPR submitted by the BSNL may be accepted.

- The project cost component of Army and Navy which is ` 8893 crore as per DPR submitted by BSNL includes tentative Right of Way (RoW) charges for ` 400 crores.  There can be further reduction in the project cost as well as roll out time in case one time RoW waiver is granted for this project.

4.7.5.1.4	The Full Telecom Commission in its meeting held on 23 November 2009 approved the proposal of laying of alternate communication network for Defence Services for release of spectrum, subject to the following modifications.

        - The Right of Way (RoW) charges would be limited to restoration work only and would be Rs. 200 crores or the actual amount paid instead of ` 400 crores in the DPR at present. The project cost would accordingly change.

- The implementation cost of BSNL would be 7 ½ % instead of 15% of the total cost. Thus the implementation cost payable to BSNL would work out to 7 ½% of ` 7533 crores or ` 565 crores. Thus the total cost of the network for Army and Navy would be ` 8098 crores. This would include taxes like service tax but no license fee would be payable on this amount by BSNL.

- The project would be completed in a period of 36 months.

- The procurement for network requirements, e.g. router, switches, servers and optical fiber cable (OFC) etc, may be done through a transparent and competitive bidding process.

- The OFC network for Defence would be implemented as a mission-mode project with CMD, BSNL as the Mission Director and one representative each from the MoD and DoT on the Mission Team.

4.7.5.1.5 The revised project cost of the exclusive, dedicated OFC network for Army and Navy is:

| Particulars | Cost |
| --- | --- |
| Cost of equipment, OFC, Installation etc. | ` 7333 crore |
| Restoration Charges | ` 200 crore |
| Implementation cost (@ 7.5% of Rs. 7533 crore) | ` 565 crore |
| Total Cost of OFC for Army & Navy Network | ` 8098 crore |

4.7.5.1.6	Approval of CCI

A note was submitted seeking approval of Cabinet Committee on Infrastructure (CCI) on the following proposals:

          - Approval of setting up of an alternate exclusive, dedicated OFC based communication network for Defence services for release of spectrum.

          - Financial approval of ` 9175.16 Crore (` 1077.16 Cr for Air Force and ` 8098.00 Cr. for Army and Navy) for laying of alternate communication network for Defence Services in a period of 36 months and approved budgeting of the same in the budget of DoT.

          - The assets created will belong to DoT during the currency of the project and after completion of the Project these assets will be transferred to Ministry of Defence as book transfer.

          - The Cabinet Committee on Infrastructure (CCI) in its meeting held on 3rd December, 2009 approved the above proposal in total.

4.7.5.1.7	 High Level monitoring Committee: A high level Monitoring committee under the chairmanship of Cabinet Secretary is reviewing the progress of the work. In the second meeting of the high level committee, chaired by Dr. Sam Pitroda on 12/11/2009 has directed that the OFC project should be implemented as Mission-mode project with CMD BSNL as the Mission Director and one representative each from MoD and DoT.

4.7.5.1.8        The Air Force part of the OFC network (AFNET) has been dedicated to the nation on 14.09.10 by Air Force with and the Project for Army and Navy has been started in 2010-11.

4.7.5.1.8        The project for Army and Navy component of the net work comprises of 219 and 33 sites respectively and is scheduled to be completed by December 2012.  The components of these net works are DWDM equipments, IP-MPLS Routers; Carrier Ethernet based Router and Switches, IMS Equipments along with Network Operating Centres (NOC), Data Centres, Net work Management Systems (NMS), Security and Synchronization Devices along with back up media on Microwave and Satellite for some strategic locations.  An amount of ` 1356 crore has been provided in BE 2012-13 for the Army and Navy net work part of the project.

The details of the achievements under these projects for the years 2010-11 and 2011-12 (up to December 2011) are placed at Annexure – “R”.

Annexure – L

# TELECOMMUNICATION ENTINEERING CENTRE

# Performance for the year 2010-11

(` in Crore)

| S. No. | Name of Scheme/ Programme | Objective/ Outcome | Outlay 2010-11 (R.E.) | Quantifiable Deliverables/ Physical Outputs | Processes/ Timelines | Achievements w.r.t Col (5) as on 31-03-2011 | Remarks/ Risk Factors |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 |
| A. Core Activities |  |  |  |  |  |  |  |
| 1 | New Generic Requirements, Interface requirements and Service Requirements | Preparation of new GRs / IRs | … | 18 |  | 17 |  |
| 2 | Review of GRs/IRs | Revision of existing GRs/IRs | … | 27 |  | 27 |  |
| 3 | Preparation of Test Schedule/ Test Procedure | Preparation of Test Schedule | … | 45 |  | 44 |  |
| 4 | Type approval |  | … | Not Defined |  | 15 |  |
| 5 | Interface Approval Issued |  | … | Not Defined |  | 129 |  |
| 6 | Certificate of Approval |  | … | Not Defined |  | 80 |  |
| B. Ongoing Project Activities |  |  |  |  |  |  |  |
| 1 | NGN Lab | To carry out testing and certification of NGN complaint transport equipment | 4.00 | 4.00 |  | 0 |  |

[contd..]

# TELECOMMUNICATION ENTINEERING CENTRE

# Performance for the year 2010-11

(`  in Crore)

| S. No. | Name of Scheme/ Programme | Objective/ Outcome | Outlay 2010-11 (R.E.) | Quantifiable Deliverables/ Physical Outputs | Processes/ Timelines | Achievements w.r.t Col (5) as on 31-03-2011 | Remarks/ Risk Factors |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 |
| 2 | NE Region | Satellite Based Broadband Network in NE Region | 0.26 | 0.26 |  | 0.2252 |  |
|  | Total |  | 4.26 | 4.26 |  | 0.2252 |  |

# [Contd…Annexure – L]

# TELECOMMUNICATION ENTINEERING CENTRE

# Performance for the year 2011-12 (up to December 2011)

(`  in Crore)

| S. No. | Name of Scheme/ Programme | Objective/ Outcome | Outlay 2011-12 (R.E.) | Quantifiable Deliverables/ Physical Outputs | Processes/ Timelines | Achievements w.r.t Col (5) as on 31-12-2011 | Remarks/ Risk Factors |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 |
| A. Core Activities |  |  |  |  |  |  |  |
| 1 | New Generic Requirements, Interface requirements and Service Requirements | Preparation of new GRs / IRs |  | 10 |  | 4 |  |
| 2 | Review of GRs/ IRs | Revision of existing GRs / IRs |  | 21 |  | 7 |  |
| 3 | Preparation of Test Schedule/ Test Procedure | Preparation of Test Schedule |  | 31 |  | 11 |  |
| 4 | Type Approval | Preparation of White Paper |  | Not Defined |  |  |  |
| 5 | Interface Approval Issued |  |  | Not Defined |  |  |  |
| 6 | Certificate of Approval |  |  | Not Defined |  |  |  |

[contd..]

# TELECOMMUNICATION ENTINEERING CENTRE

# Performance for the year 2011-12 (up to December 2011)

(`  in Crore)

| S. No. | Name of Scheme/ Programme | Objective/ Outcome | Outlay 2011-12 (R.E.) | Quantifiable Deliverables/ Physical Outputs | Processes/ Timelines | Achievements w.r.t Col (5) as on 31-12-2011 | Remarks/Risk Factors |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 |
| B. Ongoing Project Activities (2010-11) |  |  |  |  |  |  |  |
| 1 | NGN Labs | To carry out testing and certification of NGN complaint transport equipment | 3.65 |  |  |  |  |
| 2 | NE Region | Satellite Based Broadband Network in NE Region | 0.35 |  |  |  |  |
| 3 | SAR Lab | To carry out testing and certification of Mobile equipment about Specific Absorption Rate (SAR) | 2.64 |  |  |  |  |
| 4 | Procurement of EMF Measuring Instruments | EMF Testing | 0.01 |  |  |  |  |
|  | Total |  | 6.65 |  |  |  |  |

# Annexure – M

# WIRELESS PLANNING CO-ORDINATION

# Performance for the year 2010-11

(`  in Crore)

| S. No. | Name of Scheme/ Programme | Objective/ Outcome | Outlay 2010-11 (R.E.) | Quantifiable Deliverables/ Physical Outputs | Processes/ Timelines | Achievements w.r.t Col (5) as on 31-03-2011 | Remarks/ Risk Factors |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 |
| 1 | National Radio Spectrum Management and Monitoring System (NRSMMS) | Spectrum Management and monitoring functions automated with a view to making spectrum management process more transparent, effective and efficient | 12.90 | Termination of Super High Frequency (SHF) and Annual Maintenance Contract. | During 2010-11 | Termination of Super High Frequency (SHF): The SHF portion (fixed & Mobile) of the NRSMMS contract has been “TERMINATED” by the competent authority. The recoveries against SHF and Liquidated Damages charges have been made against the termination of SHF Part of the project by encashing the Bank Guarantee Annual Maintenance Contract: Process of AMC case for year -1 and year-2 for ASMS and NSMS of NRSMMS project has been supervised and monitored. The AMC for Year-2 was continued till 16.02.2011 when the contrctor withdrew their personnel from all the sites. Consequently, the competent authority has accepted the termination of AMC under relevant clause of the NRSMMS contract. |  |
|  |  | Total | 12.90 |  |  |  |  |

# Contd..  Annexure – M

# WIRELESS PLANNING CO-ORDINATION

# Performance for the year 2011-12 (up to 31st December 2011)

(`  in Crore)

| S. No. | Name of Scheme/ Programme | Objective/ Outcome | Outlay 2011-12 (R.E.) | Quantifiable Deliverables/ Physical Outputs | Processes/ Timelines | Achievements w.r.t Col (5) as on 31-12-2011 | Remarks/ Risk Factors |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 |
| 1 | National Radio Spectrum Management and Monitoring System (NRSMMS) | Spectrum Management and monitoring functions automated with a view to making spectrum management process more transparent, effective and efficient | 9.00 | Follow-up activities after Termination of Super High Frequency (SHF) |  | (a) The contractor has referred disputes to Adjudication, which was completed in June 2011. Department has rejected the Adjudicator report. (b) Follow-up of the case filed by the Contractors before Hon’ble Delhi High Court of Delhi against the notice for encashment of Bank Guarantees. (c) After rejection of Adjudicator’s report, setting up Arbitration to resolve the disputes and appointment of Arbitrator from the Employer side to proceed with the Arbitration. |  |
|  |  | Total | 9.00 |  |  |  |  |

# Annexure – N

# WIRELESS MONITORING ORGANISATION

# Performance for the year 2010-11

(`  in Crore)

| S. No. | Name of Scheme/ Programme | Objective/ Outcome | Outlay 2010-11 (R.E.) | Quantifiable Deliverables/ Physical Outputs | Processes/ Timelines | Achievements w.r.t Col (5) as on 31-03-2011 | Remarks/ Risk Factors |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 |
| 1 | Tech. Schemes Creation of Project Implementation Unit (PIU) | To implement the schemes at S.No.3 & 4 given below | 0.06 | Salary & office expenses only | Timely Implementation of schemes at S.No.3 & 4 given below | Nil | Proposal was treated as withdrawn by Telecom Commission in 2009-due to deferment of proposal for scheme at 3.3 below. |
| 2 | Augmentation of Training Facilities | To procure technical literature/ development kits | 0.01 | Procurement of technical literature, software and hardware development kits | During the F.Y. 2009-10 |  | *Fund allocation combined with scheme at 3.1 below. |

# WIRELESS MONITORING ORGANISATION

# Performance for the year 2010-11

(`  in Crore)

| S. No. | Name of Scheme/ Programme | Objective/ Outcome | Outlay 2010-11 (R.E.) | Quantifiable Deliverables/ Physical Outputs | Processes/ Timelines | Achievements w.r.t Col (5) as on 31-03-2011 | Remarks/ Risk Factors |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 |
| 3. Expansion of Monitoring Facilities |  |  |  |  |  |  |  |
| 3.1 | Establishment of 6 additional Wireless Monitoring Stations (WMSs) at Bhubneshwar, Dehradun, Lucknow, Patna, Raipur & Vijayawada | To cover the uncovered states/ cities. Procurement of radio monitoring equipment & other technical infrastructure. | 0.26 | Additional 6 Wireless Monitoring Stations will be established | Work will be taken up to establish all the 6 WMS | Nil | (i) Almost all administrative formalities having been completed, one technical personnel posted at each new wireless monitoring station in current F.Y 2011-12, to procure the facilities for running the office. (ii) Bid document for procurement of technical infrastructure under preparation for financial concurrence |

# Contd...]

# WIRELESS MONITORING ORGANISATION

# Performance for the year 2010-11

(`  in Crore)

| S. No. | Name of Scheme/ Programme | Objective/ Outcome |  | Outlay 2010-11 (R.E.) | Quantifiable Deliverables/ Physical Outputs |  | Processes/ Timelines |  | Achievements w.r.t Col (5) as on 31-03-2011 |  |  | Remarks/ Risk Factors |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 |  | 4 | 5 |  | 6 |  | 7 |  | 8 |  |  |
| 3.2 | Regional Maintenance Centre (RMC) | To procure hardware & software for use in Integration & Testing of Monitoring Facilities | Nil |  | Nil | Nil |  | Nil |  | Dropped |  |  |  |
| 3.3 | Augmentation/ Up-gradation of Microwave Terminals MWT (1 GHz– 40 GHz) | Procurement of 4 SHF monitoring facilities & 1 portable SHF facility up to 40 GHz | Nil |  | Nil | N/A |  | N/A |  | Scheme was to be taken up in 2011-12. There are legal issues involved with the SHF terminals, (originally to be supplied under the World Bank Project) pending decision. |  |  |  |
| 3.4 | Tech. Schemes Satellite Monitoring Earth Station, ISMES Jalna. | To renovate & replace existing antenna sub-assemblies including motors at | N/A |  | Nil | N/A |  | N/A |  | Scheme was to be taken up in 2011-12. Dropped due to time/ Budgetary constraints |  |  |  |

# WIRELESS MONITORING ORGANISATION

# Performance for the year 2010-11

(`  in Crore)

| S. No. | Name of Scheme/ Programme |  | Objective/ Outcome | Outlay 2010-11 (R.E.) | Quantifiable Deliverables/ Physical Outputs | Processes/ Timelines | Achievements w.r.t Col (5) as on 31-03-2011 | Remarks/ Risk Factors |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 |  | 3 | 4 | 5 | 6 | 7 | 8 |
| 4. |  | Augmentation/ Up-gradation of Wireless Monitoring Facilities | To up-grade monitoring facilities for 2G/3G monitoring set up, HF/VHF DSC eqpt. | N/A | Nil | N/A | N/A | Proposal under examination for financial concurrence in current FY 2011-12. |
| 5. |  | Misc. office, Travel, Advt. etc | Expanses Related to schemes at 3.1, 3.3 & 3.4. | 0.24 | 1.50 | N/A | 0.03 | --- |
|  |  | Total (A) |  | 0.50 | 28.75 |  | 0.03 |  |
| 6. |  | Civil works MH-5275/4552 | Miscellaneous Civil works such as proc. of land, const. of office bldg, staff qtrs. & ancillaries.. | 7.50 | 13.61 | It is difficult to physic-ally quantify different Civil works under various stages of execution by CPWD | 2.72 | Land acquired for new WMS at Bhubaneswar at a cost of Rs.1.725 crore from the Govt. of Orissa . Action for the Const. of office buildings at WMSs Jalandhar, Mangalore and Siliguri in progress by CPWD, against expenditure sanctions worth Rs.14.66 crore issued over the period . Preliminary estimate for new office building for IMS Nagpur under process for financial concurrence. Claims worth Rs.90 lakh for const. of boundary wall at IMS Kolkata pending for want of clarification from CPWD. Allotment of land for WMS Dibrugarh in North-East is under consideration of the State Govt. |
|  |  | Total (B) |  | 7.50 | 13.61 |  | 2.72 |  |
|  |  | G.Total (A)+ (B) |  | 8.00 | 42.36 |  | 2.75 |  |

[Contd…Annexure – N

# WIRELESS MONITORING ORGANISATION

# Performance for the year 2011-12 (upto December 2011)

(` in Crore)

| S. No. | Name of Scheme/ Programme | Objective/ Outcome | Outlay 2011-12 (R.E.) | Quantifiable Deliverables/ Physical Outputs |  | Processes/ Timelines | Achievements w.r.t Col (5) as on 31-12-2011 | Remarks/ Risk Factors |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 |  | 6 | 7 | 8 |
| 1. | Tech. Schemes Creation of Project Implementation Unit (PIU) | To implement the schemes at S.No.3 & 4 given below | Nil |  | N/A | N/A | N/A | Proposal was treated as withdrawn by Telecom Commission in 2009, due to deferment of proposal for scheme at 3.3 below. |
| 2. | Augmentation of Training Facilities | To procure technical literature/ development kits | * |  | N/A | N/A | N/A | *Fund allocation combined with scheme at 3.1 below |

# Contd...]

# WIRELESS MONITORING ORGANISATION

# Performance for the year 2011-12 (upto December 2011)

(`. in Crore)

| S. No. |  | Name of Scheme/ Programme |  | Objective/ Outcome | Outlay 2011-12 (R.E.) | Quantifiable Deliverables/ Physical Outputs |  |  | Processes/ Timelines | Achievements w.r.t Col (5) as on 31-12-2011 | Remarks/ Risk Factors |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 |  | 2 |  | 3 | 4 | 5 |  |  | 6 | 7 | 8 |
| 3. | Expansion of Monitoring Facilities |  |  |  |  |  |  |  |  |  |  |
| 3.1 | Establishment of 6 additional Wireless Monitoring Stations (WMSs) at Bhubneshwar, Dehradun, Lucknow, Patna, Raipur & Vijayawada |  | To cover the uncovered states/ cities. Procurement of radio monitoring equipment & other technical infrastructure |  | 2.50 |  |  |  |  | Nil | (i) Almost all administrative formalities having been completed, one technical personnel posted at each new wireless monitoring station in current F.Y, to procure the facilities for running the office. (ii) Bid document for procurement of technical infrastructure under examination for financial concurrence. |

# Contd...]

# WIRELESS MONITORING ORGANISATION

# Performance for the year 2011-12 (upto December 2011)

(` in Crore)

| S. No. |  | Name of Scheme/ Programme | Objective/ Outcome |  | Outlay 2011-12 (R.E.) | Quantifiable Deliverables/ Physical Outputs |  |  | Processes/ Timelines | Achievements w.r.t Col (5) as on 31-12-2011 | Remarks/ Risk Factors |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 |  | 2 | 3 |  | 4 | 5 |  |  | 6 | 7 | 8 |
| 3.2 | Regional Maintenance Centre (RMC) |  |  | To procure hardware & software for use in Integration & Testing of Monitoring Facilities | Nil |  |  | Nil |  | Nil | Dropped |
| 3.3 | Augmentation/ Up-gradation of Microwave Terminals MWT (1 GHz– 40 GHz) |  |  | Procurement of 2 SHF monitoring facilities & 1 portable SHF facility up to 40 GHz | nil |  |  |  |  | Nil | Dropped in current F.Y. There are legal issues involved with the SHF terminals, (originally to be supplied under the World Bank Project) pending decision. |
| 3.4 | Satellite Monitoring Earth Station at ISMES Jalna |  |  | To renovate & replace existing antenna sub-assemblies including motors | Nil |  |  |  |  | N/A | Dropped due to time/budgetary constraints |
| 4. | Augmentation/ Up-gradation of Wireless Monitoring Facilities |  |  | To up-grade monitoring facilities for 2G/3G monitoring set up, HF/VHF DSC eqpt. | nil |  |  |  |  | Nil | Proposal under process for necessary approval/ financial concurrence |

# Contd...]

# WIRELESS MONITORING ORGANISATION

# Performance for the year 2011-12 (upto December 2011)

(` in Crore)

| S. No. | Name of Scheme/ Programme | Objective/ Outcome | Outlay 2011-12 (R.E.) | Quantifiable Deliverables/ Physical Outputs |  | Processes/ Timelines | Achievements w.r.t Col (5) as on 31-12-2011 | Remarks/ Risk Factors |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 |  | 6 | 7 | 8 |
|  | Total (A) |  | 2.50 |  |  |  |  |  |
| 5. | Civil works MH-5275/4552 | Miscellaneous Civil works such as proc. of land, const. of office bldg, staff qtrs. & ancillaries.. | 10.00 |  | It is difficult to physic-ally quantify different Civil works under various stages of execution by CPWD |  | It is difficult to physically quantify different Civil works under various stages of execution by CPWD | (i) Construction of office buildings by CPWD, at WMSs Jalandhar, Mangalore & Siliguri in progress against expenditure sanctions worth Rs.14.66 crore issued over the period (ii) Claims worth Rs.90 lakh for const. of boundary wall at IMS Kolkata pending for want of clarifications (as per observations of WFD) from CPWD. (iii) Const. of staff quarters at ISMES Jalna in completion stage. (iv) Allotment of land for WMS Dibrugarh in North-East is under consideration of the State Govt. Acquisition of land for remaining existing /new WMS's from State Govts./BSNL under process. |
|  | Total (B) |  | 10.00 |  |  |  |  |  |
|  | G. Total (A)+ (B) |  | 12.50 |  |  |  |  |  |

# Annexure - O

UNIVERSAL SERVICE OBLIGATION FUND

Performance during 2010-11 and 2011-12 (upto Dec. 2011)

(`  in crore)

| Sl. No. |  | Name of Activity | Total physical targets for the scheme |  |  | Physical outcome by 31-3-11 (Progressive) | Financial Year 2010-11 |  |  |  | Financial Year 2011-12 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  |  |  |  | Annual Targets |  |  |  |  |  |  |  |  | Actual Performance upto Dec. 11 |  |  | Projected Performance from Jan'12 to March '12 |  |  |  |  |
|  |  |  | Original | Revised |  |  | Financial Outlay |  |  | Physical Outcome | Financial Original |  | Financial Revised |  | Physical-Original |  | Physical-Revised |  |  | Financial | Physical |  | Financial |  |  | Physical |  |
| 1 |  | 2 | 3 | 4 |  | 5 | 6 |  |  | 7 | 8 |  | 9 |  | 10 |  | 11 |  |  | 12 | 13 |  | 14 |  |  | 15 | 16 |
| 1 | Operation & Maintenance of VPTs |  | Note-1 | Note-1 |  |  |  | 25.05 |  |  |  | 2.25 |  | 8.61 |  |  |  |  | 8.61 |  |  |  |  | 0.00 |  |  | See Note -1 |
| 2 | Replacement of MARR VPTs (Total) |  | 182766 | 185121 | 184670 (DSPT-368) |  |  | 145.71 | 149 (DSPT -37) |  |  | 151.01 |  | 126.91 |  | 451 (DSPT-46) |  | 451 (DSPT-46) | 85.17 |  |  | 105 (DSPT reduced by 2) |  | 30.53 | 346 (DSPT-46) |  | Annual equated subsidy support for MARR VPTs replaced prior to 1.4.2002( See Note -2) |
| 3 | Provision of RCPs |  | 43409 | 40694 |  |  |  | 1.65 |  |  |  | 6.20 |  | 1.80 |  |  |  |  | -0.61 |  |  |  |  | 2.41 |  |  | See Note -3 |
| 4 | VPTs in Uncovered villages as per census 1991 |  | 66822 | 62302 | 62030 (DSPT-3755 ) |  |  | 24.83 | 357 (DSPT-110) |  |  | 18.70 |  | 12.36 |  | 272 (DSPT-215) |  | 272 (DSPT-215) | 10.22 |  |  | 16 (DSPT-Nil) |  | 2.14 | 256 (DSPT-186) |  | Equated subsidy support for already installed VPTs and Front Loaded subsidy for new installations ( See Note -4) |
| 5 | RDELs installed between 01.04.02 to 31.03.05 |  | Note-5 | Note-5 |  |  |  | -3.97 |  |  |  | 0.75 |  | 0.01 |  |  |  |  | 0.08 |  |  |  |  | 0.00 |  |  | See Note -5 |

UNIVERSAL SERVICE OBLIGATION FUND

Performance during 2010-11 and 2011-12 (upto Dec. 2011)

(`  in crore)

| Sl. No. |  | Name of Activity | Total physical targets for the scheme |  |  | Physical outcome by 31-3-11 (Progressive) | Financial Year 2010-11 |  |  |  | Financial Year 2011-12 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  |  |  |  | Annual Targets |  |  |  |  |  |  |  |  | Actual Performance upto Dec. 11 |  |  | Projected Performance from Jan'12 to March '12 |  |  |  |  |
|  |  |  | Original | Revised |  |  | Financial Outlay |  |  | Physical Outcome | Financial Original |  | Financial Revised |  | Physical-Original |  | Physical-Revised |  |  | Financial | Physical |  | Financial |  |  | Physical |  |
| 1 |  | 2 | 3 | 4 |  | 5 | 6 |  |  | 7 | 8 |  | 9 |  | 10 |  | 11 |  |  | 12 | 13 |  | 14 |  |  | 15 | 16 |
| 6 | RDELs installed between 01.04.05 and 31.03.07 and (extended up to 31.3.2010) |  | Note 6. | Note 6. |  |  |  | 127.73 |  |  |  | 26.00 |  | 53.32 |  |  |  |  | 56.34 |  |  |  |  | 0.00 |  |  | See Note -6 |
| 7 | Shared Infrastructure Support (Towers & Mobile services) [Phase-I] |  | 7363 | 7353 | 7278 |  |  | 91.68 | 222 |  |  | 89.75 |  | 85.58 |  | 75 |  | 75 | 64.63 |  |  | 18 |  | 20.95 | 57 |  | Annual Equated Financial Support towards installation & maintenance of towers and mobile services (See Note -7) |
| 8 | VPTs in the newly identified uncovered villages as per Census 2001 |  | 62443 | 62443 | 51360 (DSPT-604) |  |  | 20.73 | 8978 (DSPT-109) |  |  | 194.00 |  | 25.60 |  | 11083 (DSPT-2425) |  | 8634 (DSPT-17) | 18.28 |  |  | 726 (DSPT-17) |  | 7.32 | 7908 (DSPT-NIL) |  | Front Loaded subsidy for new installation ( See Note -8) |
| 9 | Support for Rural Wireline Household DELs installed prior to 01.04.2002 |  | Note 9 | Note 9 |  |  |  | 2601.77 |  |  |  | 1092.00 |  | 1270.62 |  |  |  |  | 1270.62 |  |  |  |  | 0.00 |  |  | See Note -9 |

UNIVERSAL SERVICE OBLIGATION FUND

Performance during 2010-11 and 2011-12 (upto Dec. 2011)

(`  in crore)

| Sl. No. |  | Name of Activity | Total physical targets for the scheme |  | Physical outcome by 31-3-11 (Progressive) |  | Financial Year 2010-11 |  |  | Financial Year 2011-12 |  |  |  |  |  |  |  |  |  |  |  |  | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  |  |  | Annual Targets |  |  |  |  |  |  |  | Actual Performance upto Dec. 11 |  | Projected Performance from Jan'12 to March '12 |  |  |  |
|  |  |  | Original | Revised |  |  | Financial Outlay |  | Physical Outcome | Financial Original |  | Financial Revised | Physical Original |  |  | Physical Revised | Financial |  | Physical | Financial |  | Physical |  |
| 1 |  | 2 | 3 | 4 | 5 |  | 6 |  | 7 | 8 |  | 9 | 10 |  |  | 11 | 12 |  | 13 | 14 |  | 15 | 16 |
| 10 | Wireline broadband connectivity in rural and remote areas |  | 861459 BB connections and 27789 kiosks | 888832 BB connections and 28672 kiosks | 265938 BB connections & 4192 Kiosk | 64.82 |  | 128617 BB connections & 4188 Kiosk |  | 166.50 | 72.79 |  |  | 2.5 Lakh BB connections & 8000 Kiosk | 2.5 Lakh BB connections & 8000 Kiosk |  |  | 61.31 | 72679 BB connections & 2537 Kiosk | 11.48 | 177321 BB connections & 5463 Kiosk |  | Scheme launched on 20.01.09 (See Note-10) |
| 11 | Pilot Projects |  | 5 | 5 |  |  |  |  |  | 2.50 |  |  |  |  |  |  |  |  |  | 0.00 |  |  | Financial Support for induction of new technological products (See Note-11) |
| 12 | Renewal energy |  | 20 | 28 |  |  |  |  |  | 1.50 |  |  |  |  |  |  |  |  |  | 0.00 |  |  | Financial Support towards induction of renewable energy solutions in 28 pilot sites (See Note-12) |

UNIVERSAL SERVICE OBLIGATION FUND

Performance during 2010-11 and 2011-12 (upto Dec. 2011)

(`  in crore)

| Sl. No. |  | Name of Activity | Total physical targets for the scheme |  | Physical outcome by 31-3-11 (Progressive) | Financial Year 2010-11 |  | Financial Year 2011-12 |  |  |  |  |  |  |  | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  | Annual Targets |  |  |  | Actual Performance upto Dec. 11 |  | Projected Performance from Jan'12 to March '12 |  |  |
|  |  |  | Original | Revised |  | Financial Outlay | Physical Outcome | Financial Original | Financial Revised | Physical Original | Physical Revised | Financial | Physical | Financial | Physical |  |
| 1 |  | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 |
| 13 | Augmentation, creation & management of OFC Assam service area |  | OFC network augmentation between SDHQ & DHQ in Assam | OFC network augmentation between SDHQ & DHQ in Assam 354 OFC nodes to be installed | 92 |  | 92 | 49.50 | No | Augmented OFC NW in 27 districts | Installation of 262 OFC Nodes | 0 | 82 OFC Nodes | 0.00 | 42 OFC Nodes | Scheme launched on 12.2.10 & total 354 OFC nodes to be installed |
| 14 | Augmentation, creation & Management of OFC network in NE-I & NE -II service area (Earlier titled as SAs other than Assam) |  | OFC network augmentation between SDHQ & DHQ | OFC n/w augmentation between SDHQ & DHQ in NE-1 & NE-II | Nil | 0 | Nil | 4.65 | No | Augmented OFC NW in 25 districts | Nil | 0 | Nil | 0.00 | Nil | Scheme yet to be launched |

UNIVERSAL SERVICE OBLIGATION FUND

Performance during 2010-11 and 2011-12 (upto Dec. 2011)

(`  in crore)

| Sl. No. |  | Name of Activity | Total physical targets for the scheme |  | Physical outcome by 31-3-11 (Progressive) | Financial Year 2010-11 |  |  | Financial Year 2011-12 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  |  | Annual Targets |  |  |  |  |  |  |  | Actual Performance upto Dec. 11 |  |  | Projected Performance from Jan'12 to March '12 |  |  |  |  |  |
|  |  |  | Original | Revised |  | Financial Outlay |  | Physical Outcome | Financial Original |  | Financial Revised | Physical Original |  |  | Physical Revised | Financial |  |  | Physical | Financial |  |  | Physical |  |  |
| 1 |  | 2 | 3 | 4 | 5 | 6 |  | 7 | 8 |  | 9 | 10 |  |  | 11 | 12 |  |  | 13 | 14 |  |  | 15 |  | 16 |
| 15 | Solar Mobile Charging Stations |  | 5000 | 5000 | 237 |  | 237 |  | 0.00 | 0.52 |  |  | 4763 | 4763 |  |  | 0.43 | 85 |  |  | 0.09 | 4678 (up to Apr 2012) |  |  | Financial Support towards installation of Solar Mobile Charging Stations in about 5000 villages (See Note -13) |
| 16 | Rural Satellite Broadband Connectivity in rural and remote areas |  | Provision of broadband connectivity to specified rural & remote areas on satellite media (where terrestrial connectivity is not feasible) | 600 Satellite BB connections | Nil | 0 | Nil |  | 1.00 | No |  |  | 200 BB Connections | Nil |  |  | 0 | Nil |  |  | 0.00 | Nil |  |  | Scheme yet to be launched |

UNIVERSAL SERVICE OBLIGATION FUND

Performance during 2010-11 and 2011-12 (upto Dec. 2011)

(`  in crore)

| Sl. No. |  | Name of Activity |  | Total physical targets for the scheme |  |  |  | Physical outcome by 31-3-11 (Progressive) |  | Financial Year 2010-11 |  |  |  |  | Financial Year 2011-12 |  |  |  |  |  |  |  |  |  |  |  |  |  | Remarks |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Annual Targets |  |  |  |  |  | Actual Performance upto Dec. 11 |  |  | Projected Performance from Jan'12 to March '12 |  |  |  |  |  |  |  |  |
|  |  |  |  | Original |  | Revised |  |  |  | Financial Outlay |  |  | Physical Outcome |  | Financial Original | Financial Revised |  | Physical Original |  | Physical Revised | Financial |  | Physical | Financial |  | Physical |  |  |  |  |  |  |
| 1 |  | 2 |  | 3 |  | 4 |  | 5 |  | 6 |  |  | 7 |  | 8 | 9 |  | 10 |  | 11 | 12 |  | 13 | 14 |  | 15 |  |  | 16 |  |  |  |
| 17 | Rural Wireless broadband connectivity to rural and remote areas |  | 5000 Blocks |  | 5.0 lakh villages |  | Nil |  |  | 0 |  | Nil |  |  | 300.00 | No |  | 500 Blocks |  | Nil | 0 |  | Nil | 0.00 |  | Nil |  | Scheme yet to be launched |  |  |  |  |
|  | Total |  |  |  |  |  |  |  |  | 3100.00 |  |  |  |  | 2106.31 | 1658.12 |  |  |  |  | 1575.08 |  |  | 74.92 |  |  |  |  |  |  |  |  |
|  | Rounded off to |  |  |  |  |  |  |  |  | 3100.00 |  |  |  |  | 2100.00 | 1650.00 |  |  |  |  | 1575.08 |  |  | 74.92 |  |  |  |  |  |  |  |  |
| 1) In RE 2011-12 a projection of ` 1650 cr. has been made for various USO activities. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2) The physical numbers during the quarter represent the number of facilities for which subsidy is to be paid during the following quarters including those existing at the beginning of the quarter and eligible for subsidy. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3) Subsidy claims are received and disbursed in arrears after completion of the quarter in which the facilities are provided and/or remained operational. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4) The financial outlay figures are estimated and subject to actual disbursement in arrears, based on timely submission of claims by USPs and number of facilities actually provided and/or working. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Notes: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1: Agreements were signed with M/s BSNL and six Private Basic Service Operators (PBSOs) in March 2003 for providing subsidy support for maintenance of existing VPTs in the identified revenue villages as per Census 1991. In addition, subsidy support was also admissible for the VPTs installed in additional revenue villages as per census 2001.The scheme is already closed. The disbursement of funds is in the year 2010-11 on account of arrears. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2: Originally 186872 MARR VPTs were to be replaced and the same were reconciled to 182766 (47579+135187) in August 2007 and again to 185121 (47075+138046) in October 2008. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3: The disbursement of funds in the year 2010-11 on account of arrears. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4: Reconciliation have been carried out by M/s BSNL and the number of VPTs to be provided have been reduced from 66822 to 62302. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 5: Support extended for 18.65 lakhs rural lines installed between 01.04.2002 and 31.03.2005. Agreements to this effect were signed with M/s BSNL and M/s RIL in May 2005 & August 2005. The scheme closed on 31.03.2010.The disbursement of funds in the year 2010-11 is on account of arrears. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 6: All the RDELs installed upto 31.03.2010 in the eligible 1685 SDCAs were eligible for support. The scheme closed on 31.03.2010.The disbursement of funds in the year 2010-11 is on account of arrears. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 7: The total number of towers have been reduced from 7363 to 7353 as a result of dropping/addition of towers as on 31.12.2011 . |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 8: Agreements were signed on 27.02.2009 for installation of about 62443 VPTs. About 10 to 15% VPTs may have to be provided using DSPTs. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 9: An MoU has been signed with BSNL on 12.03.2009 wherein subsidy support of Rs. 2000 Crore per annum for a period of three years w.e.f. 18.07.2008 is being provided from USOF to BSNL for operational sustainability of their Rural Wireline Household DELs installed prior to 01.04.2002 in lieu of ADC . The total liability stands cleared by this year. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 10: An Agreement was entered into with M/s BSNL on 20-01-2009 for provision of broadband connectivity to individual users and Govt. Institutions in rural and remote areas on wireline media. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 11: Successful Technology Providers declared. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 12: Agreements are likely to be signed shortly. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 13. SMCF. Agreement for installation of solar mobile charging stations in 5000 villages in the country has been signed with TERI on 29.04.2010. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Abbreviations used: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| VPT: Village Public Telephone |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| MARR VPT: Multi Access Radio Relay VPTs |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| RCP: Rural Community Phones |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| USP: Universal Service Provider |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| DELs: Direct Exchange Lines |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| DSPT: Digital Satellite Phone Terminal |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| OFC : Optical Fibre Cable |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SMCF: Solar Mobile Charging Facilities |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

Annexure – P

# BHARAT SANCHAR NIGAM LIMITED

# Performance for the year 2010-11

(`  in crore)

| S. No. | Name of Scheme/ Programme | Objective/ Outcome | Outlay 2010-11 (IEBR)* | Quantifiable Deliverables ** | Actual Achievement during 2010-11 | Processes/ Timelines | Remarks / Risks / Constraints |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1(a) | Mobile | To provide DELs on demand | Annual Outlay for 4120 cr. | Total 200 lakh | 229.64 Lakh |  |  |
|  |  |  | 1st Qtr. 412 cr. | 1st Quarter 50 lakh | 34.33 Lakh |  |  |
|  |  |  | 2nd Qtr. 824 cr. | 2nd Quarter 50 lakh | 57.99 Lakh |  |  |
|  |  |  | 3rd Qtr. 1236 cr. | 3rd Quarter 50 lakh | 86.97 Lakh |  |  |
|  |  |  | 4th Qtr. 1648 cr. | 4th Quarter 50 lakh | 50.34 Lakh |  |  |
| 1(b) | Landline & WLL | To provide DELs on demand | Annual Outlay for 1478 cr. | Total -12 lakh | -31.85 Lakh |  |  |
|  |  |  | 1st Qtr. 148 cr. | 1st Quarter -3 lakh | -10.79 Lakh |  |  |
|  |  |  | 2nd Qtr. 296 cr. | 2nd Quarter -3 lakh | -8.97 Lakh |  |  |
|  |  |  | 3rd Qtr. 443 cr. | 3rd Quarter -3 lakh | -8.76 Lakh |  |  |
|  |  |  | 4th Qtr. 591 cr. | 4th Quarter -3 lakh | -3.34 Lakh |  |  |
| 2 | Broadband | To provide Multiplay i.e voice, video & data on demand and allied services | Annual Outlay for 1655 cr. | Total 75 lakh | 34.86 Lakh |  |  |
|  |  |  | 1st Qtr. 166 cr. | 1st Quarter 18.75 lakh | 6.98 Lakh |  |  |
|  |  |  | 2nd Qtr. 331 cr. | 2nd Quarter 18.75 lakh | 8.40 Lakh |  |  |
|  |  |  | 3rd Qtr. 497 cr. | 3rd Quarter 18.75 lakh | 9.87 Lakh |  |  |
|  |  |  | 4th Qtr. 662 cr. | 4th Quarter 18.75 lakh | 9.60 Lakh |  |  |

[Contd.]

Annexure – P

# BHARAT SANCHAR NIGAM LIMITED

# Performance for the year 2010-11

(`  in crore)

| S. No. | Name of Scheme/ Programme | Objective/ Outcome | Outlay 2010-11 (IEBR)* | Quantifiable Deliverables ** | Actual Achievement during 2010-11 | Processes/ Timelines | Remarks / Risks / Constraints |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 3 | TAX | To provide connectivity for additional exchange equipment & provide POIs on demand | Annual Outlay for 415 cr. | Total 1200 KCTs | 1116 KCTs |  |  |
|  |  |  | 1st Qtr. 42 cr. | 1st Quarter 300 KCTs | 0 KCTs |  |  |
|  |  |  | 2nd Qtr. 83cr. | 2nd Quarter 300 KCTs | 0 KCTs |  |  |
|  |  |  | 3rd Qtr. 125 cr. | 3rd Quarter 300 KCTs | 0 KCTs |  |  |
|  |  |  | 4th Qtr. 166 cr. | 4th Quarter 300 KCTs | 1116 KCTs |  |  |
| 4 | OFC | To provide Transmission network for new exchange equipment & provide Bandwidth on demand | Annual Outlay for 2483 cr. | Total 30000 RKMs | 39140 RKMs |  |  |
|  |  |  | 1st Qtr. 248 cr. | 1st Quarter 7500 RKMs | 4660 RKMs |  |  |
|  |  |  | 2nd Qtr. 497 cr. | 2nd Quarter 7500 RKMs | 6243 RKMs |  |  |
|  |  |  | 3rd Qtr. 745 cr. | 3rd Quarter 7500 RKMs | 7142 RKMs |  |  |
|  |  |  | 4th Qtr. 993 cr. | 4th Quarter 7500 RKMs | 21094 RKMs |  |  |
|  | Note : * The distribution of Annual Financial Outlay quarter-wise has been done as 10%,20%,30% and 40% for Q1, Q2, Q3 & Q4 respectively. |  |  |  |  |  |  |
|  | ** The Quantifiable Deliverables are as per MOU 2010-11 signed with DOT |  |  |  |  |  |  |

Contd ..Annexure – P

# BHARAT SANCHAR NIGAM LIMITED

# Performance for the year 2011-12  (up to December 2011)

(`  in crore)

| S. No. | Name of Scheme/ Programme | Objective/ Outcome | Outlay 2011-12 (IEBR)* | Quantifiable Deliverables (Physical Targets)** | Actual Achievement (Physical) | Processes/ Timelines | Remarks / Risks / Constraints |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1(a) | Mobile | To provide DELs on demand | Annual Outlay for 4269 cr. | Total 200 lakh | 61.59 lakh |  |  |
|  |  |  | 1st Qtr. 427cr. | 1st Quarter 50 lakh | 21.62 lakh |  |  |
|  |  |  | 2nd Qtr.834 cr. | 2nd Quarter 50 lakh | 24.81 lakh |  |  |
|  |  |  | 3rd Qtr. 1281 cr. | 3rd Quarter 50 lakh | 15.17 lakh |  |  |
|  |  |  | 4th Qtr. 1707 cr. | 4th Quarter 50 lakh |  |  |  |
| 1(b) | Landline & WLL | To provide DELs on demand | Annual Outlay for 1280 cr. | Total 0 lakh | -34.52 lakh |  |  |
|  |  |  | 1st Qtr. 128 cr. | 1st Quarter 0 lakh | -7.67 lakh |  |  |
|  |  |  | 2nd Qtr. 256 cr. | 2nd Quarter 0 lakh | -14.62 lakh |  |  |
|  |  |  | 3rd Qtr. 384cr. | 3rd Quarter 0 lakh | -12.24 lakh |  |  |
|  |  |  | 4th Qtr. 512 cr. | 4th Quarter 0 lakh |  |  |  |
| 2 | Broadband | To provide Multiplay i.e voice, video & data on demand and allied services | Annual Outlay for 1191 cr. | Total 75 lakh *** | 10.82 lakh |  |  |
|  |  |  | 1st Qtr. 119 cr. | 1st Quarter 18.75 lakh | 3.31 lakh |  |  |
|  |  |  | 2nd Qtr. 238 cr. | 2nd Quarter 18.75 lakh | 3.89 lakh |  |  |
|  |  |  | 3rd Qtr. 357 cr. | 3rd Quarter 18.75 lakh | 3.61 lakh |  |  |
|  |  |  | 4th Qtr. 477 cr. | 4th Quarter 18.75 lakh |  |  |  |

Contd ..Annexure – P

# BHARAT SANCHAR NIGAM LIMITED

# Performance for the year 2011-12 (up to December 2011)

(`  in crore)

| S. No. | Name of Scheme/ Programme | Objective/ Outcome | Outlay 2011-12 (IEBR)* | Quantifiable Deliverables (Physical Targets)** | Actual Achievement (Physical) | Processes/ Timelines | Remarks / Risks / Constraints |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 3 | TAX | To provide connectivity for additional exchange equipment & provide POIs on demand | Annual Outlay for 273 cr. | Total 84 KCTs | 0 KCTs |  |  |
|  |  |  | 1st Qtr. 27cr. | 1st Quarter 0 KCTs | 0 KCTs |  |  |
|  |  |  | 2nd Qtr. 55 cr. | 2nd Quarter 0 KCTs | 0 KCTs |  |  |
|  |  |  | 3rd Qtr. 82 cr. | 3rd Quarter 0 KCTs | 0 KCTs |  |  |
|  |  |  | 4th Qtr. 109 cr. | 4th Quarter 84 KCTs |  |  |  |
| 4 | OFC | To provide Transmission network for new exchange equipment & provide Bandwidth on demand | Annual Outlay for 2082 cr. | Total 30,000 RKMs | 9069 RKMs |  |  |
|  |  |  | 1st Qtr. 208 cr. | 1st Quarter 7500 RKMs | 2196 RKMs |  |  |
|  |  |  | 2nd Qtr. 416 cr. | 2nd Quarter 7500 RKMs | 3726 RKMs |  |  |
|  |  |  | 3rd Qtr. 625 cr. | 3rd Quarter 7500 RKMs | 3147 RKMS |  |  |
|  |  |  | 4th Qtr. 833 cr. | 4th Quarter 7500 RKMs |  |  |  |
|  | Note : * The distribution of Annual Financial Outlay quarter-wise has been done as 10%,20%,30% and 40% for Q1, Q2, Q3 & Q4 respectively. |  |  |  |  |  |  |
|  | ** The Quantifiable Deliverables are as per MOU 2011-12 signed with DOT |  |  |  |  |  |  |
|  | *** The broadband target for 2011-12 comprises of broadband on DSL(35 lakh) & Wireless broadband(40 lakh). |  |  |  |  |  |  |
|  | The achievements indicated under broadband are the achievements for broadband given on DSL only as number of broadband connections given on 3G is not available. |  |  |  |  |  |  |

Annexure – Q

# MAHANAGAR TELEPHONE NIGAM LIMITED

# Performance for the year 2010-11

(`  in Crore)

| S. No | Name of Scheme/programme | Objective/ Outcome | Outlay 2010-11 (R.E.) |  |  | Quantifiable Deliverables | Process/ Timelines |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Non Plan budget | Plan Budget | Complementary Extra Budgetary Resources |  |  | Achievements as on 31-03-2011 |  | Remarks |
| 1 | 2 | 3 | 4(i) | 4(ii) | 4(iii) | 6 | 7 | 8 |  | 9 |
| 1 | Net new connections including WLL, Cellular and broadband connections | Telecom |  | 1229.18 |  | 700.00 | Within year 2010-11 | 478.83 |  |  |
| 2 | New Switching Capacity including capacity for WLL and GSM (in K) |  |  |  |  | 1000.00 |  | 952.36 |  | # |
| 3 | Optical Fibre Cable (in Fiber KM) |  |  |  |  | 53000.00 |  | 54875.61 |  |  |
| 4 | Deployment of DSLAM / FTTH ports (in K) |  |  |  |  | 350.00 |  | 203.90 |  | - |
| 5 | Tax/Tandem/NGN Capacity (in K) |  |  |  |  | 64.00 |  | 0.00 |  | - |
| 6 | Broadband Subscriber |  |  |  |  | - |  | 126.49 |  |  |
| 7 | IT related services |  |  | 51.66 |  | - |  | - |  | - |
| 8 | Expansion in New Services Areas abroad and National acquisitions |  |  | 1.00 |  | - |  |  |  |  |
|  | Total |  |  | 1281.84 |  | - |  |  |  |  |

Contd… Annexure – Q

# MAHANAGAR TELEPHONE NIGAM LIMITED

# Performance for the year 2011-12 (up to December 2011)

(` in Crore)

| S. No |  | Name of Scheme/programme | Objective/ Outcome |  | Outlay 2011-12 (R.E.) |  |  |  |  | Target |  |  | Achievement |  |  |  |  | Remark |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Non Plan budget |  | Plan Budget | Complementary Extra Budgetary Resources |  | Physical |  |  | Financial (Rs in crore) |  |  | Physical |  |  |  |  |
| 1 |  | 2 | 3 |  | 4(i) |  | 4(ii) | 4(iii) |  | 6 |  |  | 7 |  |  | 8 |  |  | 9 |  |
| 1 | Net new connections including WLL, Cellular and broadband connections |  |  | Increase in Net new customers |  | _ | _ |  | _ |  | 700.00 | _ |  |  | 282506 |  |  |  |  |  |
| 2 | New Switching Capacity addition including capacity for WLL GSM, NGN ,IMS |  |  | Increase in New Switching Capacity, broadband ports, expansion of fiber network |  | _ | 706.75 |  | _ |  | 0 | 108.79 |  |  | 0.00 |  |  |  | # |  |
| 3 | Deployment of DSLAM / FTTH ports |  |  |  |  |  |  |  |  |  | 230.00 |  |  |  | 8,928 |  |  |  |  |  |
| 4 | Optical Fibre Cable (in Fiber KM) |  |  |  |  |  |  |  |  |  | 60000.00 |  |  |  | 32963.18 |  |  |  | - |  |
| 5 | IT related services |  |  | IT related Projects |  | _ | 84.50 |  | _ |  | - |  |  |  | - |  |  |  | - |  |
| 6 | Expansion in New Services Areas abroad and National acquisitions |  |  | Service in Overseas Operations |  | _ | 1.00 |  | _ |  | - |  |  |  | - |  |  |  | Subject to new overseas suitable opportunities |  |
|  | Total |  |  |  |  | _ | 792.25 |  | _ |  |  | 108.79 |  |  | - |  |  |  | - |  |
| * Targets are fixed on yearly basis |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| # These targets were fixed primarily for adding new capacity in GSM / 3G and broadband networks. However, since enough capacity in GSM / 3G and broadband networks is available and the services are available on demand , the new capacity will be added next year. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

Annexure – R

# DOT Schemes

# Performance for the year 2010-11

(`  in Crore)

| S. No. | Name of Scheme/ Programme | Objective/ Outcome | Outlay 2010-11 (R.E.) | Quantifiable Deliverables/ Physical Outputs | Processes/ Timelines | Achievements w.r.t Col (5) as on 31-03-2011 | Remarks/ Risk Factors |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 |
| 1 | Technology Development & Investment Promotion (TDIP) | i) Technology Development ii) Promoting manufacturing and export of telecom equipment and services. iii) For promotional schemes like Telecom Centres of Excellence (TCOEs) iv) National and International Participation in exhibitions v) Promotion of telecom sector through conferences and exhibitions in India and abroad. | 3.00 | i) Promotion of India Telecom 2010 exhibition and conference. ii) IPR generation by TCOEs iii) Promotion of Export of Telecom equipment & services | During 2010-11 | 1) Successfully hosted India Telecom 2010 Event ii) Export increased from Rs.1100 crore in the year 2009-2010 to Rs.13500 crore during 2010-2011 iii) TCOE have developed 9 IPR during this year |  |
| 2 | OFC based network for Defence Services (DS) (Army and Navy component) | To setup alternate network for Defence Services for releasing spectrum | 89.98 | Laying of Optical Fibre Cable for Defence Services for providing alternate network | Ongoing work | The project for Indian Air Force has been implemented for Access Network at 160 locations which comprises of 5200 Kms. Optical Fibre Cable, IP MPLS equipments connected on the transmission network of BSNL As a backup to MPLS network, the Satellite & Microwave media are also a part of the project |  |

Contd…Annexure – R

# DOT Schemes

# Performance for the year 2011-12 (up to December 2011)

(`  in Crore)

| S. No. | Name of Scheme/ Programme | Objective/ Outcome | Outlay 2011-12 (R.E.) | Quantifiable Deliverables/ Physical Outputs | Processes/ Timelines | Achievements w.r.t Col (5) as on 31-12-2011 | Remarks/ Risk Factors |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 |
| 1 | MCT | To prepare the officers of IP&TAFS Cadre for next level competency at five stages of their career progression | 1.00 | 22 officers of 1994 batch trained. | Sept--Oct, 2011 | Training of the first batch of phase II MCT is completed. |  |
| 2 | Physical Infrastructure for NICF | To prepare suitable training infrastructure for the training of officers in pursuance of National Training Policy. | 1.93 | Repair & construction of boundary wall & approach road, Topographical survey, geophysical survey, borewell, award of work of DPR preparation to specialized agencies, award of work to architect for preliminary architectural and proposed layout plan. | Preparation of DPR under process. Pre-project activities are going on. | DPR work started. Construction /repair of boundary wall work is going on. |  |
| 3 | Technology Development & Investment Promotion (TDIP) | i) Technology Development & IPR Generation ii) Promoting manufacturing and export of telecom equipment and services. iii) For promotional schemes like Telecom Centres of Excellence (TCOEs), National and International Participation in exhibitions iv) Promotion of telecom sector through conferences and exhibitions in India and abroad | 2.00 | i) 6th edition of India Telecom Exhibition and conference i.e. “India Telecom 2011” was organised with the objective of promoting and showcasing the capacities and opportunities in Indian Telecom Sector. ii) IPR Generation by TCOEs iii) Promotion of Telecom Export | During 2011-12 | Successfully hosted India Telecom 2011 Event Export Rs.10818 cr. ( as on October 2011) [source :DGCIS] |  |
| 4 | OFC based network for Defence Services (DS) (Army and Navy component) | To set up alternate network for Defence Services for releasing spectrum | 50.00 | Laying of Optical Fibre Cable for Defence Services for providing alternate network |  |  |  |

Chapter – V

FINANCIAL REVIEW / OUTLAY

Financial review/requirement of the Programme/Schemes under Secretariat of the MOC,  DOT  (HQ),  C-DOT,  TEC, WPC, WMO, VTMs, USO, Contribution  to  International  Telecommunications  Union,  Asia  Pacific  Telecommunity, TRAI and Telecom. Dispute Settlement and Appellate Tribunal etc. for the financial years 2010-11, 2011-12 and 2012-13.

(` in Crore)

| Particulars | BE 2010-11 |  |  | RE 2010-11 |  |  | Actual 2010-11 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Plan | Non-Plan | Total | Plan | Non-Plan | Total | Plan | Non-Plan | Total |
| MH 3451-Secretariat Economic Services: |  |  |  |  |  |  |  |  |  |
| (a) Secretariat (MOC) | 0.00 | 10.90 | 10.90 | 0.00 | 6.29 | 6.29 | 0.00 | 4.27 | 4.27 |
| (b) Directorate General Administration | 0.00 | 159.81 | 159.81 | 0.00 | 141.84 | 141.84 | 0.00 | 131.60 | 131.60 |
| (c) Administrator USO Fund | 0.00 | 4.16 | 4.16 | 0.00 | 2.57 | 2.57 | 0.00 | 2.13 | 2.13 |
| (d) C-DOT | 250.00 | 0.00 | 250.00 | 133.80 | 0.00 | 133.80 | 63.71 | 0.00 | 63.71 |
| (e) TEC | 0.00 | 12.47 | 12.47 | 0.00 | 10.56 | 10.56 | 0.00 | 11.42 | 11.42 |
| (f) VTM | 0.00 | 23.60 | 23.60 | 0.00 | 25.37 | 25.37 | 0.00 | 20.05 | 20.05 |
| (g) Telecom Testing & Security Certification Centre | 2.00 | 0.00 | 2.00 | 2.00 | 0.00 | 2.00 | 0.00 | 0.00 | 0.00 |
| Total -MH 3451 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 63.71 | 169.48 | 233.19 |
| MH 2071 – Pension |  |  |  |  |  |  |  |  |  |
| Pension | 0.00 | 2500.00 | 2500.00 | 0.00 | 3700.00 | 3700.00 | 0.00 | 3522.96 | 3522.96 |
| MH 3275 –Other Communications Services: |  |  |  |  |  |  |  |  |  |
| (a) Wireless Planning and Co-ordination | 0.00 | 13.43 | 13.43 | 0.00 | 34.70 | 34.70 | 0.00 | 34.34 | 34.34 |
| (b) Wireless Monitoring Services | 28.75 | 26.00 | 54.75 | 0.50 | 20.03 | 20.53 | 0.01 | 18.84 | 18.85 |
| (c) International Co-operation (ITU,APT, CTO) | 0.00 | 18.19 | 18.19 | 0.00 | 37.59 | 37.59 | 0.00 | 29.64 | 29.64 |
| (d) Transfer to Telecom Authority of India General Fund | 11.00 | 29.00 | 40.00 | 13.00 | 29.00 | 42.00 | 13.00 | 29.00 | 42.00 |
| (e) Telecom Dispute Settlement and Appellate Tribunal | 1.30 | 7.31 | 8.61 | 1.30 | 8.78 | 10.08 | 1.21 | 8.62 | 9.83 |
| (f) Financial reliefs to ITI Ltd. | 0.00 | 0.00 | 0.00 | 0.00 | 180.00 | 180.00 | 0.00 | 180.00 | 180.00 |
| (g) Compensation to I.T.I | 0.00 | 6.00 | 6.00 | 0.00 | 6.18 | 6.18 | 0.00 | 6.18 | 6.18 |
| (h) Transfer to USO Fund | 0.00 | 2400.00 | 2400.00 | 0.00 | 3100.00 | 3100.00 | 0.00 | 3100.00 | 3100.00 |
| (i) USOF - Compensation to Service Providers | 0.00 | 2400.00 | 2400.00 | 0.00 | 3100.00 | 3100.00 | 0.00 | 3100.00 | 3100.00 |
| (j) Technology Development & Investment Promotion | 3.00 | 0.00 | 3.00 | 3.00 | 0.00 | 3.00 | 0.17 | 0.00 | 0.17 |
| Total - MH 3275 | 44.05 | 4899.93 | 4943.98 | 17.80 | 6516.28 | 6534.08 | 14.39 | 6506.61 | 6521.00 |
| MH 2552 -Provision for North East Region | 19.00 | 0.00 | 19.00 | 19.00 | 0.00 | 19.00 | 0.00 | 0.00 | 0.00 |
| Total - Revenue Section | 315.05 | 7610.87 | 7925.92 | 172.60 | 10402.91 | 10575.51 | 78.10 | 10199.04 | 10277.14 |

(` in crore)

|  | BE 2010-11 |  |  | RE 2010-11 |  |  | Actual 2010-11 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Plan | Non-Plan | Total | Plan | Non-Plan | Total | Plan | Non-Plan | Total |
| Capital Section: |  |  |  |  |  |  |  |  |  |
| MH 5275 - Capital Outlay on Other Communication Services |  |  |  |  |  |  |  |  |  |
| (a) TEC | 7.74 | 0.00 | 7.74 | 4.00 | 0.00 | 4.00 | 0.23 | 0.00 | 0.23 |
| (b) WPC | 0.50 | 0.00 | 0.50 | 12.90 | 0.00 | 12.90 | 0.20 | 0.00 | 0.20 |
| (c) WMO | 13.21 | 0.00 | 13.21 | 7.50 | 0.00 | 7.50 | 2.71 | 0.00 | 2.71 |
| (d) Undersea Cabling -Land & A&N | 161.84 | 0.00 | 161.84 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| (e) OFC Net work for Defence Services | 1319.66 | 0.00 | 1319.66 | 179.53 | 0.00 | 179.53 | 89.98 | 0.00 | 89.98 |
| Total - MH - 5275 | 1502.95 | 0.00 | 1502.95 | 203.93 | 0.00 | 203.93 | 93.12 | 0.00 | 93.12 |
| MH- 6859 - Loans to I.T.I Ltd | 1.00 | 0.00 | 1.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| MH 4552 -Provision for North East Region | 181.00 | 0.00 | 181.00 | 20.73 | 0.00 | 20.73 | 0.00 | 0.00 | 0.00 |
| Total - Capital Section | 1684.95 | 0.00 | 1684.95 | 224.66 | 0.00 | 224.66 | 93.12 | 0.00 | 93.12 |
| Total Telecommunications Services | 2000.00 | 7610.87 | 9610.87 | 397.26 | 10402.91 | 10800.17 | 171.22 | 10199.04 | 10370.26 |

(` in crore)

|  | BE 2011-12 |  |  | RE 2011-12 |  |  | BE 2012-13 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Plan | Non-Plan | Total | Plan | Non-Plan | Total | Plan | Non-Plan | Total |
| Budgetary Provision |  |  |  |  |  |  |  |  |  |
| MH 3451-Secretariat Economic Services: |  |  |  |  |  |  |  |  |  |
| (a) Secretariat (MOC) | 0.00 | 6.97 | 6.97 | 0.00 | 5.83 | 5.83 | 0.00 | 7.06 | 7.06 |
| (b) Directorate General Administration | 0.00 | 152.61 | 152.61 | 0.00 | 226.37 | 226.37 | 0.00 | 316.21 | 316.21 |
| (c) Administrator USO Fund | 0.00 | 2.94 | 2.94 | 0.00 | 3.74 | 3.74 | 0.00 | 4.32 | 4.32 |
| (d) C-DOT | 191.06 | 0.00 | 191.06 | 130.40 | 0.00 | 130.40 | 214.10 | 0.00 | 214.10 |
| (e) TEC | 0.00 | 12.26 | 12.26 | 0.00 | 12.51 | 12.51 | 0.00 | 13.68 | 13.68 |
| (f) VTM | 0.00 | 29.19 | 29.19 | 0.00 | 35.90 | 35.90 | 0.00 | 42.11 | 42.11 |
| (g) Telecom Testing & Security Certification Centre | 2.00 | 0.00 | 2.00 | 0.00 | 0.00 | 0.00 | 1.00 | 0.00 | 1.00 |
| (f) Tribal Area Sub-Plan (TSP) | 0.80 | 0.00 | 0.80 | 0.40 | 0.00 | 0.40 | 0.90 | 0.00 | 0.90 |
| Total -MH 3451 | 193.86 | 203.97 | 397.83 | 130.80 | 284.35 | 415.15 | 216.00 | 383.38 | 599.38 |
| MH 2071 – Pension |  |  |  |  |  |  |  |  |  |
| Pension | 0.00 | 3959.00 | 3959.00 | 0.00 | 4450.00 | 4450.00 | 0.00 | 4806.00 | 4806.00 |
| MH 3275 –Other Communications Services: |  |  |  |  |  |  |  |  |  |
| (a) Wireless Planning and Co-ordination | 0.00 | 4.72 | 4.72 | 0.00 | 5.27 | 5.27 | 6.50 | 5.39 | 11.89 |
| (b) Wireless Monitoring Services | 47.79 | 23.92 | 71.71 | 2.40 | 23.71 | 26.11 | 1.65 | 25.77 | 27.42 |
| (c) International Co-operation (ITU,APT, CTO) | 0.00 | 20.01 | 20.01 | 0.00 | 19.10 | 19.10 | 0.00 | 22.01 | 22.01 |
| (d) Transfer to Telecom Authority of India General Fund | 12.00 | 29.00 | 41.00 | 16.00 | 35.00 | 51.00 | 20.00 | 35.00 | 55.00 |
| (e) Telecom Dispute Settlement and Appellate Tribunal | 1.40 | 8.98 | 10.38 | 1.40 | 9.80 | 11.20 | 1.50 | 10.49 | 11.99 |
| (f) Financial reliefs to ITI Limited | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| (g) Compensation to I.T.I | 0.00 | 6.18 | 6.18 | 0.00 | 5.38 | 5.38 | 0.00 | 6.00 | 6.00 |
| (h) Transfer to USO Fund | 2100.00 | 0.00 | 2100.00 | 1700.00 | 0.00 | 1700.00 | 3000.00 | 0.00 | 3000.00 |
| (i) USOF-Compensation to Service Providers | 1882.44 | 0.00 | 1882.44 | 1525.48 | 0.00 | 1525.48 | 2689.10 | 0.00 | 2689.10 |
| (j) Technology Development & Investment Promotion | 3.00 | 0.00 | 3.00 | 2.00 | 0.00 | 2.00 | 1.50 | 0.00 | 1.50 |
| (k) Mid-Career Training# | 1.00 | 0.00 | 1.00 | 1.00 | 0.00 | 1.00 | 10.99 | 0.00 | 10.99 |
| (l) Tribal Area Sub-Plan (TSP) | 7.77 | 0.00 | 7.77 | 4.62 | 0.00 | 4.62 | 11.10 | 0.00 | 11.10 |
| Total - MH 3275 | 4055.40 | 92.81 | 4148.21 | 3252.90 | 98.26 | 3351.16 | 5742.34 | 104.66 | 5847.00 |
| MH 2552 -Provision for North East Region | 240.78 | 0.00 | 240.78 | 189.20 | 0.00 | 189.20 | 335.00 | 0.00 | 335.00 |
| Total - Revenue Section | 4490.04 | 4255.78 | 8745.82 | 3572.90 | 4832.61 | 8405.51 | 6293.34 | 5294.04 | 11587.38 |

# Mid Career Training is renamed as Human Resource Management for Indian Posts &Telecom Accounts & Finance Service.

(` in crore)

|  | BE 2011-12 |  |  | RE 2011-12 |  |  | BE 2012-13 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Plan | Non-Plan | Total | Plan | Non-Plan | Total | Plan | Non-Plan | Total |
| Capital Section: |  |  |  |  |  |  |  |  |  |
| MH 5275 - Capital Outlay on Other Communication Services |  |  |  |  |  |  |  |  |  |
| (a) TEC | 7.42 | 0.00 | 7.42 | 6.30 | 0.00 | 6.30 | 13.50 | 0.00 | 13.50 |
| (b) WPC | 9.00 | 0.00 | 9.00 | 9.00 | 0.00 | 9.00 | 0.50 | 0.00 | 0.50 |
| (c) WMO | 9.50 | 0.00 | 9.50 | 9.50 | 0.00 | 9.50 | 50.35 | 0.00 | 50.35 |
| (d) Undersea Cabling -Land & A&N | 0.01 | 0.00 | 0.01 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| (e) OFC Net work for Defence Services | 900.00 | 0.00 | 900.00 | 45.00 | 0.00 | 45.00 | 1218.30 | 0.00 | 1218.30 |
| (f) Physical Infrastructure for NICF | 1.00 | 0.00 | 1.00 | 1.93 | 0.00 | 1.93 | 19.00 | 0.00 | 19.00 |
| Total - MH - 5275 | 926.93 | 0.00 | 926.93 | 71.73 | 0.00 | 71.73 | 1301.65 | 0.00 | 1301.65 |
| MH-4859-Investments in Bharat Broadband Network Limited (BBNL) * | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 60.00 | 0.00 | 60.00 |
| MH- 6859 - Loans to I.T.I Ltd | 0.01 | 0.00 | 0.01 | 0.00 | 0.00 | 0.00 | 0.01 | 0.00 | 0.01 |
| MH 4552 -Provision for North East Region | 101.02 | 0.00 | 101.02 | 5.85 | 0.00 | 5.85 | 145.00 | 0.00 | 145.00 |
| Total - Capital Section | 1027.96 | 0.00 | 1027.96 | 77.58 | 0.00 | 77.58 | 1506.66 | 0.00 | 1506.66 |
| Total Telecommunications Services | 5518.00 | 4255.78 | 9773.78 | 3650.48 | 4832.61 | 8483.09 | 7800.00 | 5294.04 | 13094.04 |

*   A special purpose vehicle in the name of Bharat Broadband Network Limited (BBNL) has been incorporated for implementation of National Optical Fibre Network (NOFN)

Revenue Section:

USOF has been shifted from non-plan to plan in BE 2011-12

Position of Utilization Certificates: No utilization certificate for the Grants released up to 31.3.2011 is outstanding.

CHAPTER – VI

REVIEW OF PERFORMANCE OF STATUTORY AND AUTONOMOUS BODIES

1.   Telecom Regulatory Authority of India (TRAI)

A sum of ` 16 crores in RE (2011-12) under the Plan Budget for the ‘Institutional Capacity Building Project’ has been provided for TRAI.  This project is being carried out as a part of the capacity building of the available human resources in TRAI to carry out its regulatory functions.  The Authority has undertaken ‘Institutional Capacity Building Project’ fully funded by the Government of India under Plan budget of DoT every year since 2005-06. The project has two components one relating to the Consultancy / Studies on Techno-regulatory issues and other relating to International Training of officers on regulatory issues.

REVIEW OF PERFORMANCE

During the year 2010-11, following consultancy studies / workshops / seminars, etc. were carried out under Institutional Capacity Building Project (ICBP):-

- The Seminar on ‘Mobile Applications for Inclusive Growth and Sustainable Development’ was organized on 7th and 8th April 2010.

- Study on tariff issues related to Cable TV Services in Non-CAS Areas – Conducted by M/s Earnest & Young

- Survey among telecom users regarding various issues on transparency in Telecom Tariff

- Redesigning of TRAI Website

- Consultancy study on ‘Transfer pricing in telecom sector’

- Newspaper advertisement for telemarketers and customers as per TCCC Preference Regulation

- Visit cum Study Tour/Participation in Workshops

- Independent Agency for Customer perception of Service through survey and audit and assessment of Quality of Service: The agencies have completed their survey/audit work which were analyzed and published on TRAI website.

The activities carried out during the first 9 months of the financial year 2011-12 (April-December 2011) are as detailed below:

- Open House Discussion on Mobile value added Service was held on 24th November 2011.

- International Workshop on ‘Regulatory Framework for emerging telecom environment’ was held at New Delhi from 6th to 8th September 2011.

(iii)	NGN related activities: TRAI has engaged a consultancy firm to assist in establishing appropriate policy and regulatory framework on Next Generation Networks (NGN). A Seminar on NGN was held on 25th to 26th August 2011.

(iv)	Consumer Education Programme:

- Workshop on Metering and Billing was held on 1st June 2011.

- Workshop on 3G services was held on 13th July 2011.

- Workshop on Regulatory Framework on Cloud Computing was held from 16th to 17th September 2011.

(iv)	Broadband Adoption Survey: To start the survey, Technical and Financial bids are being invited.

(v)	Online Performance Monitoring System: For this purpose, after Expression of Interest (EoI) process, RFP was floated in September 2011. The RFP is under evaluation and order is expected to be released during February 2012.

(vi)	Telecom Consumer Grievance Monitoring System: Detailed framework review and scope of work were explored. Requirements as per the newly framed Regulations have been communicated to NIC to incorporate the necessary requirements.

(vii)	Study on ‘Incidence of Taxes and levies on telecom sector in India’: The study report submitted by the Consultant is under examination.

(viii)	Review of the Reporting System on Accounting Separation Regulation, 2004: The Consultant has submitted the draft report on 20th December 2011.

(ix)	Engagement of agency for CDR work: 	Work in this regard is to be carried out further as per the direction of the Hon’ble Supreme Court.

(x)	Study of Beta of telecom service sector and market rate of return:	 The Consultant has since been appointed.

(xi)	Independent Agency for Customer perception of Service through survey and audit and assessment of Quality of Service:	The Audit agencies have conducted audit and assessment of quality of service for cellular mobile services in all the service areas for the quarter of April- June & July-Sept 2011.  In the case of Basic and Broadband service, the audit work has been carried out in some of the service areas for the quarter ending June 2011 and September 2011.

The details of performance for the year 2010-11 and 2011-12 (up to December 2011) are placed at Annexure - "S".

2.    Telecom Disputes Settlement & Appellate Tribunal (TDSAT)

The Plan expenditure of TDSAT is primarily for capacity building of the tribunal through undertaking study tours, conducting seminars in different parts of the country to raise awareness amongst the general public regarding dispute settlement, and upgradation of reference material in the tribunal.

Actual Financial performance for first 9 months of 2011-12 (up to December 2011)

(` in crore)

| Sl. No. | Programme | RE 2011-12 | Progress up to Dec 2011 |
| --- | --- | --- | --- |
| 1 | Upgradation of TDSAT reference Library | 0.10 | 0.10 |
| 2 | Study tour for familiarization of the Telecom regulatory environment/Training | 0.85 | 0.45 |
| 3 | Holding of Seminar on Telecom Disputes Settlement | 0.45 | 0.30 |
|  | Total | 1.40 | 0.85 |

The review of the performance for the year 2010-2011 and for the year 2011-2012 (up to December 2011) is placed at Annexure – “T".

3.    Centre for Development of Telematics (C-DOT)

## CDOT focuses on research and development in the technology areas of optical, broadband wireless, active sharing wireless infrastructure, next generation packet, and software-intensive applications like network management etc. to provide technology for high-speed communication.  Number of technology products has been developed and successfully field tried with technology approval for introduction in the network.

Following are the major achievements/progress during 2011-12 up to (December 2011)

## Communication and Security Research and Monitoring

The scheme focuses on research, development, trials and progressive scaling of a Central Monitoring System. The system facilitates call interception, monitoring and analysis of target subscribers’ data and social networking patterns in a secured, end-to-end work-flow, as per the requirements of LEAs (Law Enforcement Agencies) to address the security threats and unlawful activities by anti-social elements who misuse the nation’s communication network.

The Communication and Security research and monitoring scheme aims to build, through indigenous Research & Development, a national infrastructure comprising a Central Monitoring System with secure connectivity and automated provisioning, to all TSPs and ISPs to strengthen the functions of the Law Enforcement, Agencies (LEA) of the country.

The R&D component of the scheme primarily focuses on design, development and trials / validation of systems related to call interception, monitoring, analysis of social networking of target subscribers’ data, end-to-end secured work flow etc. as required by various law enforcement central and state agencies to address unlawful activities through misuse of country's voice-&-data communication network by anti-social elements.

Requisite Hardware platforms and data communication links for a PSU TSP (MTNL) have been installed and are in operation.   Software platform has been released for trial. Voice interception solution is ready for PSTN, GSM/ GPRS/ 3G and CDMA technologies. Testing has been completed for PSTN & GSM.  RMC also developed & installed

## Technologies for North-East Region (NER)

North-East region has special requirements because of its topology, terrain, as compared to the rest of the country and also because of the demographics of a scattered population over the region. These requirements call for feasibility study of appropriate technologies for such region, proof-of-concept for such technologies, field-trials, specific research and development work in certain cases and adaptation/ upgradation of developed technologies.

Integration of IMS-compliant functions into existing solution has been completed.

Testing of  IMS-SSF & Development for Gateway control functions is in progress.

Site has been identified at Agartala and BBWT system installed for PoC and is being used on site for evaluation for state-wide SWAN expansion.

## Rural Technologies

The focus of the scheme has been to undertake technologies which provide affordable communication facilities and give impetus to the rural economy. This scheme envisages various deliverables with Rural focus, to facilitate improving Rural tele-density and also to provide Broadband connectivity for bridging the digital divide between the Urban & Rural India. Shared GSM Radio Access Network (SG-RAN) System field trial (1800 MHz) is ongoing at Ernakulam.  System also tested for 900 MHz in the lab.  Broadband wireless system is operational at Gram Panchayat in Ajmer. Data Rural Application Exchange (D-RAX) prototype software is ready.

## Broadband technologies

The scheme aims at research and development on packet-based broadband technology for access and transport on various transmission media including optical, wireless and copper, and technologies for enhancing capacity and functionality of C-DOT’s gigabit routers to terabit-per-second capacities. Field trail has been completed for Multi Port Optical Enterprise Solution MOES’s CPE variants and Multi port Terminals (MT). IPV4 Protocol porting has been completed and porting in progress for MPLS and VPN features.

## Strategic and Enterprise Solutions

The scheme aims at development of strategic solutions for the Defence sector and software intensive applications for enterprise solutions; these solutions catering to the requirements of strategic and enterprise segments will be an important source of revenue for C-DOT.

## Enhancements/ new features/ Upgradation/ adaptations/ technical support for developed technologies

This is an ongoing technology upgradation activity catering to component obsolescence, feature enhancements and adaptation for new interfaces, etc, to support the technologies that are deployed in the network or are undergoing field-trial.

## IPRs, Papers presented / Publications etc.

| Intellectual Property Asset | Nos. | Subject Invention |
| --- | --- | --- |
| Patents Granted | 1 No. | Novel Polarization Method |
| Patents Filed | 4 Nos. | Interoperability of Set Top Box through smart card |
|  |  | “Central Office Side redundancy scheme for FTTH-PON” |
|  |  | “Provision for unique MSISDN number across multiple subscriptions & multiple Operators to a single mobile user” |
|  |  | A system and method for providing user with a GUI to Third Party Web Application |
| Papers presented in the national /international conferences / seminars | 2 Nos. | QoS of Secondary users for Heterogeneous Cellular Technologies in Context of Cognitive Radio,” ICMARS-2010 |
|  |  | A Preliminary Analysis of Wi-MAX Radio Measurements at 2.3 GHz over Western India” ICMARS-2010 |

# Annexure –S

# TELECOM REGULATORY AUTHORITY OF INDIA

# Performance for the year 2010-11

(`  in Crore)

| S. No. | Name of Scheme/ Programme | Objective/ Outcome | Outlay 2010-11 (R.E.) | Quantifiable Deliverables/ Physical Outputs | Processes/ Timelines | Achievements w.r.t. Col (5) as on 31-03-2011 | Remarks/Risk Factors |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 |
| 1 | Institutional Capacity Building Project of TRAI | To strengthen the institutional capabilities of TRAI to perform its functions under the TRAI Act 1999 including carrying out of consultative studies on regulatory issues and provision of training of its employees | 7.34* | Cannot be quantified as the project envisages to strengthen the institutional capabilities of TRAI to perform its functions under the TRAI Act, 1999 including carrying out of consultative studies on regulatory issues and provision of training of its employees | During the Annual Plan period | The consultancy studies helps TRAI in formulating the recommendations & other regulatory functions and also to meet the training needs of TRAI officials who are required to keep abreast with the fast changing technologies advancements in the Telecom Sector |  |
| 2 | Purchase of Land & Building for TAI | To purchase suitable office space for locating the TRAI’s office | 7.00** | Not quantifiable at this stage | Not applicable | - |  |

*      Actual expenditure for the year 2010-11 has been indicated as against the outlay.

**    Provision of Rs. 7.00 crore was made during 2010-11.  Due to non-availability of suitable land and building, the fund could not be utilized.

Contd…Annexure –S

# TELECOM REGULATORY AUTHORITY OF INDIA

# Performance for the year 2011-12 (up to 31st December 2011)

(`  in Crore)

| S. No. | Name of Scheme/ Programme | Objective/ Outcome | Outlay 2011-12 (R.E.) | Quantifiable Deliverables/ Physical Outputs | Processes/ Timelines | Achievements w.r.t Col (5) as on 31-12-2011 | Remarks/Risk Factors |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 |
| 1 | Institutional Capacity Building Project of Telecom Regulatory Authority of India | To strengthen the institutional capabilities of Telecom Regulatory Authority of India to perform its functions under the Telecom Regulatory Authority of India Act including carrying out of consultative studies on regulatory issues and provision of training of its employees | 16.00* | Cannot be quantified as the project envisages to strengthen the institutional capabilities of Telecom Regulatory Authority of India to perform its functions under the Telecom Regulatory Authority of India Act, 1997 including carrying out of consultative studies and provisions of training of its employees | During the Annual Plan period | The Consultancy studies helps Telecom Regulatory Authority of India in formulating the recommendations & other regulatory functions and also to meet the training needs of Telecom Regulatory Authority of India officials who are required to keep abreast with the fast changing technologies advancements in the Telecom Sector |  |
| 2 | Purchase of Land & Building for TRAI | To purchase suitable office space for locating Telecom Regulatory Authority of India office | --- | Cannot be quantified. | Not applicable |  |  |
|  |  | Total | 16.00 |  |  |  |  |

*   An amount of Rs. 16.00 crore has been proposed for RE 2011-12.

# Annexure –T

# TELECOM DISPUTES SETTLEMENT & APPELLATE TRIBUNAL

# Performance for the year 2010-11

(`  in Crore)

| S. No. | Name of Scheme/ Programme | Objective/ Outcome | Outlay 2010-11 (R.E.) | Quantifiable Deliverables/ Physical Outputs | Processes/ Timelines | Achievements w.r.t Col (5) as on 31-03-2011 | Remarks/Risk Factors |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 |
| 1 | Upgradation of TDSAT Reference Library | Purchase of books and other related materials to strengthen the reference Library. | 0.10 | Purchase of books and other related materials to strengthen the Library. | On going activity | Books and hardware/software purchased |  |
| 2 | Study tours for familiarising with the telecom regulatory environment/Training | Study tour by Hon'ble Chairperson & Members to various countries and training of officers of TDSAT on various subject on telecom regulation including dispute settlement. | 0.80 | Study tour by Hon'ble Chairperson & Members to various countries and training of officers of TDSAT on various subjects on telecom regulation including dispute settlement. | On going activity | The study tours to USA, Finland & Switzerland, Australia, Senegal, Spain, Bangkok and Hong Kong were undertaken to hold meetings with various regulatory authorities and to study the telecom and broadcasting regulatory environment including settlement of disputes in these countries. |  |
| 3 | Holding of Seminars on Telecom Disputes & Settlement. | Holding of domestic seminars on Telecom Disputes & Settlement in six cities in the country | 0.40 | Holding of domestic seminars on Telecom Disputes & Settlement in six cities in the country | On going activity | Seminar held at Shimla, Raipur, Puducherry, Bangalore, Thane & Kochi have helped in generating awareness amongst stake holders about dispute settlement in telecom and broadcasting sector |  |
|  |  | TOTAL | 1.30 |  |  |  |  |

# Contd…Annexure –T

# TELECOM DISPUTES SETTLEMENT & APPELLATE TRIBUNAL

# Performance for the year 2011-12 (up to 31st December 2011)

(`  in Crore)

| S. No. | Name of Scheme/ Programme | Objective/ Outcome | Outlay 2011-12 (R.E.) | Quantifiable Deliverables/ Physical Outputs | Processes/ Timelines | Achievements w.r.t Col (5) as on 31-12-2011 | Remarks/Risk Factors |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 |
| 1 | Upgradation of TDSAT Reference Library | Purchase of books to strengthen the Library. | 0.10 | Purchase of books to strengthen the reference library | Ongoing activity | Purchase of books and hardware/Software for upgradation of reference library |  |
| 2 | Study tours for familiarising with the telecom regulatory environment/Training | Study tour by Hon'ble Chairperson and Members to various countries | 0.85 | Study tour by Hon'ble Chairperson and Members to various countries | Ongoing activity- | The Study tour of Senior officers of TDSAT to Switzerland, London, Singapore, Armenia city, Colombia, Geneva and Male, Maldives. |  |
| 3 | Holding of Seminars on Telecom Disputes & Settlement. | Holding of domestic seminars on Telecom Disputes & Settlement in four cities in the country | 0.45 | Holding of domestic seminars on Telecom Disputes & Settlement in four cities in the country | Ongoing activity | Seminar held at Guwahati, Bhubaneswar, Chandigarh and Ahmedabad have helped in generating awareness amongst stake holders about dispute settlement in telecom and broadcasting sector |  |
|  |  | TOTAL | 1.40 |  |  |  |  |

Contd.

# Annexure – U

## CENTRE FOR DEVELOPMENT OF TELEMATICS

# Performance for the year 2011-12 (up to December 2011)

(`  in Crore)

| S. No. | Name of Scheme/ Programme | Objective/ Outcome | Outlay 2011-12 (B.E.) | Quantifiable Deliverables/ Physical Outputs | Processes/ Timelines | Achievements w.r.t Col (5) as on 31-12-2011 | Remarks/ Risk Factors |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 |
| 1 | Communication & Security Research and Monitoring | The Communication and Security research and monitoring scheme aims to build, through indigenous Research & Development, a national infrastructure comprising a Central Monitoring System with secure connectivity and automated provisioning, to all TSPs and ISPs to strengthen the functions of the Law Enforcement Agencies (LEA) of the country. | 82.74 |  |  |  |  |
| 1 a | R&D for security management for law enforcement agencies: Centralized Monitoring System (CMS) | The R&D component of the scheme primarily focuses on design, development and trials / validation of systems related to call interception, monitoring, analysis of social networking of target subscribers’ data, end-to-end secured work flow etc. as required by various law enforcement central and state agencies to address unlawful activities through misuse of country's voice-&-data communication network by anti-social elements. | 13.23 | Centralized Monitoring System (CMS) | • Phase-1a (voice interception deployment, monitoring & analysis for MTNL Delhi) completion: • Prototype software integration for receiving & replaying 3G content in CMS. + RMC (Regional Monitoring Centre) solution development & internal validation | Requisite Hardware platforms and data communication links for a PSU TSP (MTNL) have been installed and are in operation. Software platform has been released for trial. Voice interception solution is ready for PSTN, GSM/ GPRS/ 3G and CDMA technologies. Testing has been completed for PSTN & GSM. RMC also developed & installed. |  |

Contd..

## CENTRE FOR DEVELOPMENT OF TELEMATICS

# Performance for the year 2011-12 (up to December 2011)

(`  in Crore)

| S. No. | Name of Scheme/ Programme | Objective/ Outcome | Outlay 2011-12 (B.E.) | Quantifiable Deliverables/ Physical Outputs | Processes/ Timelines | Achievements w.r.t Col (5) as on 31-12-2011 | Remarks/ Risk Factors |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 |
| 1b | Progressively scaled up infrastructure creation for CMS national roll out | Progressive scaling up and build-up of the facilities in an environment of multi-technology, multi vendor and multi-service providers to the requirements of LEAs. The actual scaling up of the infrastructure creation as part of the National roll-out will, however, commence only after getting CCEA (Cabinet Committee of Economic Affairs) approvals. | 69.51 | To build-up infrastructure for a National Roll-out of CMS | Data Centre built with MPLS connectivity to TSPs in Delhi Metro | Pilot CMC is ready. Preparedness for 2 TSPs in Delhi (MTNL & ILD-Tata Telecom) completed & systems offered to the designated LEAs (IB & DRI) for conducting pilot trial. Additionally, ISF server’s installation also been completed at Ambala, in the Haryana Circle of BSNL. |  |
| 2 | Technologies for North Eastern Region | North-east region has special requirements because of its topology, terrain, as compared to the rest of the country and also because of the demographics of a scattered population over the region. These requirements call for feasibility study of appropriate technologies for such region, proof-of-concept where such technologies can be used in the region, field trials, specific research and development work in certain cases and adaptation/ up gradation of developed technologies. | 19.20 | • Field-trial of IMS compliant fixed-line migration and implementation of MAX upgradation [at select sites] • Trial of FTTH services using C-DOT GPON technology | • Integration of IMS-compliant functions into existing solution • Implementation of IMS-SSF & Gateway control functions. • Site identification & its feasibility study for trial of FTTH services using C-DOT GPON technology | •Completed • Testing for IMS-SSF & development for IMD Gateway Control functions in-progress • Site identified at Agartala, Tripura. BBWT system installed for PoC & being used on site for evaluation for state-wide SWAN expansion. GPON requirement expected to emerge in due course. |  |

Contd..

## CENTRE FOR DEVELOPMENT OF TELEMATICS

# Performance for the year 2011-12 (up to December 2011)

(`  in Crore)

| S. No. | Name of Scheme/ Programme | Objective/ Outcome | Outlay 2011-12 (B.E.) | Quantifiable Deliverables/ Physical Outputs | Processes/ Timelines | Achievements w.r.t Col (5) as on 31-12-2011 | Remarks/ Risk Factors |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 |
| 3 | Rural Technologies | This scheme envisages various deliverables with Rural focus, to facilitate improving Rural tele-density and also to provide Broadband connectivity for bridging the digital divide between the Urban & Rural India. | 20.91 | • Shared GSM Radio Access Network (SG-RAN) & Enhanced active infrastructure sharing • Integrated Access Network solution for Pram Panchayats : Pilot-trial of Wireless & Optical solution for broadband connectivity • Data-Rural Application Exchange (D-RAX) | • System integration of 1800 MHz and 900 MHz systems • Validation of 1800 MHz and 900 MHz systems • Field trial of SG-RAN + Site identification, its feasibility study & pilot trial for broadband connectivity • Pilot trial of DRAX with requisite applications | • SG-RAN system field trial (1800 MHz ) ongoing at Ernakulam; system also tested for 900 MHz. in the lab • Broadband wireless system operational at Gram Panchayats in Ajmer, Rajasthan; Site also identified in Chhattisgarh for piloting C-DOT GPON & BBWT tech. + DRAX prototype software ready |  |
| 4 | Broadband Technologies | The Penetration of Broadband services in India is poised for a huge growth primarily due to the Governments initiative on increasing the Broadband connections, building a National Knowledge Network, to bring tele -services to the rural population etc. The scheme focuses on research and development of packet-based broadband technology for access and telecommunication transport systems. Different deliverables relate to various transmission media such as optical, wireless, copper etc. | 40.77 | • Multi Port Optical Enterprise Solution (MOES) • Broadband CPE with 3G wireless fallback • Enabling technologies for Terabit Router | •Field trial of MOES'S CPEs' variants & Multiport Terminal (MT) • ADSL Modem hardware with 3G interface tested with firmware changes & internal validation, product documentation • Porting of IPv4 protocols and MPLS feature on the prototype terabit Router | • Field trial completed for MOES'S CPEs' variants & Multiport Terminal (MT) . Field system also upgraded with requisite CPEs & MT • Development ongoing. • IPV4 protocol porting completed & porting in-progress for MPLS & VPN features. Further, implementation also ongoing to upgrade it to IPV6. |  |

Contd..

## CENTRE FOR DEVELOPMENT OF TELEMATICS

# Performance for the year 2011-12 (up to December 2011)

(`  in Crore)

| S. No. | Name of Scheme/ Programme | Objective/ Outcome | Outlay 2011-12 (B.E.) | Quantifiable Deliverables/ Physical Outputs | Processes/ Timelines | Achievements w.r.t Col (5) as on 31-12-2011 | Remarks/ Risk Factors |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 |
| 5 | Strategic & Enterprise Solutions | The scheme aims at development of applications and solutions, for Business Enterprises and Strategic Sectors, which will be an important source of revenue for C-DOT. | 30.08 | • Commercialisation of Data Clearing House (CLH) application • Secure and Dedicated Communication Network (SDCN) : R&D and Roll-out • Customised Service Management Platform (CSMP) | • Commercial operations to include inter-operator tariff validations for BSNL and MTNL national roaming. • Customization in NRTRDE as per the operators' formats. • Design, Testing of customized encryption module for secure VoIP phone; SDCN network deployment • CSMP framework - application & mediation readiness | • Inter-operator tariff proposal submitted to BSNL MTNL; CLH system made ready with NRTDE requirement. • Design completed for standard encryption module, SDCN network established with operationalization of soft switch, DR site, DSLAM, ADSL lines, secure VoIP CPE developed & demonstrated. Customized encryption module design in-progress. •CSMP framework - lab prototype completed. NMS application development based on CSM framework in-progress. |  |
| 6 | Basic Research on Telecom Network & Enabling Technologies/ Study/ Pilot Projects | This scheme helps C-DOT to maintain its position of excellence in R&D, by conducting basic research as well as conducting studies and setting up pilots in new/green field areas in telecom enabling technologies and networks. | 24.91 | Exploratory work related to LTE-A, WIPS, Unified NMS 10G-GPON etc. | • Study projects to be conducted over the financial year with outcome as any of the following ✓ Reports ✓ Proof-of-concept demos (PoC) ✓ Prototypes | • LTE-A - System architecture design ongoing for LTE-A compliant eNodeB, Evolved Packet Core; prototype development in-progress for LTE-A physical layer, Remote Radio Head . • WIPS - Encryption algorithm studied & tested, mobile phone development, conceptualization, etc. • Unified NMS - Study completed for TMF framework & Web services; finalized number management application requirement. • 10G GPON - Ongoing • Effective Spectrum Utilization - Ongoing |  |

Contd..

## CENTRE FOR DEVELOPMENT OF TELEMATICS

# Performance for the year 2011-12 (up to December 2011)

(`  in Crore)

| S. No. | Name of Scheme/ Programme | Objective/ Outcome | Outlay 2011-12 (B.E.) | Quantifiable Deliverables/ Physical Outputs | Processes/ Timelines | Achievements w.r.t Col (5) as on 31-12-2011 | Remarks/ Risk Factors |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 |
| 7 | Enhancements/ New Features/ Upgradation/ Adaptation/ Technical support for developed technologies | This scheme focuses on R&D efforts related to development /and technology support, required for enhancements, evolution, feature addition, scalability, value addition and customization for changing requirements. These are envisaged for developed / deployed technologies of C-DOT. Major activities under this scheme include enhancements of existing deployed technologies, namely, MAX, RAX, NMS (local, TAX, GSM), Call Interception System, IN, NGN / MAX-NG, GPON etc., for feature addition, component obsolescence, bug-fixing with new releases, etc. | 49.56 | Technological support | Accomplishments as follows: + C-DOT solution for Voice provisioning over FTTH services is operational in 132 cities. Expansion to other cities is ongoing. + Validation & testing of MAX-NG has been completed. These systems are operational in the field at 3 sites of BSNL network and have proved field worthy. Planning for mass migration of MAX to MAX-NG systems is in-progress. + Regular on-site /& off-site technology support is being provided. Revenue collection for support services is as planned. + C-DOT prepared & submitted the solution document comprising BOMs & Specs to ISPs (Internet Service providers) to enable them to procure |  |  |
| 8 | Campus infrastructure | Construction of residential facilities for CDOT staff at Delhi R&D campus area, to further enhance environment for R&D | 4.23 |  | Commencement of construction activity subject to statutory approvals. | Architect submitted the plan to MCD for approval. Status of approval from various statutory bodies as follows: • DDA : approved • Delhi Fire Services : approved • Delhi Urban Art Commission ; approved Final approval awaited from MCD |  |
|  |  | Total | 262.64 |  |  |  |  |

Public Sector Undertakings

Wireless Planning and coordination

Wireless Monitoring Organization

Telecommunication Engineering Centre

Telecom Regulatory Authority of India

Telecom Dispute Settlement &Appellate Tribunal

Centre for Development of Telematics

Village Public Telephones

Rural Community Phones

Refer Annexure-B

Refer Annexure-C

Refer Annexure-D

Refer Annexure-E

Refer Annexure-F

Refer Annexure-H

Refer Annexure-I

Refer Annexure-J

Refer Annexure-K

Public Call Offices